# 1. LATAR BELAKANG

## 1.1 Kondisi Umum

Transformasi digital pada sektor pertanian dan agribisnis menuntut perusahaan tidak hanya memiliki aplikasi administrasi, tetapi juga suatu platform enterprise terintegrasi yang mampu menghubungkan seluruh aktivitas bisnis mulai dari pengelolaan sumber daya pertanian, budidaya, produksi, persediaan, distribusi, penjualan, pelanggan, keuangan, sumber daya manusia, hingga pengambilan keputusan strategis.

Karakteristik bisnis pertanian memiliki kompleksitas tersendiri. Aktivitas produksi sangat dipengaruhi oleh siklus biologis, kondisi lahan, cuaca, ketersediaan sumber daya, kapasitas mesin, kualitas hasil panen, fluktuasi harga, permintaan pasar, serta kemampuan perusahaan dalam mengelola rantai pasok. Kondisi tersebut menyebabkan data operasional tersebar pada berbagai fungsi organisasi dan berpotensi menimbulkan duplikasi data, keterlambatan informasi, ketidaksesuaian antara perencanaan dan realisasi, serta kesulitan memperoleh gambaran kinerja perusahaan secara menyeluruh.

Farm Nation Enterprise dirancang sebagai Super ERP (Enterprise Resource Planning) yang mengintegrasikan proses bisnis pertanian dan agribisnis ke dalam satu ekosistem digital. Sistem tidak hanya berfungsi sebagai sistem pencatatan transaksi, tetapi diarahkan menjadi enterprise operating system yang mampu menghubungkan sumber daya, proses, transaksi, data, analitik, dan pengambilan keputusan.

## 1.2 Inspirasi Konseptual

Perancangan Farm Nation Enterprise menggunakan konsep ekosistem pertanian yang terdokumentasi pada Hay Day Wiki sebagai salah satu referensi konseptual utama. Hay Day memiliki ekosistem yang menghubungkan aktivitas farm, crop, animal, production, storage, trade, order, customer, expansion, event, dan aktivitas ekonomi lainnya. Hay Day Wiki

Konsep tersebut memberikan gambaran mengenai keterkaitan antaraktivitas dalam suatu ekosistem pertanian:

Farm → Resource → Production → Storage → Order → Trade → Customer → Revenue → Expansion

Farm Nation Enterprise mengadaptasi pola keterhubungan tersebut ke dalam konteks enterprise management, sehingga konsep yang semula bersifat simulatif dikembangkan menjadi proses bisnis nyata yang mencakup:

- pengelolaan lahan;

- budidaya tanaman;

- pengelolaan peternakan;

- pengelolaan hasil panen;

- produksi dan pengolahan;

- manajemen persediaan;

- procurement;

- supply chain;

- sales;

- customer relationship management;

- distribusi;

- keuangan;

- sumber daya manusia;

- asset dan maintenance;

- quality management;

- marketplace;

- business intelligence;

- artificial intelligence;

- simulation dan decision support.

## 1.3 Permasalahan yang Dihadapi

Pengembangan Super ERP Farm Nation Enterprise diarahkan untuk menjawab beberapa permasalahan utama, yaitu:

- Fragmentasi sistem informasi
Data pertanian, produksi, persediaan, penjualan, keuangan, dan sumber daya manusia dapat berada pada sistem yang berbeda dan tidak terintegrasi.

- Tidak adanya single source of truth
Perbedaan sumber data dapat menyebabkan ketidaksesuaian antara kondisi aktual dan laporan manajemen.

- Keterbatasan visibility rantai pasok
Perusahaan membutuhkan kemampuan untuk menelusuri aliran material mulai dari sumber bahan baku sampai produk diterima pelanggan.

- Keterbatasan monitoring produksi pertanian
Perusahaan membutuhkan informasi mengenai lahan, tanaman, siklus budidaya, estimasi hasil panen, produktivitas, biaya produksi, dan kualitas hasil.

- Pengelolaan persediaan yang belum terintegrasi
Bahan baku, work in process, hasil panen, produk jadi, packaging, dan spare parts membutuhkan mekanisme pengelolaan inventory yang berbeda tetapi tetap terintegrasi.

- Keterbatasan perencanaan produksi
Keputusan produksi perlu mempertimbangkan permintaan, ketersediaan bahan baku, kapasitas mesin, tenaga kerja, waktu produksi, dan kapasitas gudang.

- Keterbatasan informasi pelanggan dan pasar
Data transaksi dan perilaku pelanggan perlu diolah menjadi informasi untuk mendukung strategi pemasaran dan penjualan.

- Pengambilan keputusan yang masih bersifat reaktif
Manajemen membutuhkan sistem yang mampu memberikan prediksi, peringatan dini, rekomendasi, dan simulasi terhadap berbagai skenario bisnis.

- Keterbatasan traceability
Produk pertanian dan pangan membutuhkan kemampuan penelusuran batch dari proses budidaya sampai pelanggan.

- Belum optimalnya pemanfaatan data sebagai aset strategis
Data operasional perlu diubah menjadi knowledge dan intelligence yang dapat digunakan untuk meningkatkan produktivitas, efisiensi, profitabilitas, dan daya saing perusahaan.

## 1.4 Urgensi Pengembangan

Farm Nation Enterprise dikembangkan dengan pendekatan integrated digital enterprise sehingga setiap transaksi operasional dapat menghasilkan data yang langsung tersedia untuk fungsi terkait dan dapat digunakan pada tingkat manajerial maupun strategis.

Model yang diharapkan adalah:

OPERASIONAL

│

├── Farm

├── Production

├── Warehouse

├── Procurement

├── Sales

├── Distribution

└── Finance

│

▼

INTEGRATED

DATA

│

▼

ANALYTICS

│

▼

AI / KNOWLEDGE

│

▼

SIMULATION

│

▼

DECISION INTELLIGENCE

│

▼

STRATEGIC MANAGEMENT

Pendekatan tersebut menjadikan Super ERP bukan sekadar transaction processing system, tetapi berkembang menjadi data-driven decision intelligence platform.

## 1.5 Visi Farm Nation Enterprise

Visi pengembangan sistem adalah:

Membangun platform Super ERP pertanian dan agribisnis yang terintegrasi, adaptif, intelligent, scalable, dan mampu menghubungkan seluruh rantai nilai perusahaan dari farm sampai market serta mentransformasikan data operasional menjadi intelligent business decision.

## 1.6 Posisi Strategis Sistem

Farm Nation Enterprise diposisikan sebagai:

Integrated Agricultural Enterprise Operating System

yang mencakup tiga tingkatan utama:

Level 1 — Enterprise Resource Planning

Mengelola transaksi dan sumber daya perusahaan.

Level 2 — Enterprise Intelligence

Mengolah data menjadi informasi, insight, prediction, dan recommendation.

Level 3 — Enterprise Simulation

Memungkinkan manajemen melakukan what-if analysis, forecasting, optimization, dan simulasi strategi sebelum keputusan diterapkan pada kondisi nyata.

Dengan pendekatan tersebut, pengembangan Farm Nation Enterprise diharapkan mampu membangun fondasi digital bagi perusahaan pertanian yang tidak hanya terintegrasi secara operasional, tetapi juga cerdas secara analitis dan adaptif terhadap perubahan lingkungan bisnis.

# 2. DASAR PEMIKIRAN

## 2.1 Transformasi Digital Enterprise

Pengembangan Super ERP Farm Nation Enterprise didasarkan pada kebutuhan untuk melakukan transformasi digital terhadap keseluruhan rantai nilai perusahaan pertanian dan agribisnis. Transformasi digital tidak hanya diarahkan pada digitalisasi dokumen dan transaksi, tetapi pada pembentukan sistem informasi yang mampu mengintegrasikan people, process, technology, data, dan decision making.

ERP konvensional umumnya berorientasi pada integrasi fungsi administrasi perusahaan. Farm Nation Enterprise dikembangkan dengan cakupan yang lebih luas, yaitu mengintegrasikan aktivitas operasional pertanian, produksi, supply chain, commerce, finance, human capital, analytics, AI, dan strategic management.

Prinsip dasarnya adalah:

Capture → Integrate → Analyze → Predict → Optimize → Decide

Data yang berasal dari aktivitas operasional dikumpulkan secara terstruktur, diintegrasikan melalui ERP Core, dianalisis melalui Business Intelligence, diproses menggunakan AI dan analytics, dioptimalkan melalui simulation dan optimization engine, kemudian digunakan sebagai dasar pengambilan keputusan.

## 2.2 Enterprise Resource Planning sebagai Fondasi

Farm Nation Enterprise menggunakan konsep Enterprise Resource Planning (ERP) sebagai fondasi utama pengelolaan perusahaan.

ERP berfungsi mengintegrasikan sumber daya dan proses bisnis yang sebelumnya dapat berjalan secara terpisah menjadi suatu sistem terpadu.

Ruang lingkup ERP meliputi:

- enterprise master data;

- farm management;

- crop management;

- livestock management;

- procurement;

- inventory;

- warehouse;

- production;

- quality management;

- maintenance;

- sales;

- customer management;

- logistics;

- finance;

- human capital management;

- asset management.

Integrasi tersebut memungkinkan satu transaksi menghasilkan konsekuensi data secara otomatis pada fungsi lain.

Contoh:

HARVEST

│

├── Farm Record

├── Inventory Increase

├── Production Availability

├── Cost Accounting

├── Batch Traceability

└── Financial Valuation

Satu aktivitas operasional tidak lagi dipandang sebagai transaksi yang berdiri sendiri, melainkan sebagai bagian dari end-to-end business process.

## 2.3 Konsep Integrated Agricultural Value Chain

Dasar pemikiran Farm Nation Enterprise menggunakan pendekatan agricultural value chain integration.

Rantai nilai utama dirumuskan sebagai:

LAND

↓

PLANNING

↓

PLANTING / LIVESTOCK

↓

CULTIVATION / BREEDING

↓

HARVEST / FARM OUTPUT

↓

QUALITY CONTROL

↓

RAW MATERIAL

↓

PROCESSING / MANUFACTURING

↓

FINISHED GOODS

↓

WAREHOUSE

↓

SALES / MARKETPLACE

↓

DISTRIBUTION

↓

CUSTOMER

↓

REVENUE

↓

FINANCIAL PERFORMANCE

Setiap node dalam rantai nilai tersebut menghasilkan data yang dapat digunakan oleh proses berikutnya.

Pendekatan ini mencegah terbentuknya information silo, karena data tidak berhenti pada departemen tertentu.

## 2.4 Adaptasi Konsep Ekosistem Hay Day

Hay Day Wiki digunakan sebagai referensi konseptual dalam memahami bagaimana ekosistem pertanian dapat dibangun sebagai suatu sistem yang saling berhubungan. Ekosistem tersebut mencakup farm, crops, animals, production buildings, storage, trade, orders, town, events, expansion, dan berbagai aktivitas ekonomi lainnya. Hay Day Wiki

Konsep tersebut menjadi inspirasi bagi Farm Nation Enterprise dalam membangun hubungan antarmodul.

| Konsep | Adaptasi Farm Nation |
| --- | --- |
| Farm | Agricultural Business Unit |
| Field | Land/Production Block |
| Crop | Commodity |
| Animal | Livestock |
| Production Building | Production Facility |
| Storage | Warehouse |
| Product | Finished Goods |
| Truck Order | Delivery/Sales Order |
| Boat Order | Shipment Order |
| Town Visitor | Customer Service Request |
| Roadside Shop | Marketplace |
| Trade | Commercial Exchange |
| Expansion | Capital Expansion |
| Event | Business Campaign |
| Derby | Performance Management |

Adaptasi dilakukan pada tingkat konsep dan arsitektur bisnis, bukan pada aspek permainan, mekanisme monetisasi, ataupun implementasi perangkat lunak Hay Day.

## 2.5 Single Source of Truth

Farm Nation Enterprise didasarkan pada prinsip Single Source of Truth (SSOT).

Setiap entitas bisnis utama harus memiliki sumber data yang terkontrol dan dapat digunakan oleh berbagai modul.

Contoh:

PRODUCT MASTER

│

┌────┼────┬────┬────┐

↓    ↓    ↓    ↓    ↓

Sales Stock Production Procurement Finance

Perubahan pada master produk tidak boleh menghasilkan data produk yang berbeda antar-modul.

Prinsip SSOT diterapkan pada:

- customer;

- supplier;

- product;

- material;

- farm;

- land;

- crop;

- livestock;

- employee;

- asset;

- warehouse;

- production facility;

- chart of accounts;

- price;

- organizational structure.

## 2.6 Data sebagai Aset Enterprise

Farm Nation Enterprise didasarkan pada paradigma:

Data is an Enterprise Asset

Setiap aktivitas perusahaan menghasilkan data yang dapat digunakan untuk meningkatkan kualitas keputusan.

Contohnya:

Data Farm

→ produktivitas lahan
→ analisis crop performance
→ prediksi hasil panen
→ rekomendasi pola tanam

Data Production

→ utilization
→ OEE
→ production cost
→ capacity optimization

Data Sales

→ demand pattern
→ customer segmentation
→ sales forecasting
→ pricing recommendation

Data Inventory

→ stock turnover
→ shortage prediction
→ expiry prediction
→ inventory optimization

Data operasional kemudian membentuk enterprise knowledge base.

## 2.7 Integrasi Transactional System dan Analytical System

Farm Nation Enterprise menggunakan pemisahan konseptual antara:

OLTP — Online Transaction Processing

untuk menjalankan transaksi operasional.

OLAP — Online Analytical Processing

untuk melakukan analisis multidimensional.

Arsitekturnya:

OPERATIONAL SYSTEM

│

↓

ERP

│

↓

DATA INTEGRATION

│

↓

DATA WAREHOUSE / DATA LAKE

│

↓

BUSINESS INTELLIGENCE

│

↓

AI / MACHINE LEARNING

│

↓

DECISION INTELLIGENCE

Pendekatan tersebut memungkinkan sistem tetap responsif untuk transaksi sekaligus mampu melakukan analisis skala enterprise.

## 2.8 Knowledge Graph sebagai Lapisan Pengetahuan

Farm Nation Enterprise dapat menggunakan Enterprise Knowledge Graph untuk merepresentasikan hubungan kompleks antarentitas bisnis.

Contoh:

FARM

│

├── OWNS → LAND

│             │

│             └── CULTIVATES → CROP

│                                │

│                                └── PRODUCES → HARVEST

│                                               │

│                                               └── STORED_IN → WAREHOUSE

│                                                              │

│                                                              └── USED_IN → PRODUCTION

│                                                                           │

│                                                                           └── PRODUCES → PRODUCT

│                                                                                         │

│                                                                                         └── SOLD_TO → CUSTOMER

Knowledge Graph memungkinkan analisis yang sulit dilakukan melalui tabel relasional saja.

Contohnya:

- hubungan supplier dengan production risk;

- hubungan crop dengan product;

- hubungan product dengan customer;

- hubungan machine dengan production;

- hubungan farm dengan profitability;

- hubungan employee dengan productivity.

Lapisan ini menjadi fondasi untuk Graph Analytics, Knowledge Discovery, Recommendation, Reasoning, dan AI.

## 2.9 Decision Intelligence

Dasar pemikiran berikutnya adalah bahwa ERP harus berkembang dari system of record menjadi system of intelligence.

Model pengambilan keputusan:

DATA

↓

INFORMATION

↓

INSIGHT

↓

PREDICTION

↓

RECOMMENDATION

↓

DECISION

↓

ACTION

↓

OUTCOME

↓

LEARNING

Siklus tersebut membentuk closed-loop enterprise intelligence.

Sistem tidak hanya menjawab:

"Apa yang terjadi?"

tetapi juga:

"Mengapa hal tersebut terjadi?"

"Apa yang kemungkinan terjadi berikutnya?"

"Apa pilihan tindakan yang tersedia?"

"Apa konsekuensi dari setiap pilihan?"

"Keputusan mana yang paling optimal?"

## 2.10 Simulation dan Digital Twin

Farm Nation Enterprise juga didasarkan pada konsep Digital Twin dan Enterprise Simulation.

Data aktual perusahaan dapat digunakan untuk membangun representasi digital kondisi enterprise.

REAL ENTERPRISE

↕

DIGITAL TWIN

↓

SIMULATION

↓

WHAT-IF ANALYSIS

↓

OPTIMIZATION

↓

BUSINESS DECISION

Contoh skenario:

Bagaimana dampaknya jika luas tanaman jagung meningkat 20%?

Sistem dapat mensimulasikan:

- kebutuhan benih;

- pupuk;

- tenaga kerja;

- air;

- kapasitas mesin;

- estimasi hasil;

- kebutuhan gudang;

- kapasitas produksi;

- potensi revenue;

- production cost;

- profit;

- risiko supply chain.

Fitur ini menjadikan Super ERP sebagai strategic planning platform, bukan hanya sistem administrasi.

## 2.11 Prinsip Modular dan Scalable

Farm Nation Enterprise harus dikembangkan menggunakan pendekatan modular architecture.

Modul dapat dikembangkan secara bertahap tanpa harus membangun seluruh sistem sekaligus.

ERP CORE

│

├── Farm

├── Production

├── Inventory

├── Procurement

├── Sales

├── Finance

│

├── IoT

├── AI

├── Marketplace

├── Knowledge Graph

└── Digital Twin

Pendekatan modular memberikan kemampuan:

- incremental development;

- independent deployment;

- scalability;

- maintainability;

- integration;

- extensibility.

## 2.12 API-First dan Integration-First

Sistem dirancang menggunakan prinsip API-first architecture sehingga ERP dapat berkomunikasi dengan:

- mobile application;

- web application;

- IoT platform;

- payment gateway;

- marketplace;

- banking system;

- logistics provider;

- GIS;

- government system;

- external analytics;

- AI services.

Konsep integrasi:

FARM NATION ERP

│

┌───────────────┼───────────────┐

↓               ↓               ↓

IoT           Marketplace      Banking

↓               ↓               ↓

GIS           Logistics        Payment

↓               ↓               ↓

└────────── API PLATFORM ───────┘

## 2.13 Security by Design

Keamanan tidak ditempatkan sebagai fungsi tambahan setelah sistem selesai dikembangkan.

Keamanan harus menjadi bagian dari system architecture sejak tahap desain.

Prinsip utama meliputi:

- least privilege;

- role-based access control;

- authentication;

- authorization;

- encryption;

- audit trail;

- logging;

- backup;

- disaster recovery;

- monitoring;

- vulnerability management.

Prinsip ini akan menjadi dasar penyusunan bagian Keamanan pada KAK.

## 2.14 Prinsip Pengembangan

Pengembangan Farm Nation Enterprise berpedoman pada prinsip berikut:

- Business Process Driven
Sistem dibangun berdasarkan proses bisnis aktual.

- Data Driven
Data menjadi fondasi operasional dan pengambilan keputusan.

- Integrated
Setiap modul saling terhubung.

- Modular
Sistem dapat dikembangkan secara bertahap.

- Scalable
Sistem mampu berkembang mengikuti pertumbuhan enterprise.

- Interoperable
Sistem mampu berintegrasi dengan sistem eksternal.

- Secure by Design
Keamanan dirancang sejak awal.

- AI Ready
Arsitektur memungkinkan penggunaan AI.

- Simulation Ready
Data dan model dapat digunakan untuk simulasi.

- User Centered
Sistem dirancang berdasarkan kebutuhan pengguna.

- Traceable
Aktivitas dan transaksi dapat ditelusuri.

- Measurable
Setiap proses memiliki indikator kinerja.

- Continuous Improvement
Sistem memungkinkan evaluasi dan penyempurnaan berkelanjutan.

## 2.15 Rumusan Dasar Pemikiran

Berdasarkan prinsip-prinsip tersebut, Farm Nation Enterprise dirumuskan sebagai:

Super ERP yang mengintegrasikan Agricultural Enterprise Resource Planning, Supply Chain Management, Manufacturing, Commerce, Finance, Human Capital Management, Business Intelligence, Artificial Intelligence, Knowledge Graph, IoT, Digital Twin, dan Decision Intelligence dalam satu ekosistem digital enterprise.

Kerangka berpikirnya adalah:

AGRICULTURAL RESOURCES

↓

BUSINESS PROCESSES

↓

INTEGRATED ERP

↓

ENTERPRISE DATA

↓

KNOWLEDGE GRAPH

↓

ANALYTICS & AI

↓

SIMULATION & OPTIMIZATION

↓

DECISION INTELLIGENCE

↓

BUSINESS PERFORMANCE

↓

CONTINUOUS IMPROVEMENT

# 3. MAKSUD DAN TUJUAN

## 3.1 Maksud

Pengembangan Super ERP Farm Nation Enterprise dimaksudkan untuk membangun suatu platform Enterprise Resource Planning terintegrasi yang mampu mengelola, mengintegrasikan, memonitor, menganalisis, dan mengoptimalkan seluruh proses bisnis perusahaan pertanian dan agribisnis dari hulu sampai hilir.

Sistem dirancang sebagai satu ekosistem digital yang menghubungkan:

Sumber Daya → Proses Bisnis → Transaksi → Data → Informasi → Intelligence → Keputusan → Aksi → Evaluasi

Farm Nation Enterprise tidak hanya berfungsi sebagai sistem pencatatan transaksi, tetapi sebagai integrated enterprise platform yang mendukung aktivitas operasional, manajerial, analitis, dan strategis.

Maksud pengembangan mencakup:

- membangun satu platform terintegrasi untuk seluruh unit bisnis;

- menghilangkan fragmentasi data dan informasi antarbagian;

- menyediakan single source of truth bagi enterprise;

- mengintegrasikan proses pertanian dengan proses bisnis perusahaan;

- mengintegrasikan aktivitas produksi dengan supply chain dan market;

- menghubungkan transaksi operasional dengan sistem keuangan;

- menyediakan informasi enterprise secara real-time atau near-real-time;

- membangun fondasi data untuk analytics dan artificial intelligence;

- menyediakan kemampuan knowledge discovery melalui enterprise knowledge graph;

- menyediakan kemampuan simulasi dan what-if analysis untuk pengambilan keputusan strategis.

## 3.2 Tujuan Umum

Tujuan umum pengembangan adalah:

Mewujudkan sistem Super ERP Farm Nation Enterprise yang terintegrasi, aman, scalable, reliable, data-driven, dan intelligent untuk meningkatkan efektivitas, efisiensi, produktivitas, transparansi, traceability, dan daya saing perusahaan pertanian dan agribisnis.

## 3.3 Tujuan Khusus

### 3.3.1 Integrasi Proses Bisnis

Membangun integrasi proses bisnis mulai dari:

Land Management → Farming → Harvest → Production → Inventory → Procurement → Sales → Distribution → Customer → Finance

Integrasi memungkinkan perubahan pada satu proses memberikan dampak informasi secara otomatis kepada proses terkait.

### 3.3.2 Integrasi Data Enterprise

Membangun repositori data terintegrasi yang menjadi sumber informasi resmi enterprise.

Data yang diintegrasikan meliputi:

- master data;

- farm;

- land;

- crop;

- livestock;

- production;

- inventory;

- warehouse;

- supplier;

- procurement;

- customer;

- sales;

- distribution;

- asset;

- maintenance;

- employee;

- finance;

- quality;

- marketplace.

Targetnya adalah menciptakan:

One Enterprise — One Data — One Truth

### 3.3.3 Digitalisasi Operasional Pertanian

Mendigitalisasi aktivitas pertanian mulai dari perencanaan sampai panen.

Proses yang didukung:

LAND PLANNING

↓

CROP PLANNING

↓

PLANTING

↓

CULTIVATION

↓

MONITORING

↓

HARVEST

↓

QUALITY CONTROL

↓

STORAGE

Digitalisasi ini memungkinkan manajemen memperoleh informasi mengenai kondisi aktual dan performa setiap farm atau production block.

### 3.3.4 Digitalisasi Produksi

Menyediakan sistem untuk mengelola proses pengolahan hasil pertanian menjadi produk bernilai tambah.

Tujuannya mencakup:

- meningkatkan utilization;

- mengoptimalkan production capacity;

- mengurangi production loss;

- mengendalikan production cost;

- meningkatkan quality;

- meningkatkan traceability.

### 3.3.5 Optimalisasi Supply Chain

Mengintegrasikan procurement, supplier, inventory, warehouse, production, logistics, dan customer order.

Model yang dituju:

SUPPLIER

↓

PROCUREMENT

↓

WAREHOUSE

↓

PRODUCTION

↓

FINISHED GOODS

↓

DISTRIBUTION

↓

CUSTOMER

Sistem diharapkan mampu mengurangi:

- stockout;

- overstock;

- dead stock;

- inventory holding cost;

- procurement lead time;

- delivery delay.

### 3.3.6 Optimalisasi Inventory

Menyediakan visibilitas terhadap persediaan secara terintegrasi.

Sistem harus mampu mengetahui:

- jumlah stok;

- lokasi stok;

- batch;

- lot;

- expiry;

- reserved stock;

- available stock;

- stock in transit;

- inventory value.

Informasi tersebut menjadi dasar untuk inventory optimization.

### 3.3.7 Peningkatan Customer Management

Membangun integrasi antara:

Customer → Order → Fulfillment → Delivery → Payment → Feedback

Sistem diharapkan mampu membangun profil pelanggan berdasarkan:

- histori transaksi;

- produk yang dibeli;

- frekuensi pembelian;

- nilai transaksi;

- preferensi;

- complaint;

- tingkat loyalitas.

### 3.3.8 Integrasi Financial Management

Setiap aktivitas bisnis yang mempunyai konsekuensi finansial harus dapat terhubung dengan sistem accounting.

Contoh:

Purchase

↓

Inventory

↓

Accounts Payable

↓

Payment

Sales

↓

Revenue

↓

Accounts Receivable

↓

Payment

Production

↓

Production Cost

↓

Product Cost

Tujuannya adalah menciptakan financial visibility terhadap seluruh aktivitas enterprise.

### 3.3.9 Peningkatan Traceability

Membangun kemampuan penelusuran produk secara end-to-end.

Contoh:

SEED

↓

FARM

↓

BLOCK

↓

CULTIVATION

↓

HARVEST BATCH

↓

PROCESSING BATCH

↓

FINISHED PRODUCT

↓

WAREHOUSE

↓

SALES ORDER

↓

CUSTOMER

Kemampuan tersebut sangat penting untuk:

- quality assurance;

- food safety;

- recall management;

- audit;

- compliance;

- supply chain transparency.

## 3.4 Tujuan Data dan Intelligence

### 3.4.1 Business Intelligence

Sistem harus mampu mengubah data transaksi menjadi informasi manajerial.

Contoh:

Data penjualan → sales trend → product performance → profitability analysis.

### 3.4.2 Predictive Analytics

Sistem diarahkan untuk memberikan prediksi terhadap:

- crop yield;

- harvest;

- demand;

- sales;

- inventory;

- price;

- machine failure;

- customer churn;

- supplier risk.

### 3.4.3 Prescriptive Analytics

Sistem tidak berhenti pada prediksi, tetapi memberikan rekomendasi.

Contoh:

"Stok jagung diperkirakan mengalami shortage dalam 12 hari. Sistem merekomendasikan procurement sebesar X unit berdasarkan forecast demand dan safety stock."

## 3.5 Tujuan Knowledge Graph

Farm Nation Enterprise diarahkan memiliki Enterprise Knowledge Graph untuk merepresentasikan hubungan antarentitas bisnis.

Tujuannya:

- meningkatkan semantic interoperability;

- menemukan hubungan tersembunyi;

- mendukung graph analytics;

- mendukung recommendation;

- mendukung reasoning;

- mendukung impact analysis;

- mendukung AI;

- mendukung enterprise knowledge discovery.

Contoh pertanyaan yang dapat dijawab:

"Farm mana yang paling berpengaruh terhadap produk X?"

"Produk apa yang paling rentan jika supplier Y mengalami gangguan?"

"Customer mana yang paling menguntungkan berdasarkan keseluruhan rantai nilai?"

## 3.6 Tujuan Digital Twin dan Simulation

Sistem diarahkan untuk menyediakan Digital Twin enterprise yang memungkinkan simulasi berbagai skenario bisnis.

Contoh skenario:

### Skenario A — Perubahan Komposisi Tanaman

Jika 20% lahan padi dialihkan menjadi jagung, bagaimana dampaknya terhadap revenue dan profit?

### Skenario B — Supply Shock

Jika supplier utama berhenti memasok selama 30 hari, produk apa saja yang terdampak?

### Skenario C — Demand Surge

Jika demand meningkat 40%, apakah kapasitas produksi dan warehouse mampu memenuhi kebutuhan?

### Skenario D — Expansion

Apakah pembangunan fasilitas produksi baru memberikan ROI yang lebih tinggi dibandingkan ekspansi lahan?

Kemampuan tersebut menjadikan Farm Nation Enterprise sebagai strategic decision support platform.

# 3.7 Tujuan Organisasional

Pengembangan sistem juga ditujukan untuk meningkatkan:

### Efektivitas

Memastikan aktivitas berjalan sesuai proses dan target.

### Efisiensi

Mengurangi aktivitas manual, duplikasi pekerjaan, dan pemborosan sumber daya.

### Transparansi

Memberikan visibilitas terhadap proses, transaksi, dan kinerja.

### Akuntabilitas

Memastikan setiap aktivitas memiliki penanggung jawab dan audit trail.

### Responsivitas

Mempercepat respons terhadap perubahan pasar, supply chain, produksi, dan kondisi pertanian.

### Agility

Memungkinkan perusahaan menyesuaikan proses bisnis terhadap perubahan lingkungan.

### Scalability

Memungkinkan sistem berkembang seiring pertumbuhan jumlah farm, produk, customer, transaksi, cabang, dan business unit.

# 3.8 Tujuan Teknologi

Farm Nation Enterprise diarahkan untuk memiliki karakteristik teknologi:

- cloud-ready;

- API-first;

- mobile-ready;

- IoT-ready;

- AI-ready;

- graph-ready;

- analytics-ready;

- integration-ready;

- scalable;

- secure;

- observable;

- maintainable.

Arsitektur tersebut memungkinkan sistem berkembang dari ERP Core menjadi Digital Agricultural Enterprise Platform.

# 3.9 Tujuan Strategis Jangka Panjang

Pengembangan Farm Nation Enterprise diarahkan menuju lima tingkatan kematangan:

LEVEL 1

DIGITAL RECORD

↓

LEVEL 2

INTEGRATED ERP

↓

LEVEL 3

BUSINESS INTELLIGENCE

↓

LEVEL 4

AI & DECISION INTELLIGENCE

↓

LEVEL 5

DIGITAL TWIN & AUTONOMOUS OPTIMIZATION

### Level 1 — Digital Record

Aktivitas perusahaan terdigitalisasi.

### Level 2 — Integrated ERP

Seluruh fungsi enterprise terintegrasi.

### Level 3 — Business Intelligence

Data digunakan untuk monitoring dan analisis.

### Level 4 — AI & Decision Intelligence

Sistem mampu melakukan prediction dan recommendation.

### Level 5 — Digital Enterprise

Sistem mampu melakukan simulation, optimization, dan mendukung keputusan strategis secara adaptif.

# 3.10 Rumusan Tujuan Akhir

Tujuan akhir Farm Nation Enterprise dapat dirumuskan sebagai berikut:

Membangun suatu Super ERP pertanian dan agribisnis yang mampu mengintegrasikan seluruh sumber daya dan proses bisnis perusahaan, menyediakan single source of truth, menghasilkan enterprise intelligence berbasis data, mendukung predictive dan prescriptive analytics, membangun enterprise knowledge graph, serta menyediakan kemampuan simulation dan digital twin untuk mendukung pengambilan keputusan strategis secara cepat, akurat, terukur, dan adaptif.

# 4. SASARAN

## 4.1 Sasaran Umum

Sasaran pengembangan Super ERP Farm Nation Enterprise adalah terwujudnya suatu platform digital enterprise yang mampu mengintegrasikan seluruh aktivitas perusahaan pertanian dan agribisnis secara end-to-end, mulai dari pengelolaan sumber daya pertanian sampai dengan penjualan, distribusi, keuangan, analitik, dan pengambilan keputusan strategis.

Sistem ditargetkan mampu membentuk ekosistem:

Farm → Production → Supply Chain → Commerce → Finance → Intelligence → Decision

Sasaran tersebut mencakup aspek organisasi, proses bisnis, data, teknologi, pengguna, operasional, dan pengambilan keputusan.

## 4.2 Sasaran Organisasi

Farm Nation Enterprise ditargetkan menjadi platform bersama yang digunakan oleh seluruh unit organisasi yang terlibat dalam rantai nilai perusahaan.

Sasaran organisasi meliputi:

- tersedianya sistem terintegrasi bagi seluruh business unit;

- tersedianya mekanisme koordinasi antarunit;

- tersedianya pembagian kewenangan berbasis role;

- tersedianya audit trail atas aktivitas organisasi;

- tersedianya informasi kinerja setiap unit;

- meningkatnya transparansi proses bisnis;

- meningkatnya akuntabilitas setiap fungsi;

- berkurangnya ketergantungan terhadap proses administrasi manual.

Struktur organisasi dapat direpresentasikan sebagai:

ENTERPRISE

│

┌─────────────┼─────────────┐

↓             ↓             ↓

FARM UNIT    PRODUCTION      COMMERCIAL

│             │             │

FARM A/B/C    FACTORY A/B    SALES/CRM

│             │             │

└─────────────┼─────────────┘

↓

ERP CORE

↓

MANAGEMENT

## 4.3 Sasaran Proses Bisnis

Sistem ditargetkan mampu mendigitalisasi dan mengintegrasikan proses bisnis utama.

### Proses Hulu

- land management;

- crop planning;

- procurement;

- supplier management;

- seed management;

- livestock management;

- resource planning.

### Proses Produksi

- cultivation;

- harvesting;

- livestock production;

- processing;

- manufacturing;

- quality control;

- packaging.

### Proses Hilir

- inventory;

- warehouse;

- sales;

- marketplace;

- customer management;

- distribution;

- logistics;

- invoicing;

- payment.

### Proses Pendukung

- finance;

- accounting;

- human capital;

- asset;

- maintenance;

- legal;

- compliance;

- administration.

### Proses Strategis

- business intelligence;

- forecasting;

- predictive analytics;

- optimization;

- simulation;

- scenario planning;

- executive decision support.

## 4.4 Sasaran Integrasi End-to-End

Salah satu sasaran utama adalah membentuk end-to-end process integration.

Contoh proses:

CROP PLANNING

↓

PLANTING

↓

CULTIVATION

↓

HARVEST

↓

RAW MATERIAL

↓

PRODUCTION

↓

FINISHED GOODS

↓

WAREHOUSE

↓

SALES ORDER

↓

DELIVERY

↓

CUSTOMER

↓

INVOICE

↓

PAYMENT

↓

FINANCIAL REPORT

Setiap tahapan menghasilkan data yang dapat digunakan oleh tahapan berikutnya tanpa membutuhkan input ulang yang tidak diperlukan.

## 4.5 Sasaran Data

Farm Nation Enterprise ditargetkan memiliki integrated enterprise data platform.

### Data utama

- Master Data;

- Transaction Data;

- Operational Data;

- Financial Data;

- Customer Data;

- Supplier Data;

- Production Data;

- Agricultural Data;

- IoT Data;

- Geographic Data;

- Quality Data;

- Human Resource Data;

- Asset Data;

- Historical Data;

- Analytical Data.

Sistem ditargetkan memiliki prinsip:

One Entity → One Master Record → Multiple Business Processes

Contohnya satu produk yang didefinisikan pada Product Master dapat digunakan oleh:

Procurement → Inventory → Production → Sales → Finance → Analytics

## 4.6 Sasaran Single Source of Truth

Sistem ditargetkan menyediakan sumber data enterprise yang konsisten dan terkontrol.

Target implementasi meliputi:

- master data governance;

- data ownership;

- data validation;

- data standardization;

- data deduplication;

- data versioning;

- data lineage;

- data quality monitoring.

Sasaran ini penting untuk memastikan dashboard manajemen, laporan operasional, laporan keuangan, dan analitik menggunakan basis data yang konsisten.

## 4.7 Sasaran Digitalisasi Pertanian

Sistem ditargetkan mampu memberikan digital visibility terhadap setiap aktivitas pertanian.

### Level Farm

Informasi minimal:

- farm;

- lokasi;

- luas lahan;

- block;

- crop;

- varietas;

- status lahan;

- kondisi tanaman;

- jadwal tanam;

- estimasi panen;

- realisasi panen;

- produktivitas;

- biaya.

### Level Crop

Sistem dapat mencatat:

CROP

↓

VARIETY

↓

SEED LOT

↓

FARM BLOCK

↓

PLANTING

↓

CULTIVATION

↓

HARVEST

↓

HARVEST BATCH

Target akhirnya adalah terciptanya digital farm record yang dapat digunakan untuk analisis produktivitas dan profitability.

## 4.8 Sasaran Digitalisasi Produksi

Sistem ditargetkan mampu menghubungkan hasil pertanian dengan proses pengolahan.

Contoh:

HARVEST BATCH

↓

RAW MATERIAL

↓

PRODUCTION ORDER

↓

BOM / RECIPE

↓

MACHINE

↓

PRODUCTION

↓

QC

↓

FINISHED PRODUCT

Sasaran kinerja produksi meliputi:

- peningkatan capacity utilization;

- penurunan production loss;

- penurunan downtime;

- peningkatan production yield;

- peningkatan kualitas produk;

- peningkatan akurasi production costing.

## 4.9 Sasaran Supply Chain

Farm Nation Enterprise ditargetkan memiliki visibilitas supply chain secara menyeluruh.

SUPPLIER

↓

PROCUREMENT

↓

INBOUND LOGISTICS

↓

WAREHOUSE

↓

PRODUCTION

↓

FINISHED GOODS

↓

DISTRIBUTION

↓

CUSTOMER

Sasaran meliputi:

- meningkatkan supplier visibility;

- meningkatkan procurement efficiency;

- mengurangi lead time;

- mengurangi stockout;

- mengurangi overstock;

- meningkatkan inventory turnover;

- meningkatkan delivery performance;

- meningkatkan supply chain resilience.

## 4.10 Sasaran Traceability

Setiap produk harus dapat ditelusuri berdasarkan batch/lot.

Contoh:

PRODUCT

│

└── BATCH-2026-001

│

├── Production Order

├── Raw Material

├── Harvest Batch

├── Farm Block

├── Supplier

├── Processing Machine

├── QC Result

├── Warehouse

└── Customer

Sasaran traceability:

- mengetahui asal bahan;

- mengetahui proses produksi;

- mengetahui lokasi produk;

- mengetahui customer;

- mendukung recall;

- mendukung audit;

- mendukung quality assurance.

## 4.11 Sasaran Customer dan Marketplace

Sistem ditargetkan membangun ekosistem perdagangan digital.

Aktor:

FARM NATION MARKETPLACE

│

┌──────────────┼──────────────┐

↓              ↓              ↓

FARMER        ENTERPRISE       BUYER

│              │              │

└──────────────┼──────────────┘

↓

ORDER

↓

PAYMENT

↓

DELIVERY

Sasaran:

- meningkatkan market reach;

- meningkatkan customer acquisition;

- meningkatkan customer retention;

- memperluas digital commerce;

- meningkatkan visibility produk;

- meningkatkan transaction efficiency.

## 4.12 Sasaran Keuangan

Farm Nation Enterprise ditargetkan menyediakan financial visibility secara terintegrasi.

Manajemen dapat memperoleh informasi:

- revenue;

- cost;

- gross profit;

- net profit;

- cash flow;

- receivable;

- payable;

- inventory value;

- asset value;

- production cost;

- farm profitability;

- product profitability;

- customer profitability.

Sistem diharapkan memungkinkan analisis:

Profitability by Farm → Crop → Product → Customer → Channel

## 4.13 Sasaran Business Intelligence

Sistem ditargetkan memiliki Enterprise BI Dashboard.

### Executive Dashboard

┌─────────────────────────────────────┐

│        EXECUTIVE DASHBOARD          │

├──────────┬──────────┬───────────────┤

│ Revenue  │ Profit   │ Cash          │

├──────────┼──────────┼───────────────┤

│ Yield    │ Produce  │ Inventory     │

├──────────┼──────────┼───────────────┤

│ Sales    │ Customer │ Supply Chain  │

├──────────┴──────────┴───────────────┤

│             ALERT CENTER            │

├─────────────────────────────────────┤

│             AI INSIGHT              │

└─────────────────────────────────────┘

Dashboard harus mampu menyediakan:

- descriptive analytics;

- diagnostic analytics;

- predictive analytics;

- prescriptive analytics.

## 4.14 Sasaran Artificial Intelligence

AI ditargetkan digunakan untuk meningkatkan kemampuan prediksi dan rekomendasi.

Target use case:

| Area | AI Capability |
| --- | --- |
| Farm | Yield Prediction |
| Crop | Harvest Prediction |
| Sales | Demand Forecasting |
| Inventory | Stock Forecast |
| Procurement | Supplier Risk |
| Production | Production Optimization |
| Machine | Predictive Maintenance |
| Customer | Churn Prediction |
| Pricing | Price Recommendation |
| Logistics | Route Optimization |
| Finance | Cash Flow Forecast |

## 4.15 Sasaran Enterprise Knowledge Graph

Farm Nation Enterprise ditargetkan memiliki representasi hubungan antarentitas enterprise.

Contoh:

Farm

│

├── produces → Crop

│                 │

│                 └── becomes → Raw Material

│                                  │

│                                  └── used_by → Product

│                                                │

│                                                └── bought_by → Customer

│

└── uses → Supplier

│

└── supplies → Material

Knowledge Graph menjadi sasaran strategis untuk:

- semantic search;

- relationship analysis;

- recommendation;

- impact analysis;

- dependency analysis;

- graph analytics;

- AI reasoning.

## 4.16 Sasaran Digital Twin

Sistem ditargetkan memiliki representasi digital enterprise yang dapat digunakan untuk simulasi.

Sasaran utama:

Menguji keputusan secara digital sebelum diterapkan pada enterprise nyata.

Contoh:

Scenario 1

Penambahan 100 hektare lahan.

Scenario 2

Pengurangan supply bahan baku 30%.

Scenario 3

Peningkatan demand 50%.

Scenario 4

Penambahan satu production facility.

Scenario 5

Perubahan harga komoditas.

Output simulasi:

- production;

- inventory;

- revenue;

- cost;

- profit;

- capacity;

- cash flow;

- risk;

- resource requirement.

## 4.17 Sasaran Integrasi IoT

Sistem ditargetkan dapat menerima data dari perangkat IoT.

Data yang dapat diintegrasikan:

- soil moisture;

- temperature;

- humidity;

- rainfall;

- water level;

- pH;

- livestock sensor;

- warehouse sensor;

- GPS;

- machine sensor.

Arsitektur:

SENSOR

↓

IoT GATEWAY

↓

DATA STREAM

↓

FARM NATION PLATFORM

↓

ERP / ANALYTICS

↓

ALERT / PREDICTION

↓

ACTION

## 4.18 Sasaran Pengguna

Target pengguna mencakup empat kelompok utama.

### Strategic Users

- Board;

- CEO;

- Director;

- Executive Management.

### Management Users

- Farm Manager;

- Production Manager;

- Supply Chain Manager;

- Sales Manager;

- Finance Manager;

- HR Manager;

- Warehouse Manager.

### Operational Users

- Farm Operator;

- Farmer;

- Production Operator;

- Warehouse Operator;

- Sales Officer;

- Procurement Officer;

- Accountant;

- Technician;

- QC Officer.

### External Users

- Customer;

- Supplier;

- Farmer Partner;

- Distributor;

- Logistics Partner;

- Marketplace Partner.

## 4.19 Sasaran Teknologi

Sistem ditargetkan memenuhi karakteristik:

- Web-based

- Mobile-ready

- Cloud-ready

- API-first

- Microservices-ready

- IoT-ready

- AI-ready

- Graph-ready

- Analytics-ready

- Scalable

- Secure

- Observable

- Maintainable

## 4.20 Sasaran Kinerja Enterprise

Target jangka panjang Farm Nation Enterprise dapat dirumuskan melalui lima dimensi:

| Dimensi | Sasaran |
| --- | --- |
| Productivity | meningkatkan output per resource |
| Efficiency | menurunkan waste dan operating cost |
| Visibility | menyediakan informasi enterprise terpadu |
| Intelligence | meningkatkan kualitas prediction dan recommendation |
| Agility | mempercepat respons terhadap perubahan |

## 4.21 Sasaran Kematangan Digital

Farm Nation Enterprise ditargetkan mencapai:

Level 1

DIGITIZATION

↓

Level 2

INTEGRATION

↓

Level 3

VISIBILITY

↓

Level 4

INTELLIGENCE

↓

Level 5

OPTIMIZATION

↓

Level 6

DIGITAL AUTONOMY

### Level 1 — Digitization

Proses manual menjadi digital.

### Level 2 — Integration

Modul dan unit organisasi terintegrasi.

### Level 3 — Visibility

Manajemen memperoleh enterprise-wide visibility.

### Level 4 — Intelligence

AI menghasilkan prediction dan recommendation.

### Level 5 — Optimization

Sistem membantu memilih keputusan optimal.

### Level 6 — Digital Autonomy

Sebagian proses dapat berjalan secara otomatis berdasarkan rule, data, AI, dan kondisi aktual.

## 4.22 Sasaran Akhir

Sasaran akhir pengembangan Super ERP Farm Nation Enterprise adalah terwujudnya suatu Integrated Digital Agricultural Enterprise dengan karakteristik:

Integrated + Data-Driven + Intelligent + Traceable + Scalable + Secure + Adaptive

Sistem diharapkan mampu mengubah pola pengelolaan perusahaan dari:

Fragmented → Integrated

Manual → Digital

Reactive → Predictive

Data Recording → Data Intelligence

Decision by Intuition → Decision by Evidence

Static Planning → Dynamic Simulation

ERP → Super ERP

# 5. RUANG LINGKUP

## 5.1 Prinsip Ruang Lingkup

Ruang lingkup pengembangan Super ERP Farm Nation Enterprise mencakup perancangan, pembangunan, integrasi, pengujian, implementasi, dan pengembangan berkelanjutan suatu platform enterprise yang mengintegrasikan seluruh proses bisnis pertanian dan agribisnis dari hulu sampai hilir.

Konsep Farm Nation Enterprise mengadaptasi prinsip ekosistem yang terdapat pada Hay Day Wiki sebagai referensi konseptual. Hay Day memiliki ekosistem yang mencakup farm, tanaman, hewan, fasilitas produksi, produk, penyimpanan, perdagangan, town, event, expansion, serta aktivitas kolaboratif. Konsep tersebut diterjemahkan ke dalam terminologi enterprise tanpa menjadikan sistem sebagai replika permainan.

Ruang lingkup sistem diarahkan untuk membentuk Integrated Agricultural Enterprise Operating System yang memiliki karakteristik:

- Integrated, menghubungkan proses bisnis lintas unit.

- Data-driven, menggunakan data sebagai dasar pengambilan keputusan.

- Intelligent, memanfaatkan AI dan machine learning.

- Traceable, menyediakan keterlacakan material, produk, transaksi, dan aktivitas.

- Scalable, mampu berkembang mengikuti jumlah farm, pengguna, produk, transaksi, dan lokasi.

- Secure, menerapkan keamanan pada seluruh lapisan sistem.

- Adaptive, mampu menyesuaikan diri terhadap perubahan proses, pasar, regulasi, dan strategi bisnis.

## 5.2 Ruang Lingkup Organisasi

Sistem mencakup organisasi dan unit kerja yang terlibat dalam rantai nilai perusahaan pertanian dan agribisnis.

Cakupan organisasi meliputi:

| No. | Unit Organisasi | Cakupan |
| --- | --- | --- |
| 1 | Corporate/Holding | Kebijakan, strategi, konsolidasi, governance |
| 2 | Business Unit | Pengelolaan unit bisnis pertanian/agribisnis |
| 3 | Farm | Operasional lahan, tanaman, ternak, dan aktivitas produksi |
| 4 | Production Facility | Pengolahan bahan baku menjadi produk |
| 5 | Warehouse | Penerimaan, penyimpanan, picking, dan distribusi |
| 6 | Procurement | Pengadaan barang, bahan, jasa, dan supplier |
| 7 | Sales & Marketing | Penjualan, pelanggan, promosi, dan kanal perdagangan |
| 8 | Logistics | Transportasi, pengiriman, distribusi, dan delivery |
| 9 | Finance | Akuntansi, keuangan, costing, budgeting, dan reporting |
| 10 | Human Capital | Pegawai, kompetensi, pekerjaan, dan payroll |
| 11 | Quality | Quality control, quality assurance, dan traceability |
| 12 | Asset & Maintenance | Pengelolaan aset dan pemeliharaan |
| 13 | Research & Innovation | Eksperimen, inovasi, dan pengembangan produk |
| 14 | Management | Monitoring, analytics, forecasting, dan strategic decision |

Arsitektur organisasi dirancang mendukung multi-company, multi-business-unit, multi-farm, multi-site, multi-warehouse, dan multi-channel.

## 5.3 Ruang Lingkup Fungsional

### 5.3.1 Enterprise Master Data Management

Modul ini menjadi fondasi seluruh aplikasi.

Cakupan meliputi:

- master perusahaan;

- business unit;

- organisasi;

- lokasi;

- farm;

- lahan;

- komoditas;

- tanaman;

- varietas;

- hewan;

- bahan baku;

- produk;

- satuan pengukuran;

- supplier;

- customer;

- employee;

- asset;

- warehouse;

- production facility;

- chart of accounts;

- price list;

- tax;

- workflow;

- user dan role.

Master data menggunakan prinsip single source of truth agar data yang digunakan oleh procurement, produksi, inventory, sales, finance, dan analytics memiliki referensi yang konsisten.

### 5.3.2 Farm Management

Farm Management mencakup pengelolaan aktivitas operasional pertanian.

Fitur utama meliputi:

- farm registration;

- land parcel management;

- pemetaan lahan;

- soil information;

- crop planning;

- planting;

- cultivation;

- fertilization;

- irrigation;

- pest management;

- harvesting;

- yield recording;

- crop rotation;

- farm activity scheduling;

- farm resource allocation;

- farm cost tracking;

- farm performance monitoring.

Konsep field dan crop menjadi dasar pengembangan domain farm. Hay Day mendeskripsikan crop sebagai komoditas yang dibudidayakan pada field, tree, atau bush dan hasilnya masuk ke sistem penyimpanan. Konsep tersebut dapat diterjemahkan menjadi objek Land → Crop Cycle → Harvest → Inventory pada ERP.

### 5.3.3 Livestock Management

Modul Livestock Management mencakup:

- livestock master;

- animal group;

- breed;

- animal identification;

- animal location;

- feed management;

- feeding schedule;

- health record;

- reproduction;

- birth;

- mortality;

- livestock production;

- milk/egg/meat/honey production;

- veterinary activity;

- livestock costing;

- livestock inventory.

Data livestock dihubungkan dengan produksi, inventory, quality, procurement, sales, dan finance.

### 5.3.4 Procurement & Supplier Management

Procurement Management mencakup seluruh proses pengadaan.

Cakupan proses:

Purchase Requisition → Approval → Request for Quotation → Supplier Selection → Purchase Order → Goods Receipt → Quality Inspection → Invoice → Payment.

Fungsi meliputi:

- purchase requisition;

- supplier management;

- supplier qualification;

- quotation;

- supplier comparison;

- purchase order;

- contract;

- goods receipt;

- supplier invoice;

- supplier performance;

- procurement analytics;

- procurement approval workflow.

### 5.3.5 Production Planning & Manufacturing Execution

Production Management menerjemahkan bahan baku menjadi produk.

Cakupan meliputi:

- demand forecasting;

- production planning;

- production scheduling;

- bill of materials;

- recipe/formula;

- production order;

- material consumption;

- work center;

- machine;

- labor;

- production batch;

- yield;

- waste;

- by-product;

- production costing;

- production quality;

- production completion;

- production performance.

Konsep Production Building → Production Queue → Production Process → Finished Product pada Hay Day menjadi inspirasi konseptual untuk membangun production facility dan production queue pada sistem enterprise.

### 5.3.6 Inventory & Warehouse Management

Inventory Management mencakup:

- silo;

- barn;

- warehouse;

- cold storage;

- inventory location;

- batch;

- lot;

- serial number;

- stock opname;

- stock transfer;

- stock adjustment;

- stock reservation;

- stock allocation;

- expiry management;

- minimum stock;

- maximum stock;

- safety stock;

- inventory valuation.

Konsep silo dan barn pada Hay Day diterjemahkan menjadi pemisahan fungsi penyimpanan berdasarkan karakteristik material dan produk. Silo digunakan untuk crop, sedangkan barn menyimpan barang dan produk; sistem enterprise memperluas konsep tersebut menjadi warehouse management yang memiliki lokasi, batch, lot, expiry, dan valuation.

### 5.3.7 Quality Management

Quality Management mencakup:

- quality standard;

- quality specification;

- inspection plan;

- incoming inspection;

- in-process inspection;

- final inspection;

- sampling;

- defect classification;

- non-conformity;

- corrective action;

- preventive action;

- quality certificate;

- traceability;

- quality analytics.

Quality data harus terhubung dengan supplier, batch bahan baku, proses produksi, produk jadi, customer, dan distribution channel.

### 5.3.8 Asset & Maintenance Management

Asset Management mencakup:

- asset registration;

- asset hierarchy;

- asset location;

- asset utilization;

- asset valuation;

- maintenance schedule;

- preventive maintenance;

- corrective maintenance;

- work order;

- spare part;

- maintenance cost;

- equipment downtime;

- equipment performance;

- maintenance history.

Integrasi dengan IoT memungkinkan sensor menghasilkan informasi kondisi aset secara real-time.

### 5.3.9 Sales, Customer & CRM

Sales Management mencakup:

- customer master;

- lead;

- opportunity;

- quotation;

- sales order;

- pricing;

- discount;

- promotion;

- delivery;

- invoice;

- payment;

- customer complaint;

- customer service;

- customer segmentation;

- customer profitability.

Konsep order, customer request, product fulfillment, dan reward pada ekosistem town Hay Day dapat diterjemahkan menjadi proses Customer Request → Order → Fulfillment → Delivery → Billing → Customer Performance.

### 5.3.10 Logistics & Distribution

Logistics Management mencakup:

- delivery planning;

- shipment;

- transportation;

- vehicle;

- driver;

- route;

- delivery schedule;

- warehouse dispatch;

- proof of delivery;

- shipment tracking;

- logistics cost;

- distribution performance.

Sistem mendukung distribusi dari:

Farm → Processing Facility → Warehouse → Distribution Center → Customer/Marketplace.

### 5.3.11 Marketplace & Commerce

Marketplace menjadi kanal perdagangan digital.

Cakupan meliputi:

- product listing;

- marketplace catalog;

- buying;

- selling;

- offer;

- pricing;

- marketplace order;

- seller management;

- buyer management;

- transaction history;

- marketplace analytics;

- commission;

- rating;

- reputation.

Konsep roadside shop dan Daily Dirt pada Hay Day menjadi inspirasi untuk digital marketplace yang memungkinkan produk ditawarkan dan dipertukarkan melalui kanal perdagangan.

### 5.3.12 Finance & Accounting

Finance & Accounting mencakup:

- general ledger;

- chart of accounts;

- account payable;

- account receivable;

- cash management;

- bank reconciliation;

- budgeting;

- cost accounting;

- product costing;

- farm costing;

- asset accounting;

- tax;

- revenue;

- expense;

- profit & loss;

- balance sheet;

- cash flow;

- financial consolidation.

Transaksi operasional harus menghasilkan financial impact secara terintegrasi sehingga aktivitas pertanian, produksi, procurement, inventory, dan sales dapat ditelusuri sampai ke laporan keuangan.

### 5.3.13 Human Capital Management

HCM mencakup:

- employee master;

- organization;

- position;

- competency;

- attendance;

- work schedule;

- assignment;

- payroll;

- performance;

- training;

- certification;

- workforce planning.

Resource planning menghubungkan tenaga kerja dengan aktivitas farm, produksi, maintenance, warehouse, logistics, dan administrasi.

### 5.3.14 Project, CAPEX & Expansion Management

Expansion Management digunakan untuk mengelola pengembangan kapasitas perusahaan.

Cakupan:

- land acquisition;

- farm expansion;

- warehouse expansion;

- production facility;

- new machinery;

- infrastructure;

- CAPEX proposal;

- feasibility analysis;

- project budgeting;

- project execution;

- project monitoring;

- asset capitalization.

Konsep expansion pada Hay Day yang menggunakan resource tertentu untuk memperluas area menjadi inspirasi untuk modul Capital Expansion Planning, dengan pendekatan enterprise yang mencakup investasi, feasibility, budget, risiko, dan ROI.

### 5.3.15 Business Intelligence

BI menyediakan:

- operational dashboard;

- tactical dashboard;

- management dashboard;

- executive dashboard;

- KPI monitoring;

- multidimensional analysis;

- trend analysis;

- drill-down;

- drill-through;

- reporting;

- forecasting dashboard.

Dashboard minimal mencakup:

- farm productivity;

- crop yield;

- livestock productivity;

- production efficiency;

- inventory turnover;

- procurement performance;

- supplier performance;

- sales performance;

- customer performance;

- logistics performance;

- financial performance;

- workforce performance;

- asset utilization.

### 5.3.16 Artificial Intelligence & Machine Learning

AI/ML mencakup:

- demand forecasting;

- crop yield prediction;

- production forecasting;

- inventory prediction;

- price prediction;

- anomaly detection;

- customer segmentation;

- supplier risk prediction;

- maintenance prediction;

- crop disease detection;

- recommendation system;

- optimization;

- intelligent alert;

- decision support.

AI tidak berdiri sebagai aplikasi terpisah, tetapi menggunakan data yang dihasilkan oleh ERP sebagai sumber enterprise intelligence.

### 5.3.17 Enterprise Knowledge Graph

Knowledge Graph menjadi lapisan representasi pengetahuan enterprise.

Entitas yang dapat direpresentasikan meliputi:

Farm – Land – Crop – Animal – Material – Product – Supplier – Customer – Employee – Asset – Process – Order – Transaction – Location – Event – Knowledge.

Relasi dapat mencakup:

- FARM_HAS_LAND

- LAND_GROWS_CROP

- CROP_PRODUCES

- PRODUCT_REQUIRES_MATERIAL

- SUPPLIER_SUPPLIES

- CUSTOMER_ORDERS

- ORDER_CONTAINS_PRODUCT

- PRODUCT_STORED_IN

- ASSET_USED_BY

- EMPLOYEE_ASSIGNED_TO

- PROCESS_GENERATES

- TRANSACTION_IMPACTS

- PRODUCT_DELIVERED_TO.

Knowledge Graph digunakan untuk semantic search, relationship discovery, recommendation, impact analysis, explainable AI, dan enterprise reasoning.

### 5.3.18 IoT & Sensor Integration

IoT Integration mencakup integrasi dengan:

- soil sensor;

- weather sensor;

- temperature sensor;

- humidity sensor;

- water-level sensor;

- livestock sensor;

- machine sensor;

- GPS;

- vehicle tracking;

- warehouse sensor;

- energy meter.

Data sensor dapat digunakan untuk:

Sense → Collect → Process → Analyze → Alert → Decide → Act.

### 5.3.19 Digital Twin & Simulation

Digital Twin menyediakan representasi digital terhadap objek dan proses nyata.

Objek digital twin dapat berupa:

- farm;

- land;

- crop;

- livestock;

- machine;

- warehouse;

- production facility;

- supply chain;

- business unit.

Simulation digunakan untuk skenario:

- perubahan luas lahan;

- perubahan crop allocation;

- perubahan production capacity;

- perubahan supplier;

- perubahan inventory policy;

- perubahan pricing;

- perubahan logistics strategy;

- perubahan workforce;

- ekspansi farm;

- gangguan supply chain;

- perubahan demand.

Kemampuan tersebut diarahkan pada what-if analysis dan counterfactual decision support.

### 5.3.20 Event, Campaign & Performance Management

Event Management mengelola aktivitas bisnis temporer.

Fungsi meliputi:

- campaign;

- promotion;

- seasonal program;

- incentive;

- performance challenge;

- reward;

- target;

- event participation;

- event monitoring;

- event evaluation.

Konsep event pada Hay Day yang menyediakan aktivitas temporer, bonus, dan reward dapat diterjemahkan menjadi business campaign dan performance program.

## 5.4 Ruang Lingkup Data

Data yang dikelola meliputi:

### A. Master Data

- organisasi;

- lokasi;

- farm;

- land;

- crop;

- livestock;

- product;

- material;

- supplier;

- customer;

- employee;

- asset.

### B. Transaction Data

- procurement;

- production;

- inventory;

- sales;

- shipment;

- payment;

- maintenance;

- HR transaction.

### C. Operational Data

- sensor;

- machine;

- farm activity;

- crop activity;

- livestock activity;

- warehouse activity.

### D. Analytical Data

- KPI;

- historical trends;

- forecasts;

- predictions;

- anomaly;

- recommendations.

### E. Knowledge Data

- business rules;

- relationships;

- semantic entities;

- process knowledge;

- operational dependencies.

## 5.5 Ruang Lingkup Business Process

Proses utama yang menjadi cakupan sistem adalah:

| No. | End-to-End Process | Cakupan |
| --- | --- | --- |
| 1 | Plan-to-Harvest | Perencanaan lahan sampai panen |
| 2 | Procure-to-Pay | Pengadaan sampai pembayaran |
| 3 | Plan-to-Produce | Perencanaan sampai produksi |
| 4 | Order-to-Cash | Pesanan sampai penerimaan pembayaran |
| 5 | Inventory-to-Delivery | Persediaan sampai pengiriman |
| 6 | Farm-to-Market | Produksi farm sampai pasar |
| 7 | Record-to-Report | Transaksi sampai laporan |
| 8 | Hire-to-Retire | Siklus pengelolaan tenaga kerja |
| 9 | Asset-to-Maintenance | Penggunaan aset sampai pemeliharaan |
| 10 | Concept-to-Product | Pengembangan konsep sampai produk |
| 11 | Expand-to-Operate | Ekspansi sampai operasional |
| 12 | Sense-to-Decision | Sensor sampai pengambilan keputusan |

## 5.6 Ruang Lingkup Teknologi

Platform teknologi mencakup:

- Web application.

- Mobile application.

- REST/GraphQL API.

- API Gateway.

- Identity and Access Management.

- Workflow engine.

- Business rules engine.

- Transactional database.

- Data warehouse/lakehouse.

- Graph database.

- AI/ML platform.

- IoT gateway.

- Event/message broker.

- Monitoring and observability.

- Backup and disaster recovery.

- Containerization.

- CI/CD.

- Cloud atau hybrid infrastructure.

Teknologi harus mendukung integrasi modular sehingga penambahan modul tidak mengharuskan perubahan besar pada seluruh sistem.

## 5.7 Ruang Lingkup Integrasi

Sistem menyediakan integration layer untuk berkomunikasi dengan:

- payment gateway;

- perbankan;

- accounting/tax system;

- marketplace eksternal;

- logistics provider;

- GPS;

- GIS;

- IoT platform;

- weather service;

- identity provider;

- email;

- SMS;

- messaging platform;

- external ERP;

- government/regulatory system apabila API tersedia.

Integrasi menggunakan pendekatan API-first dan event-driven integration sesuai kebutuhan proses.

## 5.8 Ruang Lingkup Geografis

Platform dirancang untuk mendukung operasi pada:

- satu farm;

- multi-farm;

- satu wilayah;

- multi-wilayah;

- multi-kota;

- multi-provinsi;

- multi-negara.

Struktur lokasi menggunakan hierarki:

Country → Province → Region → City → Site → Farm → Land/Facility → Operational Unit.

Konfigurasi lokasi tidak boleh mengharuskan perubahan fundamental pada source code.

## 5.9 Ruang Lingkup Pengguna

Pengguna sistem meliputi:

| Kelompok | Contoh Pengguna |
| --- | --- |
| Strategic User | Direksi, CEO, COO, CFO |
| Management User | Farm Manager, Production Manager, Supply Chain Manager |
| Operational User | Farm Worker, Warehouse Staff, Production Staff |
| Commercial User | Sales, Marketing, Customer Service |
| Financial User | Accountant, Finance Officer |
| Technical User | Maintenance, IT, IoT Operator |
| Analytical User | Data Analyst, BI Analyst, Data Scientist |
| Administrative User | HR, Procurement, Administration |
| External User | Supplier, Customer, Partner |
| System User | Administrator, Auditor |

Hak akses berbasis Role-Based Access Control dan dapat diperluas menuju attribute-based authorization.

## 5.10 Ruang Lingkup Analytics dan Decision Intelligence

Analytics dibangun pada tiga tingkat:

### Descriptive Analytics

Menjawab:

Apa yang terjadi?

### Predictive Analytics

Menjawab:

Apa yang kemungkinan terjadi?

### Prescriptive Analytics

Menjawab:

Keputusan apa yang sebaiknya diambil?

Contoh implementasi:

Descriptive:

- produksi turun 12%;

- inventory meningkat;

- supplier terlambat;

- farm productivity menurun.

Predictive:

- prediksi hasil panen;

- prediksi demand;

- prediksi stockout;

- prediksi machine failure.

Prescriptive:

- rekomendasi crop allocation;

- rekomendasi supplier;

- rekomendasi production schedule;

- rekomendasi inventory policy;

- rekomendasi distribution route.

## 5.11 Ruang Lingkup Keamanan

Security scope mencakup:

- identity management;

- authentication;

- authorization;

- RBAC;

- MFA;

- encryption;

- audit trail;

- data classification;

- logging;

- monitoring;

- vulnerability management;

- backup;

- disaster recovery;

- security incident management;

- privacy management;

- segregation of duties.

Keamanan diterapkan sebagai security-by-design, bukan fitur tambahan setelah aplikasi selesai dibangun.

## 5.12 Batasan dan Exclusion Scope

Batasan ruang lingkup diperlukan untuk mencegah scope creep.

Komponen berikut tidak menjadi kewajiban inti pada tahap awal:

- Produksi hardware IoT secara mandiri.

- Pembangunan jaringan telekomunikasi.

- Pengembangan satelit/GPS hardware.

- Core banking system.

- Infrastruktur marketplace eksternal.

- Sistem pemerintahan yang tidak menyediakan mekanisme integrasi.

- Autonomous farm robotics penuh.

- Autonomous vehicle.

- Pengendalian mesin berisiko tinggi tanpa human approval.

- Pengembangan AI yang tidak memiliki hubungan langsung dengan proses bisnis enterprise.

- Penggantian seluruh sistem eksternal perusahaan apabila integrasi sudah memenuhi kebutuhan.

- Pengembangan fitur eksperimental yang belum memiliki business case.

Komponen tersebut dapat menjadi bagian dari roadmap jangka panjang apabila terdapat kebutuhan bisnis, feasibility, sumber daya, dan justifikasi investasi.

## 5.13 Pembagian Ruang Lingkup Berdasarkan Tahapan

Ruang lingkup pengembangan dibagi menjadi beberapa horizon.

### Phase 0 – Foundation

Fokus:

- architecture;

- master data;

- identity;

- organization;

- database;

- API;

- workflow;

- security;

- DevOps;

- audit trail.

### Phase 1 – Core ERP

Fokus:

- procurement;

- farm;

- crop;

- livestock;

- production;

- inventory;

- warehouse;

- sales;

- finance;

- basic HCM.

### Phase 2 – Extended Enterprise

Fokus:

- logistics;

- CRM;

- marketplace;

- quality;

- maintenance;

- CAPEX;

- advanced HCM;

- supplier/customer portal.

### Phase 3 – Intelligent Enterprise

Fokus:

- BI;

- AI/ML;

- forecasting;

- recommendation;

- anomaly detection;

- optimization;

- Knowledge Graph.

### Phase 4 – Autonomous & Simulated Enterprise

Fokus:

- IoT;

- Digital Twin;

- simulation;

- what-if analysis;

- predictive maintenance;

- intelligent orchestration;

- decision intelligence.

## 5.14 Peta Ruang Lingkup Sistem

Secara konseptual, hubungan antar-domain dapat digambarkan sebagai berikut:

LAND & FARM
↓
CROP / LIVESTOCK
↓
HARVEST / RAW MATERIAL
↓
PRODUCTION
↓
QUALITY
↓
INVENTORY & WAREHOUSE
↓
SALES / MARKETPLACE
↓
LOGISTICS & DELIVERY
↓
CUSTOMER
↓
FINANCE & PERFORMANCE

Seluruh lapisan tersebut didukung oleh:

MASTER DATA + WORKFLOW + SECURITY + HCM + ASSET MANAGEMENT + BI + AI + KNOWLEDGE GRAPH + IoT + DIGITAL TWIN.

## 5.15 Batas Akhir Ruang Lingkup

Ruang lingkup Super ERP Farm Nation Enterprise dinyatakan mencakup end-to-end agricultural enterprise value chain, mulai dari pengelolaan sumber daya, perencanaan farm, produksi pertanian, livestock, pengolahan, inventory, procurement, quality, sales, marketplace, logistics, finance, human capital, asset, expansion, hingga strategic decision intelligence.

Batas akhir sistem bukan sekadar otomatisasi transaksi administratif. Platform diarahkan menjadi digital operating model perusahaan yang menghubungkan operational system, analytical system, knowledge system, intelligent system, dan simulation system dalam satu ekosistem enterprise.

Hasil yang diharapkan dari ruang lingkup tersebut adalah terbentuknya platform yang mampu bergerak dari:

Digital Transaction → Process Integration → Enterprise Visibility → Business Intelligence → Artificial Intelligence → Enterprise Knowledge → Simulation → Decision Intelligence.

# 6. BUSINESS PROCESS

## 6.1 Konsep Business Process

Business Process Super ERP Farm Nation Enterprise dirancang menggunakan pendekatan end-to-end process integration. Setiap aktivitas bisnis tidak dipandang sebagai transaksi yang berdiri sendiri, tetapi sebagai bagian dari rangkaian proses yang menghasilkan nilai bagi perusahaan.

Model proses menghubungkan:

Business Strategy → Planning → Resource Acquisition → Farm Operation → Production → Inventory → Commerce → Distribution → Finance → Performance → Intelligence.

Setiap proses memiliki:

- business owner;

- process owner;

- actor;

- input;

- aktivitas;

- business rule;

- decision point;

- output;

- KPI;

- audit trail;

- data transaction;

- financial impact.

Arsitektur proses menggunakan prinsip event-driven business process, sehingga suatu transaksi dapat memicu proses lanjutan secara otomatis.

Contoh:

Harvest Completed → Inventory Increased → Quality Inspection → Warehouse Allocation → Sales Availability → Customer Order → Delivery → Invoice → Payment → Financial Posting.

## 6.2 Hierarki Business Process

Business process dibagi menjadi empat tingkatan.

### Level 0 – Enterprise Value Chain

- Strategic Management

- Resource Management

- Agricultural Production

- Manufacturing

- Supply Chain

- Commerce

- Customer Management

- Financial Management

- Human Capital Management

- Asset Management

- Intelligence & Decision Management

### Level 1 – End-to-End Process

Proses utama:

- Plan-to-Harvest

- Procure-to-Pay

- Plan-to-Produce

- Inventory-to-Delivery

- Order-to-Cash

- Farm-to-Market

- Record-to-Report

- Hire-to-Retire

- Asset-to-Maintenance

- Expand-to-Operate

- Sense-to-Decision

### Level 2 – Subprocess

Setiap end-to-end process dipecah menjadi subprocess operasional.

### Level 3 – Activity

Aktivitas merupakan unit pekerjaan yang dilakukan oleh user, sistem, perangkat IoT, atau AI.

## 6.3 Process 1 – Plan-to-Harvest

Plan-to-Harvest merupakan proses pengelolaan siklus produksi pertanian mulai dari perencanaan sampai hasil panen masuk ke inventory.

### Input

- luas lahan;

- karakteristik tanah;

- musim;

- cuaca;

- komoditas;

- varietas;

- demand forecast;

- kapasitas tenaga kerja;

- ketersediaan air;

- ketersediaan pupuk;

- target produksi.

### Business Process

Demand Forecast → Crop Planning → Land Allocation → Resource Planning → Planting → Cultivation → Monitoring → Harvest Planning → Harvesting → Quality Inspection → Inventory Receipt.

### Aktivitas

- Menentukan target produksi.

- Mengidentifikasi lahan tersedia.

- Menentukan crop allocation.

- Menentukan jadwal tanam.

- Mengalokasikan resource.

- Mencatat aktivitas penanaman.

- Memonitor pertumbuhan tanaman.

- Melakukan fertilization dan irrigation.

- Memonitor risiko penyakit.

- Menentukan waktu panen.

- Melakukan harvesting.

- Mencatat yield.

- Melakukan quality inspection.

- Memasukkan hasil panen ke inventory.

### Output

- crop production record;

- harvest record;

- yield;

- quality result;

- production cost;

- inventory receipt.

### KPI

- yield per hectare;

- production target achievement;

- crop survival rate;

- production cost/hectare;

- harvest loss;

- crop quality;

- harvest cycle time.

## 6.4 Process 2 – Procure-to-Pay

Procure-to-Pay mengelola kebutuhan barang dan jasa dari identifikasi kebutuhan sampai pembayaran supplier.

### Alur

Purchase Requisition → Approval → RFQ → Supplier Evaluation → Purchase Order → Goods Receipt → Quality Inspection → Invoice → Three-Way Matching → Payment.

### Aktivitas

- User membuat purchase requisition.

- Sistem melakukan validation.

- Approver melakukan approval.

- Procurement meminta quotation.

- Supplier mengirimkan quotation.

- Procurement melakukan supplier comparison.

- Supplier dipilih.

- Purchase order diterbitkan.

- Supplier mengirimkan barang.

- Warehouse menerima barang.

- Quality melakukan inspection.

- Sistem memperbarui inventory.

- Supplier mengirimkan invoice.

- Sistem melakukan three-way matching.

- Finance melakukan payment.

- Sistem melakukan financial posting.

### KPI

- procurement cycle time;

- supplier lead time;

- purchase price variance;

- supplier on-time delivery;

- purchase order accuracy;

- invoice matching rate.

## 6.5 Process 3 – Plan-to-Produce

Plan-to-Produce mengelola transformasi bahan baku menjadi finished goods.

### Alur

Demand Forecast → Production Planning → Material Requirement → Capacity Planning → Production Order → Material Issue → Production → Quality Control → Finished Goods Receipt.

### Input

- sales forecast;

- customer order;

- inventory;

- BOM;

- recipe;

- production capacity;

- machine availability;

- labor availability.

### Aktivitas

- Menghitung demand.

- Menentukan production requirement.

- Melakukan material requirement planning.

- Mengevaluasi production capacity.

- Membuat production order.

- Menentukan production schedule.

- Mengalokasikan material.

- Melakukan produksi.

- Mencatat consumption.

- Mencatat output.

- Mencatat waste dan by-product.

- Melakukan quality inspection.

- Menempatkan finished goods ke warehouse.

- Menghitung production cost.

### KPI

- production efficiency;

- OEE;

- production yield;

- material variance;

- production cost;

- machine downtime;

- defect rate;

- production schedule adherence.

## 6.6 Process 4 – Inventory-to-Delivery

Proses ini menghubungkan persediaan dengan distribusi produk.

### Alur

Inventory Availability → Reservation → Picking → Packing → Shipment Planning → Loading → Delivery → Proof of Delivery.

### Aktivitas

- Sistem menerima delivery requirement.

- Inventory availability diperiksa.

- Stock dilakukan reservation.

- Warehouse membuat picking list.

- Operator melakukan picking.

- Produk dipacking.

- Shipment dibuat.

- Transportasi ditentukan.

- Barang dimuat.

- Shipment dikirim.

- GPS melakukan tracking.

- Customer menerima barang.

- Proof of delivery dicatat.

- Inventory diperbarui.

### KPI

- order fulfillment rate;

- on-time delivery;

- picking accuracy;

- delivery accuracy;

- transportation cost;

- delivery cycle time.

## 6.7 Process 5 – Order-to-Cash

Order-to-Cash mengelola proses komersial dari customer order sampai penerimaan pembayaran.

### Alur

Customer Order → Validation → Pricing → Credit Check → Stock Check → Order Confirmation → Fulfillment → Delivery → Invoice → Payment → Reconciliation.

### Aktivitas

- Customer membuat order.

- Sistem memvalidasi customer.

- Sistem menentukan harga.

- Credit limit diperiksa.

- Inventory diperiksa.

- Order dikonfirmasi.

- Fulfillment dilakukan.

- Produk dikirim.

- Invoice diterbitkan.

- Customer melakukan pembayaran.

- Finance melakukan reconciliation.

- Account receivable diperbarui.

### KPI

- order cycle time;

- order fulfillment;

- sales revenue;

- gross margin;

- DSO;

- customer retention;

- payment collection rate.

## 6.8 Process 6 – Farm-to-Market

Farm-to-Market merupakan proses khas Farm Nation Enterprise yang menghubungkan produksi pertanian secara langsung dengan pasar.

### Alur

Farm Production → Harvest → Quality → Inventory → Product Classification → Pricing → Marketplace/Sales Channel → Customer Order → Logistics → Customer.

Proses ini memungkinkan perusahaan mengetahui perjalanan produk secara menyeluruh.

Contoh traceability:

Farm A → Land A-12 → Crop Tomato → Harvest Batch H-2026-001 → Warehouse W-03 → Sales Order SO-2026-00125 → Customer C-0018.

Data tersebut membentuk product genealogy yang dapat digunakan untuk audit, quality management, recall, costing, dan analytics.

## 6.9 Process 7 – Record-to-Report

Record-to-Report mengubah transaksi operasional menjadi informasi keuangan dan laporan manajemen.

### Alur

Business Transaction → Financial Posting → Ledger → Reconciliation → Adjustment → Closing → Consolidation → Reporting.

Transaksi yang dapat menghasilkan financial posting:

- procurement;

- inventory;

- production;

- sales;

- payroll;

- maintenance;

- asset acquisition;

- depreciation;

- logistics;

- payment.

### Output

- general ledger;

- balance sheet;

- income statement;

- cash flow;

- cost report;

- budget variance;

- profitability report;

- management report.

## 6.10 Process 8 – Hire-to-Retire

Hire-to-Retire mengelola siklus sumber daya manusia.

### Alur

Workforce Planning → Recruitment → Hiring → Onboarding → Assignment → Attendance → Performance → Training → Career → Payroll → Separation.

Integrasi dengan farm dan production memungkinkan sistem menghitung kebutuhan tenaga kerja berdasarkan workload.

Contoh:

Farm Expansion → Land Increase → Production Target Increase → Workforce Requirement → Recruitment/Assignment.

## 6.11 Process 9 – Asset-to-Maintenance

Asset-to-Maintenance mengelola lifecycle aset.

### Alur

Asset Planning → Procurement → Installation → Operation → Monitoring → Maintenance → Repair → Retirement.

IoT dapat menghasilkan event:

Sensor Anomaly → Alert → Maintenance Work Order → Technician Assignment → Repair → Inspection → Asset Available.

Model predictive maintenance dapat memprediksi kemungkinan kegagalan sebelum terjadi downtime.

### KPI

- asset utilization;

- equipment availability;

- MTBF;

- MTTR;

- maintenance cost;

- downtime;

- preventive maintenance compliance.

## 6.12 Process 10 – Expand-to-Operate

Expand-to-Operate mengelola ekspansi bisnis.

### Alur

Expansion Idea → Business Case → Feasibility → CAPEX Approval → Project → Construction/Acquisition → Asset Registration → Commissioning → Operation.

Objek ekspansi dapat berupa:

- farm;

- land;

- warehouse;

- processing plant;

- distribution center;

- machine;

- cold storage;

- retail outlet.

Decision support dapat menghitung:

- CAPEX;

- OPEX;

- projected revenue;

- ROI;

- payback period;

- NPV;

- risk;

- capacity increase.

## 6.13 Process 11 – Sense-to-Decision

Sense-to-Decision merupakan proses yang menghubungkan data dunia nyata dengan pengambilan keputusan.

### Alur

Sensor → IoT Gateway → Data Ingestion → Data Processing → Event Detection → Analytics/AI → Recommendation → Human Decision → Action → Feedback.

Contoh:

Soil Moisture Low → IoT Alert → Crop Risk Analysis → Irrigation Recommendation → Farm Manager Approval → Irrigation → Sensor Feedback.

Model ini menjadi dasar integrasi IoT, AI, Knowledge Graph, dan Digital Twin.

## 6.14 Cross-Functional Business Process

Super ERP harus mampu menghubungkan proses lintas departemen.

Contoh:

### Skenario Kekurangan Pupuk

Farm Planning

→ kebutuhan pupuk dihitung

Procurement

→ purchase requisition dibuat

Supplier Management

→ supplier dipilih

Warehouse

→ pupuk diterima

Quality

→ kualitas diperiksa

Inventory

→ stok diperbarui

Finance

→ invoice dan payment diproses

Farm

→ pupuk dialokasikan

Production

→ crop yield diperbarui

Analytics

→ biaya dan produktivitas dihitung.

Satu kejadian operasional menghasilkan konsekuensi pada beberapa domain enterprise.

## 6.15 Event-Driven Business Process

Sistem menggunakan konsep business event.

Contoh event:

- CropPlanted

- CropReadyForHarvest

- HarvestCompleted

- InventoryReceived

- StockBelowMinimum

- PurchaseOrderApproved

- ProductionStarted

- ProductionCompleted

- QualityFailed

- SalesOrderCreated

- ShipmentDispatched

- PaymentReceived

- MachineAnomalyDetected

- MaintenanceRequired.

Event dapat memicu proses berikutnya secara otomatis.

Contoh:

StockBelowMinimum

→ inventory alert

→ purchase recommendation

→ procurement request

→ supplier selection

→ purchase order.

## 6.16 Business Process dan Knowledge Graph

Setiap proses menghasilkan data dan relasi yang dapat dimasukkan ke Enterprise Knowledge Graph.

Contoh:

Supplier A

→ supplies

Fertilizer X

→ used by

Farm B

→ grows

Crop C

→ produces

Harvest Batch D

→ stored in

Warehouse E

→ sold through

Sales Order F

→ delivered to

Customer G.

Representasi tersebut memungkinkan pertanyaan analitis yang sulit dilakukan menggunakan tabel transaksi biasa.

Contoh pertanyaan:

- Supplier mana yang paling banyak memengaruhi produksi?

- Produk mana yang paling bergantung pada supplier tertentu?

- Farm mana yang memiliki risiko supply chain paling tinggi?

- Customer mana yang membeli produk dari farm tertentu?

- Apa dampak penghentian supplier terhadap produksi?

- Jalur distribusi mana yang paling kritis?

## 6.17 Business Process dan Artificial Intelligence

AI ditempatkan pada titik keputusan yang memiliki nilai prediktif atau optimasi.

| Process | AI Use Case |
| --- | --- |
| Plan-to-Harvest | Yield prediction |
| Procure-to-Pay | Supplier risk prediction |
| Plan-to-Produce | Production optimization |
| Inventory-to-Delivery | Demand forecasting |
| Order-to-Cash | Customer prediction |
| Farm-to-Market | Price prediction |
| Record-to-Report | Financial anomaly detection |
| Hire-to-Retire | Workforce forecasting |
| Asset-to-Maintenance | Predictive maintenance |
| Expand-to-Operate | Investment simulation |
| Sense-to-Decision | Intelligent recommendation |

AI menghasilkan rekomendasi, sedangkan keputusan kritis tetap mengikuti business rule, authorization, dan human oversight.

## 6.18 Business Process dan Digital Twin

Digital Twin menggunakan data aktual ERP sebagai representasi keadaan enterprise.

Contoh:

Digital Farm Twin

memiliki:

- luas lahan;

- crop;

- umur tanaman;

- soil condition;

- weather;

- water availability;

- expected yield;

- actual yield;

- cost;

- risk.

Model tersebut dapat digunakan untuk melakukan simulasi:

Apa yang terjadi jika 20% lahan dialihkan dari Crop A ke Crop B?

Model menghasilkan estimasi:

- perubahan yield;

- perubahan revenue;

- perubahan cost;

- perubahan resource requirement;

- perubahan inventory;

- perubahan logistics;

- perubahan profitability.

## 6.19 Business Process Governance

Setiap proses harus memiliki governance.

Minimal terdapat:

| Elemen | Penanggung Jawab |
| --- | --- |
| Process Owner | Pemilik proses |
| System Owner | Pemilik aplikasi |
| Data Owner | Pemilik data |
| Data Steward | Pengelola kualitas data |
| Approver | Pejabat pemberi persetujuan |
| Executor | Pelaksana proses |
| Auditor | Pemeriksa kepatuhan |
| Analyst | Pengolah data dan insight |

Governance memastikan setiap transaksi memiliki ownership dan accountability yang jelas.

## 6.20 Business Rules

Business rules menjadi pengendali otomatis proses.

Contoh:

BR-001 – Minimum Stock

Jika:

Current Stock < Safety Stock

maka sistem menghasilkan:

Replenishment Recommendation.

BR-002 – Quality Release

Jika:

Quality Status ≠ PASSED

maka:

Product Status = BLOCKED.

BR-003 – Purchase Approval

Jika:

Purchase Amount > Approval Limit

maka:

Escalate to Higher Authority.

BR-004 – Credit Limit

Jika:

Outstanding Receivable + New Order > Credit Limit

maka:

Order Status = CREDIT HOLD.

BR-005 – Maintenance

Jika:

Predicted Failure Probability > Threshold

maka:

Maintenance Recommendation = REQUIRED.

## 6.21 Process Monitoring

Setiap business process harus dapat dimonitor secara real-time.

Dashboard proses minimal menampilkan:

- process status;

- pending transaction;

- overdue transaction;

- bottleneck;

- cycle time;

- SLA compliance;

- exception;

- process owner;

- transaction volume;

- process cost.

Analisis process mining dapat digunakan untuk menemukan:

- bottleneck;

- rework;

- unnecessary activity;

- process deviation;

- approval delay;

- hidden process;

- compliance violation.

## 6.22 Business Process Maturity

Kematangan proses dibangun dalam enam level:

| Level | Kondisi |
| --- | --- |
| 1 | Manual |
| 2 | Digitized |
| 3 | Integrated |
| 4 | Automated |
| 5 | Intelligent |
| 6 | Adaptive/Autonomous |

Target jangka panjang Farm Nation Enterprise adalah mencapai Level 5–6 pada proses yang memungkinkan otomatisasi dan intelligent decision support.

## 6.23 Prinsip Integrasi Business Process

Seluruh business process harus memenuhi prinsip:

- Single Transaction Entry — transaksi dicatat satu kali pada sumbernya.

- End-to-End Traceability — transaksi dapat ditelusuri dari awal sampai akhir.

- Data Consistency — data lintas modul menggunakan sumber data yang konsisten.

- Process Ownership — setiap proses memiliki owner.

- Workflow Control — aktivitas kritis memiliki approval dan authorization.

- Auditability — perubahan data dapat ditelusuri.

- Event Integration — event dapat memicu proses berikutnya.

- Financial Integration — transaksi relevan menghasilkan dampak keuangan.

- Analytical Readiness — data transaksi siap digunakan untuk analytics.

- AI Readiness — proses menyediakan data berkualitas bagi AI.

- Simulation Readiness — proses dapat direpresentasikan dalam model simulasi.

- Human Oversight — keputusan berisiko tinggi tetap berada dalam kontrol manusia.

## 6.24 Target Operating Model

Business Process Farm Nation Enterprise diarahkan membentuk operating model berikut:

PLAN

↓

SOURCE

↓

GROW

↓

HARVEST

↓

PRODUCE

↓

STORE

↓

SELL

↓

DELIVER

↓

COLLECT

↓

ANALYZE

↓

LEARN

↓

SIMULATE

↓

DECIDE

↓

OPTIMIZE

Siklus tersebut bersifat closed-loop enterprise process, sehingga keputusan pada satu siklus menjadi input untuk siklus berikutnya.

Model tersebut menjadi fondasi bagi pengembangan Functional Requirements pada bagian berikutnya.

- memiliki identitas requirement;

- memiliki deskripsi fungsi yang jelas;

- memiliki aktor pengguna atau sistem;

- memiliki input;

- menghasilkan output;

- memiliki business rule apabila diperlukan;

- dapat diuji secara objektif;

- memiliki audit trail untuk transaksi kritis;

- dapat diintegrasikan dengan modul lain;

- memiliki status implementasi yang dapat dipantau.

Format kode requirement menggunakan pola:

FNE-FR-[DOMAIN]-[NUMBER]

Contoh:

FNE-FR-FRM-001
Farm Management Requirement nomor 001.

# 7. FUNCTIONAL REQUIREMENTS

## 7.1 Ketentuan Umum

Functional Requirements mendefinisikan kemampuan yang wajib disediakan oleh Super ERP Farm Nation Enterprise untuk mendukung seluruh proses bisnis sebagaimana ditetapkan pada Bagian 6.

Setiap functional requirement harus:

## 7.2 Functional Requirement Domain

Functional Requirements dikelompokkan menjadi:

- Enterprise Master Data Management;

- Organization & Workflow Management;

- Farm Management;

- Crop Management;

- Livestock Management;

- Procurement & Supplier Management;

- Production Management;

- Inventory & Warehouse Management;

- Quality Management;

- Asset & Maintenance Management;

- Sales & CRM;

- Logistics & Distribution;

- Marketplace;

- Finance & Accounting;

- Human Capital Management;

- Project & Expansion Management;

- Business Intelligence;

- Artificial Intelligence;

- Enterprise Knowledge Graph;

- IoT Integration;

- Digital Twin & Simulation;

- Event & Performance Management;

- Notification;

- Reporting;

- Administration & Audit.

## 7.3 Enterprise Master Data Management

### FNE-FR-MDM-001 – Pengelolaan Company

Sistem harus menyediakan fungsi untuk:

- membuat company;

- mengubah company;

- mengaktifkan/nonaktifkan company;

- menentukan struktur organisasi;

- menentukan currency;

- menentukan fiscal year;

- menentukan timezone;

- menentukan konfigurasi perusahaan.

### FNE-FR-MDM-002 – Pengelolaan Business Unit

Sistem harus dapat:

- membuat business unit;

- menghubungkan business unit dengan company;

- menentukan manager;

- menentukan lokasi;

- menentukan cost center;

- menentukan profit center.

### FNE-FR-MDM-003 – Pengelolaan Location

Sistem harus menyediakan:

- country;

- province;

- region;

- city;

- site;

- farm;

- warehouse;

- production facility;

- distribution center.

### FNE-FR-MDM-004 – Pengelolaan Product

Sistem harus menyediakan master:

- raw material;

- agricultural commodity;

- livestock product;

- semi-finished product;

- finished goods;

- spare part;

- packaging;

- service.

### FNE-FR-MDM-005 – Pengelolaan Unit of Measurement

Sistem harus mendukung:

- kilogram;

- ton;

- liter;

- unit;

- box;

- pallet;

- hectare;

- hour;

- currency;

- satuan konversi.

### FNE-FR-MDM-006 – Product Classification

Produk harus dapat diklasifikasikan berdasarkan:

- category;

- subcategory;

- biological origin;

- production process;

- storage requirement;

- quality grade;

- expiry;

- regulatory classification.

## 7.4 Organization & Workflow Management

### FNE-FR-ORG-001 – Organizational Structure

Sistem harus dapat merepresentasikan:

Company → Division → Department → Business Unit → Site → Operational Unit.

### FNE-FR-ORG-002 – Role Management

Administrator dapat:

- membuat role;

- mengubah role;

- menghapus role;

- mengaktifkan role;

- menentukan permission.

### FNE-FR-WFL-001 – Workflow Designer

Sistem harus menyediakan workflow configurable untuk:

- approval;

- procurement;

- payment;

- production;

- quality;

- sales;

- inventory;

- HR;

- CAPEX.

### FNE-FR-WFL-002 – Approval Matrix

Sistem harus mendukung approval berdasarkan:

- transaction type;

- amount;

- organization;

- position;

- risk;

- authority level.

Contoh:

Purchase < Rp10 juta → Manager

Rp10–100 juta → Head of Business Unit

> Rp100 juta → Executive Approval

Nilai threshold harus bersifat configurable.

## 7.5 Farm Management

### FNE-FR-FRM-001 – Farm Registration

Sistem harus memungkinkan user:

- mendaftarkan farm;

- menentukan lokasi;

- menentukan luas;

- menentukan ownership;

- menentukan manager;

- menentukan status operasional.

### FNE-FR-FRM-002 – Land Parcel Management

Sistem harus menyediakan:

- land parcel;

- luas;

- koordinat;

- boundary;

- soil information;

- irrigation;

- historical usage;

- current crop;

- land status.

### FNE-FR-FRM-003 – Crop Planning

Sistem harus dapat:

- menerima production target;

- menghitung kebutuhan lahan;

- menentukan crop;

- menentukan varietas;

- menentukan planting schedule;

- menentukan harvest schedule;

- menghitung resource requirement.

### FNE-FR-FRM-004 – Farm Activity Recording

User dapat mencatat:

- land preparation;

- planting;

- irrigation;

- fertilization;

- spraying;

- pest control;

- cultivation;

- harvesting.

### FNE-FR-FRM-005 – Farm Monitoring

Dashboard farm harus menampilkan:

- crop status;

- farm productivity;

- weather;

- soil;

- water;

- pest risk;

- expected yield;

- actual yield;

- production cost.

### FNE-FR-FRM-006 – Harvest Management

Sistem harus menyediakan:

- harvest planning;

- harvest execution;

- quantity;

- quality;

- batch;

- location;

- harvesting labor;

- harvesting cost.

## 7.6 Crop Management

### FNE-FR-CRP-001 – Crop Master

Sistem harus menyimpan:

- crop;

- variety;

- growing period;

- expected yield;

- resource requirement;

- optimal condition;

- quality specification.

### FNE-FR-CRP-002 – Crop Cycle

Sistem harus mengelola:

Planning → Planting → Growing → Monitoring → Harvest → Post-Harvest.

### FNE-FR-CRP-003 – Crop Yield

Sistem harus menghitung:

Yield = Harvest Quantity / Cultivated Area

Parameter tambahan:

- yield target;

- yield variance;

- yield trend;

- yield forecast.

## 7.7 Livestock Management

### FNE-FR-LIV-001 – Livestock Master

Sistem harus mendukung:

- species;

- breed;

- sex;

- age;

- weight;

- health status;

- location.

### FNE-FR-LIV-002 – Animal Identification

Setiap animal atau animal group dapat memiliki:

- identification number;

- RFID;

- QR code;

- GPS/device reference.

### FNE-FR-LIV-003 – Feeding Management

Sistem harus mengelola:

- feed type;

- feed quantity;

- feeding schedule;

- feed consumption;

- feed cost.

### FNE-FR-LIV-004 – Livestock Production

Sistem harus mencatat:

- milk;

- egg;

- meat;

- honey;

- other livestock products.

## 7.8 Procurement & Supplier Management

### FNE-FR-PRC-001 – Purchase Requisition

User dapat membuat purchase requisition yang berisi:

- item;

- quantity;

- required date;

- department;

- estimated cost;

- justification.

### FNE-FR-PRC-002 – Supplier Management

Sistem harus menyediakan:

- supplier master;

- qualification;

- certification;

- contract;

- pricing;

- performance;

- risk.

### FNE-FR-PRC-003 – RFQ

Procurement dapat:

- membuat RFQ;

- memilih supplier;

- menerima quotation;

- membandingkan quotation;

- memilih quotation.

### FNE-FR-PRC-004 – Purchase Order

Sistem harus membuat PO berdasarkan approved requisition/quotation.

### FNE-FR-PRC-005 – Supplier Performance

KPI supplier mencakup:

- price;

- quality;

- delivery;

- responsiveness;

- compliance;

- reliability.

## 7.9 Production Management

### FNE-FR-PRD-001 – Production Planning

Sistem harus menghasilkan production plan berdasarkan:

- forecast;

- customer order;

- inventory;

- capacity;

- material availability.

### FNE-FR-PRD-002 – Bill of Materials

Sistem harus mendukung:

- BOM;

- version;

- quantity;

- substitute material;

- scrap factor.

### FNE-FR-PRD-003 – Production Order

Production order minimal memiliki:

- product;

- quantity;

- batch;

- facility;

- schedule;

- material;

- operator.

### FNE-FR-PRD-004 – Production Execution

Operator dapat mencatat:

- start;

- pause;

- resume;

- completion;

- material consumption;

- output;

- waste;

- downtime.

### FNE-FR-PRD-005 – Production Costing

Sistem harus menghitung:

Production Cost = Material Cost + Labor Cost + Machine Cost + Overhead + Other Cost

## 7.10 Inventory & Warehouse

### FNE-FR-INV-001 – Stock Management

Sistem harus menyediakan real-time inventory berdasarkan:

- item;

- location;

- warehouse;

- batch;

- lot;

- expiry;

- status.

### FNE-FR-INV-002 – Stock Movement

Jenis movement:

- receipt;

- issue;

- transfer;

- adjustment;

- return;

- reservation;

- release.

### FNE-FR-INV-003 – Stock Reservation

Sistem harus dapat melakukan reservation berdasarkan:

- sales order;

- production order;

- maintenance order;

- internal request.

### FNE-FR-INV-004 – Stock Alert

Sistem menghasilkan alert ketika:

- stock < minimum;

- stock > maximum;

- expiry approaching;

- expired;

- abnormal movement.

### FNE-FR-WHS-001 – Warehouse Operation

Warehouse harus mendukung:

Receiving → Inspection → Putaway → Storage → Picking → Packing → Dispatch.

## 7.11 Quality Management

### FNE-FR-QMS-001 – Quality Specification

Sistem harus menyediakan specification untuk:

- raw material;

- crop;

- livestock product;

- finished product.

### FNE-FR-QMS-002 – Inspection

Inspection dapat dilakukan pada:

- incoming;

- production;

- finished goods;

- shipment.

### FNE-FR-QMS-003 – Non-Conformance

Sistem harus mencatat:

- defect;

- severity;

- source;

- affected batch;

- corrective action;

- preventive action.

### FNE-FR-QMS-004 – Traceability

Sistem harus dapat menelusuri:

Raw Material → Production Batch → Finished Product → Warehouse → Shipment → Customer.

## 7.12 Asset & Maintenance

### FNE-FR-AST-001 – Asset Registration

Asset menyimpan:

- asset ID;

- type;

- manufacturer;

- location;

- acquisition;

- value;

- useful life;

- status.

### FNE-FR-MNT-001 – Maintenance Planning

Sistem mendukung:

- preventive maintenance;

- corrective maintenance;

- predictive maintenance.

### FNE-FR-MNT-002 – Work Order

Work order meliputi:

- asset;

- problem;

- technician;

- spare part;

- schedule;

- cost;

- completion.

## 7.13 Sales & CRM

### FNE-FR-SAL-001 – Customer Management

Sistem harus menyediakan:

- customer profile;

- segmentation;

- credit limit;

- transaction history;

- preference;

- complaint.

### FNE-FR-SAL-002 – Sales Order

Sales order harus mencakup:

- customer;

- product;

- quantity;

- price;

- discount;

- delivery;

- payment terms.

### FNE-FR-SAL-003 – Pricing

Pricing dapat ditentukan berdasarkan:

- product;

- customer;

- volume;

- region;

- period;

- promotion.

### FNE-FR-CRM-001 – Customer Service

Sistem harus menyediakan:

- complaint;

- request;

- ticket;

- resolution;

- response time;

- customer satisfaction.

## 7.14 Logistics & Distribution

### FNE-FR-LOG-001 – Shipment Planning

Sistem menentukan:

- shipment;

- route;

- vehicle;

- driver;

- schedule;

- destination.

### FNE-FR-LOG-002 – Delivery Tracking

Sistem dapat menerima:

- GPS;

- delivery status;

- estimated arrival;

- proof of delivery.

### FNE-FR-LOG-003 – Logistics Cost

Sistem menghitung:

- transportation;

- fuel;

- toll;

- handling;

- warehouse;

- third-party logistics cost.

## 7.15 Marketplace

### FNE-FR-MKT-001 – Product Listing

Seller dapat:

- membuat listing;

- menentukan price;

- quantity;

- availability;

- description;

- image;

- quality grade.

### FNE-FR-MKT-002 – Marketplace Order

Buyer dapat:

- search;

- view;

- order;

- pay;

- track delivery;

- memberikan rating.

### FNE-FR-MKT-003 – Marketplace Reputation

Sistem menghitung reputation berdasarkan:

- transaction;

- quality;

- delivery;

- rating;

- complaint.

## 7.16 Finance & Accounting

### FNE-FR-FIN-001 – General Ledger

Sistem harus menghasilkan journal entry dari transaksi operasional yang relevan.

### FNE-FR-FIN-002 – Account Payable

Sistem mengelola:

Supplier Invoice → Verification → Approval → Payment → Reconciliation.

### FNE-FR-FIN-003 – Account Receivable

Sistem mengelola:

Sales Invoice → Due Date → Collection → Payment → Reconciliation.

### FNE-FR-FIN-004 – Cost Accounting

Cost dapat dihitung berdasarkan:

- farm;

- crop;

- animal;

- product;

- production order;

- project;

- business unit.

### FNE-FR-FIN-005 – Budgeting

Sistem harus mendukung:

- budget preparation;

- approval;

- allocation;

- actual;

- variance;

- forecast.

## 7.17 Human Capital Management

### FNE-FR-HCM-001 – Employee Management

Sistem menyimpan:

- employee profile;

- position;

- organization;

- competency;

- certification;

- employment status.

### FNE-FR-HCM-002 – Workforce Planning

Sistem menghitung kebutuhan tenaga kerja berdasarkan:

- workload;

- production plan;

- farm area;

- operational schedule.

### FNE-FR-HCM-003 – Attendance

Sistem mendukung:

- attendance;

- shift;

- overtime;

- leave;

- absence.

### FNE-FR-HCM-004 – Performance

Performance menggunakan:

- KPI;

- target;

- achievement;

- competency;

- evaluation.

## 7.18 Project & Expansion Management

### FNE-FR-EXP-001 – Expansion Proposal

User dapat mengajukan:

- new farm;

- land expansion;

- warehouse;

- production facility;

- machinery.

### FNE-FR-EXP-002 – Feasibility Analysis

Sistem menghitung:

- CAPEX;

- OPEX;

- revenue;

- ROI;

- payback;

- NPV;

- risk.

### FNE-FR-EXP-003 – Project Monitoring

Dashboard menampilkan:

- budget;

- actual cost;

- progress;

- schedule;

- issue;

- risk.

## 7.19 Business Intelligence

### FNE-FR-BI-001 – Executive Dashboard

Dashboard executive minimal mencakup:

- revenue;

- profit;

- production;

- inventory;

- farm productivity;

- sales;

- supply chain;

- customer;

- workforce;

- asset.

### FNE-FR-BI-002 – Operational Dashboard

Dashboard operasional mencakup:

- task;

- production;

- stock;

- order;

- delivery;

- quality;

- maintenance.

### FNE-FR-BI-003 – Drill-Down

User dapat bergerak:

Enterprise → Business Unit → Farm → Land → Crop → Batch → Transaction.

### FNE-FR-BI-004 – KPI Management

KPI harus dapat:

- didefinisikan;

- diberi target;

- dihitung;

- dibandingkan;

- divisualisasikan;

- dievaluasi.

## 7.20 Artificial Intelligence

### FNE-FR-AI-001 – Demand Forecasting

Sistem harus dapat menghasilkan forecast berdasarkan:

- historical sales;

- seasonality;

- customer;

- product;

- market;

- external factors.

### FNE-FR-AI-002 – Yield Prediction

Model dapat memprediksi yield berdasarkan:

- crop;

- land;

- weather;

- soil;

- historical yield;

- treatment;

- cultivation activity.

### FNE-FR-AI-003 – Inventory Prediction

Sistem memprediksi:

- stockout;

- excess inventory;

- reorder point;

- future demand.

### FNE-FR-AI-004 – Predictive Maintenance

Model menggunakan:

- machine history;

- maintenance history;

- sensor;

- operating hours;

- anomaly.

### FNE-FR-AI-005 – Recommendation

AI dapat menghasilkan rekomendasi:

- supplier;

- crop allocation;

- production schedule;

- inventory policy;

- sales strategy;

- maintenance.

### FNE-FR-AI-006 – Explainable AI

Setiap rekomendasi AI pada keputusan penting harus menyediakan:

- prediction;

- confidence;

- major contributing factors;

- supporting data;

- recommendation rationale.

## 7.21 Enterprise Knowledge Graph

### FNE-FR-KG-001 – Entity Management

Knowledge Graph harus mampu merepresentasikan:

- Farm;

- Land;

- Crop;

- Animal;

- Product;

- Material;

- Supplier;

- Customer;

- Employee;

- Asset;

- Process;

- Order;

- Transaction;

- Location.

### FNE-FR-KG-002 – Relationship Management

Sistem harus menyimpan hubungan antar-entitas.

Contoh:

Farm → contains → Land

Land → grows → Crop

Crop → produces → Harvest

Supplier → supplies → Material

Material → used-in → Product

Customer → orders → Product

### FNE-FR-KG-003 – Graph Query

User dapat mencari hubungan berdasarkan:

- entity;

- relationship;

- path;

- dependency;

- impact.

### FNE-FR-KG-004 – Explainable Decision Path

Sistem dapat menunjukkan jalur alasan sebuah recommendation.

Contoh:

Recommendation: Supplier B

karena:

Supplier B → lower price → acceptable quality → shorter lead time → lower production risk.

## 7.22 IoT Integration

### FNE-FR-IOT-001 – Device Registration

Sistem dapat mendaftarkan:

- device;

- sensor;

- gateway;

- location;

- owner;

- calibration.

### FNE-FR-IOT-002 – Sensor Data

Sistem menerima:

- timestamp;

- device ID;

- metric;

- value;

- unit;

- location.

### FNE-FR-IOT-003 – Threshold Alert

Sistem menghasilkan alert ketika nilai sensor melewati threshold.

Contoh:

Soil Moisture < Threshold

→ Irrigation Alert.

## 7.23 Digital Twin & Simulation

### FNE-FR-DTW-001 – Digital Twin Object

Sistem harus dapat membuat digital twin untuk:

- farm;

- land;

- crop;

- machine;

- warehouse;

- production facility.

### FNE-FR-DTW-002 – State Synchronization

Digital twin harus dapat menerima perubahan dari:

- ERP;

- IoT;

- operational transaction;

- external data.

### FNE-FR-SIM-001 – What-If Simulation

User dapat membuat scenario.

Contoh:

Apa dampaknya apabila luas Crop A dinaikkan 20%?

Sistem menghasilkan:

- projected yield;

- resource requirement;

- production;

- inventory;

- revenue;

- cost;

- profit;

- risk.

### FNE-FR-SIM-002 – Scenario Comparison

User dapat membandingkan beberapa scenario:

Scenario A vs Scenario B vs Scenario C.

## 7.24 Event & Performance Management

### FNE-FR-EVT-001 – Event Configuration

Administrator dapat membuat:

- event;

- period;

- target;

- reward;

- participant;

- rule.

### FNE-FR-EVT-002 – Performance Tracking

Sistem menghitung pencapaian berdasarkan:

- target;

- actual;

- score;

- ranking;

- achievement.

Konsep event temporer dan performance competition yang menjadi bagian dari ekosistem Hay Day dapat diadaptasi menjadi mekanisme business campaign dan enterprise performance program.

## 7.25 Notification Management

### FNE-FR-NOT-001 – Notification

Sistem harus mendukung notifikasi:

- in-app;

- email;

- SMS;

- push notification;

- messaging integration.

### FNE-FR-NOT-002 – Intelligent Alert

Alert dapat berasal dari:

- business rule;

- workflow;

- KPI;

- AI;

- IoT;

- security event.

## 7.26 Reporting

### FNE-FR-RPT-001 – Standard Report

Sistem menyediakan laporan:

- farm;

- production;

- inventory;

- procurement;

- sales;

- logistics;

- finance;

- HR;

- quality;

- maintenance.

### FNE-FR-RPT-002 – Ad-Hoc Report

Authorized user dapat membuat laporan berdasarkan parameter tertentu.

### FNE-FR-RPT-003 – Scheduled Report

Sistem dapat mengirimkan laporan secara berkala.

Contoh:

- daily farm report;

- weekly production report;

- monthly financial report;

- quarterly executive report.

## 7.27 Administration & Audit

### FNE-FR-ADM-001 – User Administration

Administrator dapat:

- create user;

- deactivate user;

- reset access;

- assign role;

- revoke role.

### FNE-FR-ADM-002 – Audit Trail

Sistem harus mencatat:

- user;

- timestamp;

- action;

- object;

- previous value;

- new value;

- source;

- IP/device apabila dibutuhkan.

### FNE-FR-ADM-003 – Configuration

Parameter berikut harus configurable:

- business rules;

- workflow;

- threshold;

- approval limit;

- tax;

- currency;

- unit conversion;

- notification.

## 7.28 Cross-Module Integration Requirements

Setiap modul harus mampu berinteraksi melalui integration layer.

Contoh:

### Farm → Inventory

Harvest Completed → Inventory Receipt

### Inventory → Sales

Stock Available → Sales Availability

### Sales → Logistics

Order Confirmed → Delivery Requirement

### Logistics → Finance

Delivery Completed → Invoice

### Finance → BI

Financial Posting → Financial KPI

### IoT → AI

Sensor Data → Predictive Model

### AI → Workflow

Risk Detected → Recommendation → Approval

### ERP → Knowledge Graph

Transaction → Entity/Relationship Update

## 7.29 End-to-End Functional Scenario

Sistem harus mampu menjalankan skenario berikut tanpa kehilangan keterkaitan data.

### Scenario: Produksi Tomat sampai Customer

1. Farm Planning

Manager menentukan target produksi tomat.

↓

2. Land Allocation

Sistem memilih lahan yang tersedia.

↓

3. Crop Planning

Jadwal tanam ditentukan.

↓

4. Resource Planning

Kebutuhan benih, pupuk, air, tenaga kerja, dan biaya dihitung.

↓

5. Planting

Aktivitas penanaman dicatat.

↓

6. Monitoring

Sensor dan aktivitas lapangan menghasilkan data.

↓

7. AI Prediction

Sistem memprediksi yield.

↓

8. Harvest

Hasil panen dicatat sebagai batch.

↓

9. Quality

Batch diperiksa.

↓

10. Inventory

Produk masuk warehouse.

↓

11. Sales

Customer membuat sales order.

↓

12. Reservation

Stock di-reserve.

↓

13. Logistics

Shipment dibuat.

↓

14. Delivery

Customer menerima produk.

↓

15. Finance

Invoice dan payment diproses.

↓

16. Analytics

Revenue, margin, yield, cost, dan customer performance diperbarui.

↓

17. Knowledge Graph

Seluruh entitas dan relasi diperbarui.

↓

18. Learning

Data aktual menjadi input untuk forecasting dan optimization berikutnya.

## 7.30 Traceability Matrix Tingkat Tinggi

| Business Process | Functional Domain | Output Utama |
| --- | --- | --- |
| Plan-to-Harvest | Farm/Crop | Harvest |
| Procure-to-Pay | Procurement/Finance | Purchased Material |
| Plan-to-Produce | Production | Finished Goods |
| Inventory-to-Delivery | Warehouse/Logistics | Delivery |
| Order-to-Cash | Sales/Finance | Revenue |
| Farm-to-Market | Farm/Sales/Marketplace | Market Transaction |
| Record-to-Report | Finance/BI | Financial Report |
| Hire-to-Retire | HCM | Workforce |
| Asset-to-Maintenance | Asset/Maintenance | Asset Availability |
| Expand-to-Operate | Project/Finance | New Capacity |
| Sense-to-Decision | IoT/AI/Decision | Recommendation |

## 7.31 Prioritas Functional Requirements

Functional Requirements dikategorikan berdasarkan prioritas:

### P0 – Mandatory Core

Requirement yang wajib tersedia agar ERP dapat beroperasi:

- master data;

- user;

- organization;

- farm;

- crop;

- procurement;

- production;

- inventory;

- sales;

- finance;

- workflow;

- reporting;

- audit.

### P1 – Enterprise Extension

Requirement untuk meningkatkan integrasi:

- livestock;

- warehouse;

- quality;

- logistics;

- CRM;

- HCM;

- maintenance;

- marketplace;

- CAPEX.

### P2 – Intelligence

Requirement untuk membangun intelligent enterprise:

- BI;

- forecasting;

- AI;

- Knowledge Graph;

- recommendation;

- anomaly detection.

### P3 – Advanced Digital Enterprise

Requirement tingkat lanjut:

- IoT;

- Digital Twin;

- simulation;

- optimization;

- autonomous workflow;

- decision intelligence.

## 7.32 Prinsip Acceptance Functional Requirements

Setiap functional requirement harus memiliki testable acceptance condition.

Contoh:

### Requirement

FNE-FR-INV-001 – Real-Time Inventory

### Acceptance Condition

Sistem dinyatakan memenuhi requirement apabila:

- transaksi goods receipt berhasil;

- quantity inventory bertambah;

- warehouse stock berubah;

- batch tercatat;

- transaction ID terbentuk;

- audit trail tersedia;

- perubahan dapat dilihat pada dashboard;

- transaksi terkait dapat ditelusuri kembali.

### Status

Pass apabila seluruh kondisi terpenuhi.

Fail apabila terdapat minimal satu kondisi mandatory yang tidak terpenuhi.

## 7.33 Target Functional Architecture

Functional Requirements secara konseptual membentuk struktur:

MASTER DATA

↓

TRANSACTION ENGINE

↓

BUSINESS PROCESS & WORKFLOW

↓

ERP CORE

↓

SUPPLY CHAIN & COMMERCE

↓

FINANCE & HCM

↓

ANALYTICS

↓

AI & KNOWLEDGE GRAPH

↓

IoT & DIGITAL TWIN

↓

DECISION INTELLIGENCE

Struktur tersebut memastikan bahwa fitur tingkat lanjut seperti AI, Knowledge Graph, dan Digital Twin tetap memiliki fondasi transaksi dan proses bisnis yang kuat.

## 7.34 Kesimpulan Functional Requirements

Functional Requirements Super ERP Farm Nation Enterprise mencakup kebutuhan operasional, integrasi, analitik, kecerdasan buatan, knowledge representation, IoT, dan simulation.

Cakupan tersebut memastikan sistem tidak berhenti pada fungsi ERP konvensional. Platform dirancang berkembang dari transaction processing system menjadi integrated enterprise platform, kemudian menjadi intelligent agricultural enterprise system.

Requirement pada dokumen KAK ini menjadi baseline tingkat tinggi. Tahap Software Requirements Specification (SRS) harus melakukan dekomposisi lebih lanjut menjadi:

Epic → Feature → User Story → Use Case → Functional Requirement → Business Rule → Acceptance Criteria → Test Case.

# 8. NON-FUNCTIONAL REQUIREMENTS

## 8.1 Ketentuan Umum

Non-Functional Requirements (NFR) mendefinisikan karakteristik kualitas dan batasan teknis yang harus dipenuhi oleh Super ERP Farm Nation Enterprise di luar fungsi bisnis yang telah ditetapkan pada Functional Requirements.

NFR menjadi dasar untuk menentukan:

- kualitas arsitektur;

- kapasitas infrastruktur;

- desain aplikasi;

- pemilihan teknologi;

- konfigurasi database;

- mekanisme keamanan;

- strategi deployment;

- monitoring;

- disaster recovery;

- pengujian performa;

- operational readiness.

Setiap NFR harus memiliki ukuran yang dapat diverifikasi melalui pengujian, monitoring, audit, atau demonstrasi teknis.

## 8.2 Prinsip Non-Functional Requirements

Super ERP Farm Nation Enterprise harus memenuhi prinsip:

- Performance

- Availability

- Reliability

- Scalability

- Security

- Maintainability

- Usability

- Accessibility

- Interoperability

- Observability

- Recoverability

- Data Integrity

- Auditability

- Configurability

- Portability

- Testability

- Extensibility

- Compliance

## 8.3 Performance Requirements

### FNE-NFR-PER-001 – Response Time

Untuk transaksi operasional normal, sistem harus memiliki target:

| Jenis Operasi | Target |
| --- | --- |
| Simple query | ≤ 2 detik |
| Standard transaction | ≤ 3 detik |
| Complex transaction | ≤ 5 detik |
| Dashboard standard | ≤ 5 detik |
| Search | ≤ 3 detik |
| Report sederhana | ≤ 10 detik |
| Heavy analytical query | ≤ 30 detik |

Target tersebut menjadi baseline dan dapat disesuaikan berdasarkan hasil performance testing.

### FNE-NFR-PER-002 – API Response

API untuk transaksi normal harus memiliki:

- median response time ≤ 500 ms;

- p95 ≤ 2 detik;

- p99 ≤ 5 detik,

untuk endpoint yang tidak menjalankan proses komputasi berat.

### FNE-NFR-PER-003 – Concurrent Users

Sistem harus dirancang untuk mendukung sekurang-kurangnya:

1.000 concurrent users

pada baseline deployment.

Arsitektur harus memungkinkan peningkatan kapasitas menjadi:

5.000–10.000+ concurrent users

melalui horizontal scaling tanpa redesign fundamental.

### FNE-NFR-PER-004 – Transaction Throughput

Sistem harus dapat menangani minimal:

100 transaksi/second

pada skenario baseline yang ditentukan dalam performance test.

Target throughput untuk implementasi produksi harus ditentukan berdasarkan:

- jumlah user;

- jumlah farm;

- jumlah transaksi;

- jumlah sensor;

- peak season;

- marketplace traffic;

- integration traffic.

## 8.4 Availability Requirements

### FNE-NFR-AVL-001 – System Availability

Target availability minimum:

99,9% per bulan

untuk layanan production-critical.

Target tersebut setara dengan toleransi downtime sekitar 43,8 menit per bulan, tidak termasuk maintenance window yang telah disetujui.

### FNE-NFR-AVL-002 – Critical Service

Komponen berikut harus memiliki availability tinggi:

- authentication;

- ERP transaction service;

- inventory;

- sales;

- finance;

- API gateway;

- database;

- integration service.

### FNE-NFR-AVL-003 – Planned Maintenance

Maintenance terjadwal harus:

- diumumkan;

- memiliki approval;

- dilakukan pada maintenance window;

- terdokumentasi;

- dimonitor;

- memiliki rollback plan.

## 8.5 Reliability Requirements

### FNE-NFR-REL-001 – Transaction Reliability

Transaksi yang telah memperoleh status committed tidak boleh hilang akibat kegagalan aplikasi.

### FNE-NFR-REL-002 – Atomic Transaction

Transaksi yang melibatkan beberapa perubahan data harus memiliki sifat atomic.

Contoh:

Sales Order → Stock Reservation → Financial Impact

tidak boleh menghasilkan kondisi data setengah berhasil tanpa mekanisme recovery.

### FNE-NFR-REL-003 – Idempotency

API dan event tertentu harus mendukung idempotent processing untuk mencegah duplicate transaction.

Contoh:

PaymentReceived

tidak boleh menghasilkan dua payment posting akibat retry request.

### FNE-NFR-REL-004 – Fault Isolation

Kegagalan satu service tidak boleh menyebabkan seluruh ERP berhenti apabila fungsi tersebut dapat diisolasi.

## 8.6 Scalability Requirements

### FNE-NFR-SCL-001 – Horizontal Scaling

Application service harus dapat ditingkatkan melalui penambahan instance.

### FNE-NFR-SCL-002 – Data Scalability

Arsitektur data harus mampu berkembang terhadap:

- jumlah transaction;

- historical data;

- IoT telemetry;

- graph relationships;

- documents;

- logs;

- analytics data.

### FNE-NFR-SCL-003 – Organizational Scalability

Sistem harus mendukung penambahan:

- company;

- business unit;

- farm;

- warehouse;

- production facility;

- user;

- supplier;

- customer.

Penambahan unit organisasi tidak boleh membutuhkan perubahan fundamental pada struktur aplikasi.

## 8.7 Security Requirements

### FNE-NFR-SEC-001 – Authentication

Sistem harus mendukung authentication yang aman.

Mekanisme dapat mencakup:

- username/password;

- Single Sign-On;

- OAuth 2.0;

- OpenID Connect;

- Multi-Factor Authentication.

### FNE-NFR-SEC-002 – Authorization

Authorization harus menerapkan:

- RBAC;

- least privilege;

- segregation of duties;

- permission by function;

- permission by organizational scope.

### FNE-NFR-SEC-003 – Encryption

Data sensitif harus dilindungi:

In Transit → TLS

At Rest → Encryption

### FNE-NFR-SEC-004 – Session Security

Sistem harus memiliki:

- session timeout;

- token expiration;

- secure cookie;

- token revocation;

- protection against session hijacking.

### FNE-NFR-SEC-005 – Password Security

Password harus:

- tidak disimpan dalam plaintext;

- menggunakan password hashing yang kuat;

- memiliki policy minimum;

- mendukung credential rotation sesuai kebijakan keamanan.

## 8.8 Data Security

### FNE-NFR-DSE-001 – Data Classification

Data harus diklasifikasikan sekurang-kurangnya menjadi:

- Public;

- Internal;

- Confidential;

- Restricted.

### FNE-NFR-DSE-002 – Data Access

Akses data harus mengikuti:

User → Role → Permission → Organization → Data Scope.

Contoh:

Farm Manager hanya dapat mengakses data farm yang menjadi tanggung jawabnya, sedangkan Executive dapat memperoleh consolidated view sesuai authorization.

### FNE-NFR-DSE-003 – Sensitive Data

Data sensitif harus memiliki perlindungan tambahan berupa:

- encryption;

- masking;

- access logging;

- restricted access;

- monitoring.

## 8.9 Data Integrity Requirements

### FNE-NFR-INT-001 – Referential Integrity

Relasi antar data harus konsisten.

Contoh:

Sales Order tidak boleh merujuk customer yang tidak valid.

### FNE-NFR-INT-002 – Business Integrity

Sistem harus mencegah transaksi yang melanggar business rule.

Contoh:

- inventory negatif apabila tidak diizinkan;

- shipment tanpa order;

- payment tanpa invoice;

- production completion tanpa production order.

### FNE-NFR-INT-003 – Data Validation

Validasi harus dilakukan pada:

- frontend;

- backend;

- API;

- database constraint apabila relevan.

## 8.10 Usability Requirements

### FNE-NFR-USA-001 – User Interface

UI harus:

- konsisten;

- intuitif;

- responsive;

- task-oriented;

- memiliki feedback;

- memiliki error message yang jelas.

### FNE-NFR-USA-002 – Role-Based Interface

Interface harus menampilkan fungsi sesuai role.

Contoh:

Farm Worker

→ farm task

→ crop activity

→ harvest.

CFO

→ finance

→ profitability

→ cash flow

→ financial dashboard.

### FNE-NFR-USA-003 – Operational Simplicity

Aktivitas rutin harus dapat dilakukan dengan jumlah langkah minimum yang wajar.

## 8.11 Mobile Requirements

Mobile application harus mendukung aktivitas yang dilakukan di lapangan.

Fungsi prioritas:

- farm activity;

- planting;

- harvesting;

- livestock;

- inventory;

- warehouse;

- inspection;

- maintenance;

- delivery;

- approval;

- notification.

### FNE-NFR-MOB-001 – Offline Capability

Aktivitas lapangan tertentu harus dapat dilakukan dalam kondisi konektivitas terbatas.

Mekanisme:

Offline Capture → Local Storage → Synchronization → Conflict Resolution.

### FNE-NFR-MOB-002 – Device Compatibility

Aplikasi harus mendukung perangkat mobile yang memenuhi minimum hardware/software requirement yang ditetapkan pada deployment specification.

## 8.12 Interoperability Requirements

### FNE-NFR-INTG-001 – API

Sistem harus menyediakan API untuk:

- internal services;

- mobile;

- external applications;

- IoT;

- AI;

- marketplace;

- logistics.

### FNE-NFR-INTG-002 – Standard Data Exchange

Format yang diprioritaskan:

- JSON;

- REST;

- GraphQL apabila diperlukan;

- CSV;

- XML untuk sistem legacy;

- event/message format.

### FNE-NFR-INTG-003 – Integration Reliability

Integration service harus memiliki:

- retry;

- timeout;

- dead-letter queue;

- error handling;

- monitoring;

- reconciliation.

## 8.13 Maintainability Requirements

### FNE-NFR-MNT-001 – Modular Architecture

Aplikasi harus memiliki separation of concerns antara:

- presentation;

- application;

- domain;

- data;

- integration.

### FNE-NFR-MNT-002 – Code Quality

Source code harus memenuhi:

- coding standard;

- static analysis;

- code review;

- dependency management;

- documentation.

### FNE-NFR-MNT-003 – Technical Documentation

Dokumentasi minimum:

- architecture;

- API;

- database;

- deployment;

- configuration;

- security;

- troubleshooting;

- operational procedure.

## 8.14 Extensibility Requirements

Sistem harus memungkinkan penambahan:

- modul baru;

- workflow baru;

- product type;

- business rule;

- organization;

- integration;

- AI model;

- IoT device.

Penambahan capability baru harus meminimalkan perubahan pada core system.

## 8.15 Configurability Requirements

Parameter bisnis harus dapat dikonfigurasi tanpa perubahan source code apabila memungkinkan.

Parameter meliputi:

- approval limit;

- tax;

- currency;

- threshold;

- safety stock;

- notification;

- workflow;

- KPI;

- SLA;

- business rules.

Pendekatan ini memungkinkan platform digunakan oleh berbagai business unit dengan karakteristik operasional berbeda.

## 8.16 Auditability Requirements

### FNE-NFR-AUD-001 – Audit Trail

Sistem harus mencatat aktivitas kritis:

- login;

- logout;

- create;

- update;

- delete;

- approval;

- rejection;

- financial transaction;

- configuration change;

- privilege change.

### FNE-NFR-AUD-002 – Immutable Audit

Audit trail transaksi kritis harus terlindungi dari perubahan oleh user biasa.

### FNE-NFR-AUD-003 – Audit Query

Auditor harus dapat mencari berdasarkan:

- user;

- date;

- transaction;

- object;

- action;

- organization.

## 8.17 Observability Requirements

Platform harus menyediakan observability pada tiga dimensi:

### Logs

Mencatat event teknis dan bisnis.

### Metrics

Mengukur:

- CPU;

- memory;

- database;

- request;

- latency;

- throughput;

- error rate.

### Traces

Melacak transaksi lintas service.

Contoh:

Sales Order → Inventory → Logistics → Finance

harus dapat ditelusuri menggunakan correlation ID.

## 8.18 Monitoring Requirements

Monitoring harus mencakup:

- infrastructure;

- application;

- database;

- API;

- integration;

- security;

- business process;

- AI;

- IoT.

Business monitoring harus dapat mendeteksi:

- stockout;

- order backlog;

- production delay;

- payment delay;

- delivery delay;

- KPI deviation.

## 8.19 Backup Requirements

### FNE-NFR-BKP-001 – Database Backup

Database harus memiliki:

- automated backup;

- backup verification;

- retention policy;

- backup encryption.

### FNE-NFR-BKP-002 – Backup Frequency

Target baseline:

- full backup: harian;

- incremental/PITR: sesuai criticality;

- configuration backup: setiap perubahan penting.

### FNE-NFR-BKP-003 – Backup Testing

Backup harus diuji secara periodik melalui restore test.

Backup yang tidak pernah diuji restore tidak dianggap sebagai mekanisme recovery yang tervalidasi.

## 8.20 Disaster Recovery

### FNE-NFR-DR-001 – Recovery Point Objective

Target:

RPO ≤ 15 menit

untuk data transaksi kritis.

### FNE-NFR-DR-002 – Recovery Time Objective

Target:

RTO ≤ 2 jam

untuk layanan ERP critical.

Nilai aktual dapat disesuaikan berdasarkan business impact analysis.

### FNE-NFR-DR-003 – Disaster Recovery Test

DR test dilakukan secara periodik dan menghasilkan:

- recovery report;

- identified gap;

- remediation plan.

## 8.21 Business Continuity

Sistem harus memiliki mekanisme kontinuitas untuk proses kritis.

Business continuity plan minimal mencakup:

- system outage;

- database failure;

- network failure;

- cyber incident;

- cloud failure;

- hardware failure;

- data corruption;

- external service failure.

## 8.22 Availability Degradation

Kegagalan komponen non-critical tidak boleh menghentikan fungsi core.

Contoh:

Jika AI service tidak tersedia:

ERP Transaction → tetap berjalan

AI Recommendation → temporarily unavailable

Jika marketplace eksternal gagal:

Internal ERP → tetap beroperasi

Marketplace synchronization → queued/retry.

## 8.23 Transaction Consistency

Sistem harus menerapkan prinsip:

ACID untuk transaksi kritis.

Distributed process dapat menggunakan:

- transaction orchestration;

- saga pattern;

- eventual consistency;

sesuai karakteristik proses.

Financial transaction, inventory transaction, dan critical master data harus memiliki consistency requirement yang lebih ketat dibanding analytical workload.

## 8.24 Data Retention

Retention policy harus ditentukan berdasarkan:

- jenis data;

- business value;

- legal requirement;

- financial requirement;

- operational requirement;

- analytical requirement.

Historical data harus dapat dipindahkan ke analytical storage tanpa menghilangkan kemampuan audit dan traceability.

## 8.25 Search Performance

Enterprise search harus mendukung:

- exact search;

- fuzzy search;

- semantic search;

- filtering;

- faceted search;

- relationship search.

Knowledge Graph dapat digunakan untuk meningkatkan semantic discovery.

Contoh query:

"Tampilkan semua produk yang menggunakan material dari supplier yang pernah mengalami quality issue."

## 8.26 Reporting Performance

Operational reporting tidak boleh membebani transactional database secara signifikan.

Arsitektur harus mempertimbangkan:

OLTP → Data Pipeline → Data Warehouse/Lakehouse → BI

untuk analytical workload berukuran besar.

## 8.27 AI Model Requirements

Model AI harus memenuhi:

- reproducibility;

- versioning;

- monitoring;

- model registry;

- data lineage;

- performance monitoring;

- drift detection;

- explainability untuk use case kritis.

Model tidak boleh dianggap selesai hanya karena memperoleh akurasi tinggi pada dataset training/testing.

## 8.28 AI Reliability

AI system harus mampu menangani:

- missing data;

- outlier;

- distribution shift;

- model drift;

- unavailable feature;

- low confidence.

AI recommendation harus memiliki mekanisme:

Prediction → Confidence → Validation → Recommendation → Human Approval.

## 8.29 Knowledge Graph Requirements

Knowledge Graph harus memiliki:

- schema/ontology;

- entity identity;

- relationship integrity;

- provenance;

- versioning;

- query capability.

Setiap knowledge relationship kritis sebaiknya memiliki sumber/provenance.

Contoh:

Supplier A → supplies → Fertilizer X

harus dapat ditelusuri ke:

Purchase Order → Goods Receipt → Supplier Master.

## 8.30 IoT Requirements

IoT integration harus mampu menangani:

- device registration;

- authentication;

- telemetry ingestion;

- timestamp;

- data validation;

- device health;

- threshold;

- alert.

Sistem harus dapat membedakan:

Device Offline

dengan

Sensor Value = 0.

Keduanya memiliki makna operasional berbeda.

## 8.31 Digital Twin Requirements

Digital Twin harus memiliki:

- unique identity;

- current state;

- historical state;

- relationship;

- synchronization mechanism;

- simulation capability.

State digital twin harus dapat dibandingkan dengan kondisi aktual.

Contoh:

Predicted Yield vs Actual Yield

Predicted Machine Failure vs Actual Failure

Planned Production vs Actual Production.

## 8.32 Localization Requirements

Sistem harus mendukung konfigurasi:

- Bahasa Indonesia;

- English;

- currency;

- timezone;

- date format;

- number format;

- tax configuration.

Implementasi multi-language harus menggunakan internationalization framework sehingga penambahan bahasa tidak membutuhkan perubahan besar pada source code.

## 8.33 Accessibility Requirements

User interface harus mempertimbangkan accessibility, termasuk:

- keyboard navigation;

- readable typography;

- meaningful labels;

- sufficient contrast;

- alternative text;

- accessible form validation.

Target tingkat accessibility dapat ditetapkan berdasarkan standar WCAG yang dipilih organisasi.

## 8.34 Portability Requirements

Aplikasi harus dapat dipindahkan antar infrastructure environment dengan perubahan minimal.

Target environment dapat mencakup:

- development;

- testing;

- staging;

- production;

- disaster recovery.

Containerization dapat digunakan untuk meningkatkan portability.

## 8.35 Deployment Requirements

Deployment harus mendukung:

Development → Testing → Staging → Production

Deployment harus melalui:

- source control;

- automated build;

- automated test;

- security scan;

- approval;

- deployment;

- verification;

- rollback.

## 8.36 DevSecOps Requirements

Security harus terintegrasi dalam CI/CD.

Pipeline minimal mencakup:

Code Commit

↓

Build

↓

Unit Test

↓

Static Analysis

↓

Dependency Scan

↓

Security Test

↓

Integration Test

↓

Deployment

↓

Monitoring

## 8.37 Testability Requirements

Sistem harus dirancang agar dapat diuji secara otomatis.

Testing minimal mencakup:

- unit testing;

- integration testing;

- API testing;

- system testing;

- regression testing;

- security testing;

- performance testing;

- load testing;

- stress testing;

- usability testing;

- disaster recovery testing;

- user acceptance testing.

Target baseline:

Automated test coverage ≥ 80%

untuk business-critical application code, dengan pengecualian yang harus terdokumentasi.

## 8.38 Configuration Management

Seluruh konfigurasi environment harus dikelola secara terkontrol.

Konfigurasi mencakup:

- database;

- API;

- credentials;

- workflow;

- feature flag;

- business rule;

- infrastructure;

- AI model;

- IoT configuration.

Secret tidak boleh disimpan langsung di source code repository.

## 8.39 Compliance Requirements

Sistem harus dirancang agar dapat memenuhi:

- kebijakan internal organisasi;

- regulasi perlindungan data;

- regulasi perpajakan;

- regulasi ketenagakerjaan;

- regulasi agribisnis;

- standar keamanan informasi;

- persyaratan audit.

Kebutuhan compliance spesifik harus ditentukan pada tahap legal dan regulatory assessment sesuai wilayah operasi perusahaan.

## 8.40 Performance Under Peak Load

Sistem harus diuji pada kondisi:

- peak sales;

- harvest season;

- payroll period;

- month-end closing;

- marketplace campaign;

- mass IoT ingestion;

- simultaneous reporting.

Target sistem bukan hanya berfungsi pada kondisi normal, tetapi tetap memberikan layanan yang dapat diterima pada kondisi beban puncak.

## 8.41 Resource Efficiency

Platform harus mengoptimalkan:

- CPU;

- memory;

- storage;

- network;

- database connection;

- API calls;

- IoT bandwidth.

Proses batch dan analytical workload harus dipisahkan dari critical transactional workload apabila diperlukan.

## 8.42 NFR Priority

Prioritas NFR dibagi menjadi:

| Priority | Kategori | Status |
| --- | --- | --- |
| P0 | Security, Data Integrity, Availability, Transaction Reliability | Mandatory |
| P1 | Performance, Scalability, Backup, Auditability | Mandatory |
| P2 | Observability, Mobile Offline, AI Reliability, Interoperability | High |
| P3 | Advanced Simulation, Autonomous Optimization | Strategic |

P0 requirements menjadi release blocker apabila tidak terpenuhi.

## 8.43 NFR Verification Matrix

| NFR | Metode Verifikasi |
| --- | --- |
| Performance | Load/Performance Test |
| Availability | Monitoring |
| Reliability | Failure Test |
| Security | Security Test/Audit |
| Scalability | Stress Test |
| Usability | Usability Test |
| Data Integrity | Data Validation/Test |
| Backup | Restore Test |
| DR | DR Simulation |
| API | Integration Test |
| Maintainability | Code Review |
| Auditability | Audit Test |
| AI Reliability | Model Evaluation |
| IoT | Device/Telemetry Test |
| Digital Twin | State Validation |
| Accessibility | Accessibility Audit |

## 8.44 Target Quality Model

Kualitas Super ERP Farm Nation Enterprise harus dapat dinilai menggunakan dimensi:

Functional Suitability

- Performance Efficiency

- Compatibility

- Usability

- Reliability

- Security

- Maintainability

- Portability

- Scalability

- Observability

- Data Quality

- AI Trustworthiness

- Operational Resilience.

Model kualitas tersebut menjadi dasar pengujian non-functional sebelum sistem dinyatakan siap produksi.

## 8.45 Prinsip Akhir Non-Functional Requirements

Super ERP Farm Nation Enterprise harus memenuhi prinsip bahwa sistem yang benar bukan hanya sistem yang memiliki fitur, tetapi sistem yang mampu menyediakan fitur tersebut secara:

Secure → Fast → Reliable → Available → Scalable → Maintainable → Observable → Auditable → Interoperable → Resilient.

Kombinasi Functional Requirements dan Non-Functional Requirements menjadi baseline teknis untuk penyusunan arsitektur sistem.

Bagian berikutnya akan menerjemahkan seluruh kebutuhan tersebut menjadi arsitektur Super ERP Farm Nation Enterprise, mencakup architectural principles, logical architecture, physical architecture, application architecture, data architecture, integration architecture, security architecture, AI architecture, Knowledge Graph architecture, IoT architecture, Digital Twin architecture, serta deployment architecture.

# 9. ARSITEKTUR

## 9.1 Prinsip Arsitektur

Arsitektur Super ERP Farm Nation Enterprise (FNE) dirancang sebagai enterprise architecture yang modular, terintegrasi, data-driven, intelligent, secure, scalable, dan extensible. Arsitektur tidak hanya diarahkan untuk mendukung transaksi ERP konvensional, tetapi juga untuk mengakomodasi karakteristik operasional pertanian, manufaktur agroindustri, perdagangan, distribusi, analitik, Artificial Intelligence (AI), Internet of Things (IoT), Knowledge Graph, dan Digital Twin.

Prinsip arsitektur yang digunakan meliputi:

- Business-First Architecture
Arsitektur harus merepresentasikan kebutuhan dan proses bisnis perusahaan, bukan semata-mata mengikuti teknologi tertentu.

- Modular Architecture
Setiap domain bisnis memiliki batas tanggung jawab yang jelas sehingga modul dapat dikembangkan, diuji, dikonfigurasi, dan dikembangkan secara independen.

- API-First
Seluruh fungsi utama yang perlu digunakan oleh aplikasi lain harus tersedia melalui Application Programming Interface (API) yang terdokumentasi.

- Integration-First
Sistem dirancang sejak awal untuk berintegrasi dengan perangkat IoT, sistem pembayaran, marketplace, sistem logistik, perbankan, pemerintah, mitra usaha, serta aplikasi eksternal lainnya.

- Data as an Enterprise Asset
Data transaksi, master data, sensor, produksi, pelanggan, pemasok, keuangan, dan pengetahuan organisasi diperlakukan sebagai aset strategis perusahaan.

- Single Source of Truth
Setiap domain memiliki sumber data utama yang terkontrol untuk mencegah duplikasi dan inkonsistensi informasi.

- Event-Driven Capability
Peristiwa bisnis penting dapat menghasilkan event yang dikonsumsi oleh modul lain secara asynchronous.

- Security by Design
Keamanan diterapkan sejak tahap desain melalui identity management, access control, encryption, auditability, monitoring, dan segregation of duties.

- Cloud-Ready dan Hybrid-Ready
Sistem dapat dijalankan pada cloud, private cloud, on-premise, atau kombinasi hybrid sesuai kebutuhan organisasi.

- Observable by Design
Sistem harus dapat dipantau melalui log, metric, trace, audit trail, health check, alert, dan monitoring operasional.

- AI-Ready
Arsitektur harus menyediakan jalur data dan layanan yang memungkinkan pengembangan model predictive, prescriptive, recommendation, anomaly detection, dan explainable AI.

- Simulation-Ready
Data operasional harus dapat digunakan sebagai input model simulasi dan Digital Twin tanpa mengganggu sistem transaksi utama.

## 9.2 Tujuan Arsitektur

Arsitektur FNE memiliki tujuan:

- mengintegrasikan seluruh proses bisnis perusahaan;

- menghilangkan silo aplikasi dan silo data;

- menyediakan platform transaksi enterprise;

- menyediakan single source of truth;

- mengintegrasikan data real-time dan batch;

- mendukung multi-company dan multi-business-unit;

- mendukung multi-location;

- menyediakan kemampuan mobile dan offline;

- menyediakan API dan event integration;

- menyediakan analytical data platform;

- menyediakan Enterprise Knowledge Graph;

- menyediakan AI/ML platform;

- menyediakan IoT platform;

- menyediakan Digital Twin dan simulation engine;

- menyediakan enterprise security;

- mendukung high availability;

- mendukung disaster recovery;

- memungkinkan pengembangan sistem secara bertahap.

## 9.3 Reference Architecture

Arsitektur tingkat tinggi FNE dirancang menggunakan pendekatan layered enterprise architecture.

┌───────────────────────────────────────────────────────────────────────┐

│                         USER & CHANNEL LAYER                           │

│                                                                       │

│ Web ERP │ Mobile │ Executive Dashboard │ Customer Portal │ Supplier   │

│ Portal  │ Marketplace │ Field Application │ IoT Dashboard             │

└───────────────────────────────┬───────────────────────────────────────┘

│

┌───────────────────────────────▼───────────────────────────────────────┐

│                       EXPERIENCE / API LAYER                           │

│                                                                       │

│ API Gateway │ BFF │ Authentication │ Rate Limiting │ API Management   │

└───────────────────────────────┬───────────────────────────────────────┘

│

┌───────────────────────────────▼───────────────────────────────────────┐

│                         BUSINESS SERVICE LAYER                         │

│                                                                       │

│ Farm │ Crop │ Livestock │ Procurement │ Production │ Inventory        │

│ Sales │ CRM │ Logistics │ Finance │ HCM │ Asset │ Quality            │

│ Project │ Marketplace │ Workflow │ Notification │ Reporting           │

└───────────────────────────────┬───────────────────────────────────────┘

│

┌───────────────────────────────▼───────────────────────────────────────┐

│                       INTELLIGENCE SERVICE LAYER                       │

│                                                                       │

│ AI/ML │ Recommendation │ Forecasting │ Optimization │ Knowledge Graph │

│ Decision Intelligence │ Anomaly Detection │ Digital Twin             │

└───────────────────────────────┬───────────────────────────────────────┘

│

┌───────────────────────────────▼───────────────────────────────────────┐

│                       INTEGRATION / EVENT LAYER                        │

│                                                                       │

│ REST API │ GraphQL │ Message Broker │ Event Bus │ ETL/ELT │ Webhook    │

│ IoT Gateway │ External System Connector │ Data Synchronization        │

└───────────────────────────────┬───────────────────────────────────────┘

│

┌───────────────────────────────▼───────────────────────────────────────┐

│                           DATA LAYER                                   │

│                                                                       │

│ PostgreSQL │ Redis │ Object Storage │ Data Warehouse/Lakehouse         │

│ Neo4j Knowledge Graph │ Time-Series Database │ Search Index            │

└───────────────────────────────┬───────────────────────────────────────┘

│

┌───────────────────────────────▼───────────────────────────────────────┐

│                   INFRASTRUCTURE & SECURITY LAYER                     │

│                                                                       │

│ Container │ Kubernetes │ Load Balancer │ IAM │ Secrets │ Monitoring    │

│ Backup │ Disaster Recovery │ Network │ Storage │ CI/CD │ Security      │

└───────────────────────────────────────────────────────────────────────┘

## 9.4 Logical Architecture

Logical architecture FNE dibagi menjadi delapan kelompok utama:

### A. Experience Layer

Menyediakan antarmuka bagi:

- administrator;

- executive;

- manager;

- supervisor;

- field officer;

- farmer/operator;

- warehouse officer;

- production operator;

- procurement officer;

- sales officer;

- finance officer;

- HR officer;

- customer;

- supplier;

- logistics partner;

- marketplace user.

### B. Application Layer

Berisi aplikasi dan business service untuk menjalankan proses bisnis.

### C. Integration Layer

Menghubungkan FNE dengan sistem internal dan eksternal.

### D. Data Layer

Menyimpan transactional data, analytical data, graph data, telemetry, document, dan master data.

### E. Intelligence Layer

Menyediakan AI, analytics, optimization, recommendation, knowledge reasoning, dan decision intelligence.

### F. Simulation Layer

Menyediakan Digital Twin, what-if analysis, scenario simulation, forecasting, dan policy simulation.

### G. Security Layer

Menyediakan identity, authentication, authorization, encryption, audit, security monitoring, dan policy enforcement.

### H. Infrastructure Layer

Menyediakan compute, storage, network, containerization, deployment, backup, monitoring, dan disaster recovery.

## 9.5 Application Architecture

Application architecture menggunakan pendekatan domain-oriented modular architecture.

Domain utama:

FNE APPLICATION PLATFORM

│

├── Enterprise Foundation

│   ├── Master Data

│   ├── Organization

│   ├── User & Role

│   ├── Workflow

│   └── Configuration

│

├── Agricultural Operations

│   ├── Farm Management

│   ├── Crop Management

│   ├── Livestock Management

│   └── Harvest Management

│

├── Supply Chain

│   ├── Procurement

│   ├── Supplier

│   ├── Inventory

│   ├── Warehouse

│   └── Logistics

│

├── Manufacturing

│   ├── Production Planning

│   ├── Production Execution

│   ├── BOM

│   ├── Quality

│   └── Maintenance

│

├── Commercial

│   ├── Sales

│   ├── CRM

│   ├── Marketplace

│   └── Customer Service

│

├── Enterprise Management

│   ├── Finance

│   ├── Accounting

│   ├── HCM

│   ├── Project

│   └── CAPEX

│

├── Intelligence

│   ├── BI

│   ├── AI/ML

│   ├── Knowledge Graph

│   └── Decision Intelligence

│

└── Advanced Enterprise

├── IoT

├── Digital Twin

├── Simulation

└── Optimization

## 9.6 Domain Architecture

Setiap domain bisnis harus memiliki:

- domain entity;

- business rule;

- service;

- repository;

- API;

- event;

- permission;

- audit trail;

- reporting interface.

Contoh domain Crop Management:

Crop Management

│

├── Crop Master

├── Crop Variety

├── Land Parcel

├── Planting Plan

├── Crop Cycle

├── Cultivation Activity

├── Fertilization

├── Irrigation

├── Pest Monitoring

├── Growth Monitoring

├── Harvest Plan

└── Harvest Result

Contoh domain Production Management:

Production

│

├── Product Master

├── BOM

├── Routing

├── Production Plan

├── Production Order

├── Material Issue

├── Production Execution

├── By Product

├── Waste

├── Quality Inspection

└── Finished Goods Receipt

Batas domain harus dirancang untuk meminimalkan coupling antar-modul. Integrasi antar-domain menggunakan service interface atau event, bukan akses langsung terhadap tabel internal domain lain.

## 9.7 Integration Architecture

Integration architecture menggunakan kombinasi:

- synchronous API;

- asynchronous messaging;

- event-driven integration;

- batch integration;

- file-based integration;

- webhook;

- IoT telemetry;

- ETL/ELT.

Struktur integrasi:

┌───────────────┐

│ External ERP  │

└───────┬───────┘

│

┌────────────┐     ┌──────▼───────┐     ┌──────────────┐

│ Marketplace├────►│              │◄────┤ Payment      │

└────────────┘     │  API Gateway │     │ Gateway      │

│              │     └──────────────┘

┌────────────┐     └──────┬───────┘

│ IoT Device ├────────────┤

└────────────┘            │

┌─────▼─────┐

│ FNE Core  │

└─────┬─────┘

│

┌─────▼─────┐

│ Event Bus  │

└─────┬─────┘

│

┌─────────────────┼──────────────────┐

▼                 ▼                  ▼

Analytics           AI              Notification

Integration harus menyediakan:

- authentication;

- authorization;

- schema validation;

- versioning;

- rate limiting;

- timeout;

- retry;

- circuit breaker;

- idempotency;

- dead-letter queue;

- reconciliation;

- monitoring.

## 9.8 API Architecture

API FNE menggunakan pendekatan API-first.

Kategori API:

- Master Data API

- Farm API

- Crop API

- Livestock API

- Procurement API

- Production API

- Inventory API

- Warehouse API

- Quality API

- Asset API

- Sales API

- Customer API

- Logistics API

- Finance API

- HCM API

- Marketplace API

- Analytics API

- AI API

- Knowledge Graph API

- IoT API

- Digital Twin API.

Setiap API minimal menyediakan:

- endpoint;

- HTTP method;

- request schema;

- response schema;

- authentication;

- authorization;

- error code;

- validation;

- API version;

- documentation;

- rate limit;

- audit information.

## 9.9 Event-Driven Architecture

Event-driven architecture digunakan untuk proses yang tidak membutuhkan synchronous response.

Contoh business event:

FarmCreated

LandParcelRegistered

CropPlanted

CropGrowthRecorded

PestDetected

HarvestStarted

HarvestCompleted

ProductionOrderCreated

ProductionCompleted

StockReceived

StockBelowMinimum

PurchaseOrderApproved

SalesOrderCreated

ShipmentCreated

ShipmentDelivered

PaymentReceived

MaintenanceDue

QualityFailed

CustomerComplaintCreated

SupplierPerformanceUpdated

Contoh aliran:

HarvestCompleted

│

├──► Inventory Service

│

├──► Quality Service

│

├──► Costing Service

│

├──► Analytics Pipeline

│

├──► Knowledge Graph

│

└──► AI Prediction Pipeline

Event harus memiliki identifier unik, timestamp, source, event type, version, correlation ID, dan payload yang tervalidasi.

## 9.10 Data Architecture

Data architecture menggunakan prinsip polyglot data architecture, yaitu penggunaan teknologi penyimpanan berdasarkan karakteristik data.

FNE DATA PLATFORM

│

┌──────────────────┼──────────────────┐

│                  │                  │

▼                  ▼                  ▼

Transactional       Analytical         Knowledge

Data                 Data              Data

│                  │                  │

PostgreSQL          DWH/Lakehouse        Neo4j

│                  │                  │

└──────────┬───────┴──────────┬───────┘

│                  │

▼                  ▼

BI / Reporting       AI / ML

### 9.10.1 Transactional Database

Database relasional digunakan sebagai sumber utama transaksi ERP.

Fungsi:

- transaction processing;

- master data;

- accounting;

- inventory;

- procurement;

- sales;

- production;

- HCM;

- workflow;

- audit.

PostgreSQL dapat digunakan sebagai kandidat teknologi utama karena mendukung transactional workload, relational integrity, indexing, JSON, extensibility, dan enterprise deployment.

### 9.10.2 Cache

Redis atau teknologi sejenis dapat digunakan untuk:

- session;

- cache;

- temporary state;

- rate limiting;

- distributed lock;

- queue tertentu.

### 9.10.3 Data Warehouse/Lakehouse

Data Warehouse atau Lakehouse digunakan untuk:

- historical data;

- analytical workload;

- KPI;

- executive dashboard;

- data science;

- model training;

- forecasting;

- enterprise analytics.

Aliran data:

OLTP

│

▼

CDC / ETL / ELT

│

▼

Data Lake / Lakehouse

│

├──► Data Warehouse

│

├──► BI

│

├──► AI/ML

│

└──► Digital Twin

### 9.10.4 Knowledge Graph

Neo4j atau graph database yang setara digunakan untuk merepresentasikan hubungan antar-entitas.

Contoh:

(Mahasiswa)

│

PRODUCES

▼

(Research)

│

USES_METHOD

▼

(Methodology)

│

RELATED_TO

▼

(Topic)

Untuk konteks enterprise:

(Farm)

│

GROWS

▼

(Crop)

│

PRODUCES

▼

(Product)

│

STORED_IN

▼

(Warehouse)

│

SOLD_TO

▼

(Customer)

Knowledge Graph digunakan untuk:

- relationship discovery;

- semantic search;

- recommendation;

- explainable AI;

- dependency analysis;

- lineage;

- impact analysis;

- knowledge discovery;

- decision support.

## 9.11 Master Data Architecture

Master Data Management (MDM) menjadi fondasi arsitektur data.

Master data utama:

- organization;

- company;

- business unit;

- location;

- farm;

- land parcel;

- crop;

- variety;

- livestock;

- product;

- raw material;

- supplier;

- customer;

- employee;

- asset;

- warehouse;

- vehicle;

- chart of accounts;

- UOM;

- price;

- tax;

- quality specification.

Setiap master entity harus memiliki:

- unique identifier;

- lifecycle status;

- effective date;

- owner;

- version;

- audit trail;

- data quality status.

## 9.12 Data Governance Architecture

Data governance meliputi:

Data Owner

│

▼

Data Steward

│

▼

Data Quality Rules

│

▼

Master Data

│

├──► Transaction

├──► Analytics

├──► AI

└──► Knowledge Graph

Governance mencakup:

- data ownership;

- data stewardship;

- data classification;

- metadata;

- data lineage;

- data quality;

- retention;

- access control;

- privacy;

- archival;

- deletion policy.

## 9.13 AI/ML Architecture

AI architecture dipisahkan dari transactional core untuk menjaga stabilitas ERP.

Operational Data

│

▼

Data Pipeline

│

▼

Feature Engineering

│

▼

Feature Store

│

▼

Model Training

│

▼

Model Registry

│

▼

Model Deployment

│

▼

AI Inference API

│

▼

ERP / Dashboard / Decision Engine

Use case AI meliputi:

- demand forecasting;

- crop yield prediction;

- crop disease detection;

- inventory demand prediction;

- production forecasting;

- predictive maintenance;

- customer recommendation;

- supplier risk prediction;

- price recommendation;

- anomaly detection;

- fraud detection;

- delivery prediction;

- workforce forecasting;

- research/knowledge recommendation;

- decision optimization.

Model AI harus memiliki:

- model version;

- training dataset version;

- feature definition;

- evaluation metric;

- deployment status;

- model owner;

- explainability information;

- drift monitoring;

- performance monitoring.

## 9.14 Knowledge Graph Architecture

Knowledge Graph menjadi semantic intelligence layer.

Arsitektur:

ERP Data ───────┐

│

IoT Data ───────┤

│

Documents ──────┼──► Entity Resolution

│          │

External Data ──┘          ▼

Knowledge Graph

│

┌───────────┼────────────┐

▼           ▼            ▼

Graph Query   Reasoning   Recommendation

│           │            │

└───────────┼────────────┘

▼

Decision Intelligence

Graph harus memiliki:

- ontology;

- entity model;

- relationship model;

- identity resolution;

- provenance;

- temporal validity;

- graph version;

- access control;

- query interface.

## 9.15 IoT Architecture

IoT architecture digunakan untuk menghubungkan perangkat lapangan dengan ERP.

Sensor / Device

│

▼

IoT Gateway

│

▼

Message Broker

│

▼

IoT Platform

│

┌────┼───────────────┐

▼    ▼               ▼

Time Series       Rule Engine     Device Management

DB                    │

▼

Alert

│

▼

FNE ERP

Jenis data:

- temperature;

- humidity;

- soil moisture;

- water level;

- weather;

- equipment telemetry;

- GPS;

- production counter;

- energy consumption;

- cold-chain condition.

IoT data harus memiliki:

- device ID;

- timestamp;

- measurement;

- unit;

- location;

- quality indicator;

- source;

- sequence number.

## 9.16 Digital Twin Architecture

Digital Twin menjadi lapisan representasi digital dari aset atau proses fisik.

Objek Digital Twin dapat meliputi:

- farm;

- land parcel;

- crop cycle;

- livestock;

- production facility;

- machine;

- warehouse;

- vehicle;

- supply chain;

- business unit.

Arsitektur:

Physical World

│

│ Sensor / Transaction

▼

Digital Representation

│

▼

Digital Twin State

│

┌────┼───────────────┐

▼    ▼               ▼

History Analytics   Simulation

│               │

└───────┬───────┘

▼

Decision Engine

│

▼

Business Action

Digital Twin mendukung:

- state monitoring;

- historical state;

- scenario analysis;

- what-if simulation;

- capacity simulation;

- demand simulation;

- resource allocation;

- supply chain simulation;

- risk simulation;

- investment simulation.

## 9.17 Decision Intelligence Architecture

Decision Intelligence menghubungkan data, AI, knowledge, rules, dan simulation.

Data

│

├──► Analytics

│

├──► AI

│

├──► Knowledge Graph

│

└──► Digital Twin

│

▼

Decision Engine

│

┌────┼────┐

▼    ▼    ▼

Rules  AI  Simulation

│    │    │

└────┼────┘

▼

Recommendation

│

▼

Human Approval

│

▼

Business Action

Keputusan kritis tetap dapat menerapkan human-in-the-loop untuk memastikan kontrol manajerial dan akuntabilitas.

## 9.18 Security Architecture

Security architecture menggunakan pendekatan Zero Trust dan Defense in Depth.

Lapisan keamanan:

User

│

▼

Identity Provider

│

▼

MFA

│

▼

API Gateway

│

▼

RBAC / ABAC

│

▼

Application Security

│

▼

Database Security

│

▼

Encryption

│

▼

Audit & Monitoring

Komponen keamanan meliputi:

- Identity and Access Management;

- Single Sign-On;

- Multi-Factor Authentication;

- Role-Based Access Control;

- Attribute-Based Access Control bila diperlukan;

- least privilege;

- segregation of duties;

- encryption in transit;

- encryption at rest;

- secrets management;

- API security;

- endpoint security;

- vulnerability management;

- security logging;

- audit trail;

- security monitoring.

## 9.19 Infrastructure Architecture

Infrastruktur FNE harus mendukung deployment:

- development;

- testing;

- staging;

- production;

- disaster recovery.

Model deployment yang direkomendasikan:

Internet

│

Load Balancer

│

API Gateway

│

┌──────┴──────┐

│ Application │

│ Containers  │

└──────┬──────┘

│

Service Platform

│

┌────────────┼─────────────┐

▼            ▼             ▼

PostgreSQL     Redis         Broker

│

├────────────► Backup

│

└────────────► Replica

Containerization dapat menggunakan Docker atau teknologi container-compatible lainnya. Kubernetes atau orchestration platform yang setara dapat digunakan apabila kebutuhan scale, availability, dan deployment complexity telah mencapai tingkat yang membenarkannya.

## 9.20 Network Architecture

Network architecture dibagi menjadi zona:

Internet

│

▼

WAF / Load Balancer

│

▼

DMZ

│

▼

Application Network

│

├── API

├── Services

└── Integration

│

▼

Data Network

│

├── Database

├── Data Warehouse

├── Graph

└── Storage

Prinsip network:

- network segmentation;

- private database access;

- firewall;

- WAF;

- VPN;

- TLS;

- restricted east-west traffic;

- service-to-service authentication;

- network monitoring.

## 9.21 Observability Architecture

Observability terdiri atas tiga pilar utama:

- Logs

- Metrics

- Traces

Ditambah:

- audit trail;

- business metrics;

- security events;

- infrastructure metrics;

- application health;

- SLA monitoring.

Setiap request harus memiliki correlation ID agar transaksi dapat ditelusuri dari:

User

↓

Frontend

↓

API Gateway

↓

Business Service

↓

Database

↓

Event

↓

Analytics / AI

Monitoring harus mampu mendeteksi:

- service failure;

- latency;

- error rate;

- resource exhaustion;

- database failure;

- queue backlog;

- abnormal transaction;

- security event;

- AI model degradation.

## 9.22 Backup, High Availability, dan Disaster Recovery

Arsitektur menyediakan:

- automated backup;

- database replication;

- point-in-time recovery;

- backup encryption;

- backup verification;

- restore testing;

- disaster recovery environment;

- service redundancy;

- failover mechanism.

Target mengikuti NFR:

- RPO maksimal: 15 menit

- RTO maksimal: 2 jam

- Availability target: 99,9% per bulan

Sistem kritis harus memiliki mekanisme failover dan prosedur pemulihan yang terdokumentasi serta diuji secara berkala.

## 9.23 Technology Stack Reference

Technology stack bersifat reference architecture, bukan keputusan pengadaan final.

| Layer | Kandidat Teknologi |
| --- | --- |
| Web Frontend | React / Next.js |
| Mobile | Flutter / React Native |
| Backend | FastAPI / Java Spring Boot / .NET |
| API | REST / GraphQL |
| Database | PostgreSQL |
| Cache | Redis |
| Message Broker | Kafka / RabbitMQ |
| Search | OpenSearch / Elasticsearch |
| Object Storage | S3-compatible storage |
| Data Platform | Data Warehouse / Lakehouse |
| Graph Database | Neo4j |
| Time-Series | TimescaleDB / InfluxDB |
| AI/ML | Python, PyTorch, Scikit-learn |
| Model Serving | MLflow / model-serving platform |
| Container | Docker |
| Orchestration | Kubernetes |
| CI/CD | GitHub Actions / GitLab CI / Jenkins |
| Monitoring | Prometheus + Grafana |
| Logging | OpenSearch / ELK-compatible stack |
| Tracing | OpenTelemetry |
| Identity | Keycloak / enterprise IAM |
| API Documentation | OpenAPI / Swagger |

Pemilihan teknologi final harus mempertimbangkan:

- total cost of ownership;

- kompetensi tim;

- licensing;

- performance;

- security;

- scalability;

- interoperability;

- vendor lock-in;

- maintainability;

- availability tenaga ahli;

- kebutuhan integrasi.

## 9.24 Architectural Flow End-to-End

Aliran utama FNE:

PHYSICAL OPERATIONS

│

▼

Farm / Production / Warehouse / Logistics

│

▼

Transaction + IoT Data

│

▼

FNE ERP CORE

│

├────────► Finance

├────────► Inventory

├────────► Sales

├────────► Procurement

├────────► Production

├────────► HCM

└────────► Asset

│

▼

DATA PLATFORM

│

├────────► BI

├────────► AI/ML

├────────► Knowledge Graph

└────────► Digital Twin

│

▼

Decision Intelligence

│

▼

Recommendation

│

▼

Human Decision

│

▼

Business Action

│

└──────────────► Feedback

Arsitektur tersebut membentuk closed-loop enterprise system sehingga data operasional tidak berhenti pada pencatatan transaksi, tetapi digunakan kembali untuk analisis, prediksi, simulasi, pengambilan keputusan, dan optimasi.

## 9.25 Architecture Evolution

Arsitektur dikembangkan secara bertahap.

### Phase 0 – Digital Foundation

Fokus:

- identity;

- organization;

- master data;

- database;

- API;

- audit;

- security;

- deployment platform.

### Phase 1 – Core ERP

Fokus:

- Farm;

- Crop;

- Livestock;

- Procurement;

- Production;

- Inventory;

- Warehouse;

- Sales;

- Finance.

### Phase 2 – Extended Enterprise

Fokus:

- CRM;

- Marketplace;

- Logistics;

- HCM;

- Asset;

- Quality;

- Supplier/customer portal;

- external integration.

### Phase 3 – Intelligent Enterprise

Fokus:

- Data Warehouse/Lakehouse;

- BI;

- AI/ML;

- Knowledge Graph;

- recommendation;

- predictive analytics.

### Phase 4 – Autonomous & Simulated Enterprise

Fokus:

- IoT;

- Digital Twin;

- simulation;

- optimization;

- decision intelligence;

- autonomous workflow;

- scenario planning.

Roadmap arsitektur:

Digital Foundation

↓

Integrated ERP

↓

Extended Enterprise

↓

Intelligent Enterprise

↓

Simulated Enterprise

↓

Adaptive / Autonomous Enterprise

## 9.26 Architecture Governance

Architecture Governance bertujuan menjaga agar seluruh pengembangan FNE tetap konsisten terhadap blueprint enterprise.

Komponen governance:

- Architecture Board

- Enterprise Architect

- Solution Architect

- Data Architect

- Security Architect

- Application Architect

- Infrastructure/Cloud Architect

- AI/Data Science Lead

- Business Process Owner

Governance harus menghasilkan:

- architecture principles;

- architecture standards;

- technology standards;

- API standards;

- data standards;

- security standards;

- integration standards;

- naming convention;

- coding convention;

- documentation standard;

- architecture review;

- technology approval;

- technical debt register.

Setiap perubahan arsitektur yang berdampak signifikan terhadap security, data, integration, scalability, atau business-critical service harus melalui Architecture Review.

## 9.27 Target Architecture

Target akhir FNE dirumuskan sebagai:

Integrated Agricultural Enterprise Operating System berbasis ERP, Data Platform, Knowledge Graph, Artificial Intelligence, IoT, Digital Twin, dan Decision Intelligence yang mampu mengintegrasikan kondisi operasional fisik dengan representasi digital perusahaan secara real-time dan menyediakan mekanisme closed-loop dari sensing, transaction, analysis, prediction, simulation, decision, execution, hingga learning.

Model konseptual target:

┌───────────────────────┐

│     HUMAN / USER       │

└───────────┬───────────┘

│

DECISION / ACTION

│

┌───────────▼───────────┐

│ DECISION INTELLIGENCE │

└───────────┬───────────┘

│

┌─────────────────────┼─────────────────────┐

│                     │                     │

▼                     ▼                     ▼

AI/ML              KNOWLEDGE GRAPH       SIMULATION

│                     │                     │

└─────────────────────┼─────────────────────┘

│

DATA PLATFORM

│

┌────────────────┼────────────────┐

▼                ▼                ▼

ERP             IoT             External

│                │              Systems

└────────────────┼────────────────┘

│

PHYSICAL BUSINESS

│

┌──────────────┬─────────┼─────────┬──────────────┐

▼              ▼         ▼         ▼              ▼

FARM        PRODUCTION  WAREHOUSE  LOGISTICS     MARKET

Arsitektur tersebut menjadi fondasi teknis bagi seluruh modul dan kemampuan Super ERP Farm Nation Enterprise pada tahap pengembangan berikutnya.

# 10. DELIVERABLES

## 10.1 Ketentuan Umum Deliverables

Deliverables merupakan seluruh keluaran yang wajib dihasilkan dalam pelaksanaan pengembangan Super ERP Farm Nation Enterprise (FNE). Deliverables tidak terbatas pada perangkat lunak yang dapat digunakan oleh pengguna, tetapi mencakup seluruh artefak yang diperlukan untuk memastikan sistem dapat dipahami, dikembangkan, diuji, dioperasikan, dipelihara, diaudit, dan dikembangkan lebih lanjut.

Setiap deliverable harus memiliki:

- nama deliverable;

- deskripsi;

- pemilik atau penanggung jawab;

- format keluaran;

- versi;

- status;

- tanggal penyelesaian;

- reviewer;

- approval;

- acceptance evidence;

- lokasi penyimpanan;

- dependency;

- hubungan dengan requirement terkait.

Dokumentasi dan artefak proyek harus dikelola menggunakan mekanisme version control dan document management yang terstruktur.

## 10.2 Kelompok Utama Deliverables

Deliverables FNE dikelompokkan menjadi:

- Project Management Deliverables

- Business Analysis Deliverables

- Business Process Deliverables

- Functional Design Deliverables

- Technical Architecture Deliverables

- UI/UX Deliverables

- Application Software Deliverables

- Data Deliverables

- Integration Deliverables

- Security Deliverables

- Testing Deliverables

- Infrastructure & DevOps Deliverables

- BI & Analytics Deliverables

- AI/ML Deliverables

- Knowledge Graph Deliverables

- IoT Deliverables

- Digital Twin & Simulation Deliverables

- Training & Change Management Deliverables

- Operational Documentation

- Deployment & Handover Deliverables.

## 10.3 Project Management Deliverables

Deliverables manajemen proyek sekurang-kurangnya mencakup:

### 10.3.1 Project Charter

Dokumen yang menetapkan:

- nama proyek;

- tujuan;

- ruang lingkup;

- stakeholder;

- governance;

- struktur organisasi proyek;

- kewenangan;

- asumsi;

- constraint;

- high-level timeline;

- success criteria.

### 10.3.2 Project Management Plan

Mencakup:

- project governance;

- scope management;

- schedule management;

- resource management;

- communication management;

- risk management;

- quality management;

- change management;

- configuration management;

- issue management.

### 10.3.3 Project Schedule

Jadwal terperinci harus mencakup:

- work package;

- activity;

- dependency;

- duration;

- resource;

- milestone;

- baseline;

- actual progress.

### 10.3.4 Risk Register

Minimal memuat:

- risk ID;

- risk description;

- probability;

- impact;

- risk score;

- mitigation;

- contingency;

- owner;

- status.

### 10.3.5 Issue Register

Digunakan untuk mengelola:

- unresolved requirement;

- technical issue;

- integration issue;

- data issue;

- security issue;

- schedule issue;

- resource issue.

## 10.4 Business Analysis Deliverables

Business analysis menghasilkan:

### 10.4.1 Business Requirement Document

Dokumen kebutuhan bisnis yang memuat:

- business objectives;

- business problems;

- stakeholder needs;

- business requirements;

- business rules;

- constraints;

- assumptions;

- expected outcomes.

### 10.4.2 Stakeholder Map

Stakeholder sekurang-kurangnya meliputi:

- board/executive;

- management;

- farm manager;

- production manager;

- warehouse;

- procurement;

- sales;

- finance;

- HR;

- IT;

- field operator;

- customer;

- supplier;

- logistics partner.

### 10.4.3 Business Capability Map

Kapabilitas organisasi dipetakan berdasarkan domain:

Enterprise Management

│

├── Financial Management

├── Human Capital

├── Procurement

├── Supply Chain

├── Agricultural Operations

├── Manufacturing

├── Commerce

├── Logistics

└── Intelligence

### 10.4.4 Requirement Traceability Matrix

RTM harus menghubungkan:

Business Requirement

↓

Functional Requirement

↓

System Component

↓

Test Case

↓

Acceptance Evidence

## 10.5 Business Process Deliverables

Deliverables proses bisnis meliputi:

- Enterprise Process Architecture

- Business Process Catalogue

- BPMN Diagram

- Process Hierarchy

- Process Responsibility Matrix

- Business Rules Catalogue

- Process KPI Catalogue

- Process Risk Register

- Process Control Matrix

- Process Improvement Recommendation.

Proses utama yang harus terdokumentasi:

- Plan-to-Harvest;

- Procure-to-Pay;

- Plan-to-Produce;

- Inventory-to-Delivery;

- Order-to-Cash;

- Farm-to-Market;

- Record-to-Report;

- Hire-to-Retire;

- Asset-to-Maintenance;

- Expand-to-Operate;

- Sense-to-Decision.

Setiap proses minimal memiliki:

- process owner;

- trigger;

- input;

- activity;

- decision;

- output;

- actor;

- system;

- KPI;

- business rule;

- exception;

- control.

## 10.6 Functional Design Deliverables

Functional design menghasilkan:

- Functional Specification Document;

- Use Case Catalogue;

- User Story Catalogue;

- Business Rule Specification;

- Functional Requirement Catalogue;

- Role-Permission Matrix;

- Workflow Specification;

- Approval Matrix;

- Notification Matrix;

- Report Specification;

- Form Specification;

- Validation Specification.

Contoh role-permission:

| Role | Farm | Production | Inventory | Finance | BI |
| --- | --- | --- | --- | --- | --- |
| Executive | View | View | View | View | Full |
| Farm Manager | Full | View | View | - | View |
| Production Manager | View | Full | Full | - | View |
| Warehouse | - | View | Full | - | View |
| Finance | - | View | View | Full | Full |
| Administrator | Full | Full | Full | Full | Full |

Matriks aktual harus mengikuti struktur organisasi dan prinsip least privilege.

## 10.7 Technical Architecture Deliverables

Deliverables teknis meliputi:

- Enterprise Architecture Document

- Solution Architecture

- Application Architecture

- Data Architecture

- Integration Architecture

- Security Architecture

- Infrastructure Architecture

- Network Architecture

- API Architecture

- Event Architecture

- Deployment Architecture

- Disaster Recovery Architecture

- Technology Stack Specification.

Diagram arsitektur minimal mencakup:

- context diagram;

- logical architecture;

- application architecture;

- deployment architecture;

- data architecture;

- integration architecture;

- security architecture;

- network architecture.

## 10.8 UI/UX Deliverables

UI/UX harus menghasilkan:

- UX research;

- user persona;

- user journey;

- information architecture;

- navigation structure;

- wireframe;

- high-fidelity prototype;

- design system;

- responsive design;

- mobile design;

- accessibility specification;

- usability testing report.

Interface harus disesuaikan dengan karakteristik pengguna.

Contoh:

Executive

↓

Executive Dashboard

Manager

↓

Management Dashboard

Operator

↓

Operational Transaction UI

Field Worker

↓

Mobile / Offline UI

Customer

↓

Customer Portal

Supplier

↓

Supplier Portal

## 10.9 Application Software Deliverables

Deliverable utama berupa FNE Enterprise Application yang mencakup modul sesuai prioritas implementasi.

Minimum software deliverables:

- source code;

- compiled/build artifact;

- database migration;

- configuration;

- API;

- background worker;

- scheduler;

- notification service;

- authentication integration;

- authorization;

- reporting;

- audit trail;

- logging;

- monitoring integration.

Setiap source code harus berada dalam repository version control.

Struktur repository harus mendukung:

Source Code

├── Application

├── API

├── Domain

├── Infrastructure

├── Database

├── Integration

├── Tests

├── Documentation

└── Deployment

## 10.10 Database Deliverables

Deliverables database meliputi:

- conceptual data model;

- logical data model;

- physical data model;

- ERD;

- database schema;

- table specification;

- index specification;

- constraints;

- stored procedure jika diperlukan;

- migration script;

- seed data;

- master data template;

- data dictionary.

Data dictionary minimal memuat:

- field name;

- description;

- datatype;

- length;

- nullable;

- default;

- validation;

- source;

- owner;

- classification.

## 10.11 Knowledge Graph Deliverables

Knowledge Graph merupakan deliverable khusus dalam FNE.

Deliverables:

- Enterprise Ontology

- Graph Data Model

- Entity Catalogue

- Relationship Catalogue

- Graph Schema

- Entity Resolution Rules

- Data Mapping Specification

- Graph Ingestion Pipeline

- Graph Query Catalogue

- Provenance Model

- Graph Versioning Mechanism

- Knowledge Graph API.

Contoh model:

(Farm)

│

├── PRODUCES ──► (Crop)

│

├── LOCATED_AT ──► (Location)

│

└── MANAGED_BY ──► (Employee)

(Crop)

│

├── PRODUCES ──► (Product)

├── REQUIRES ──► (Resource)

└── AFFECTED_BY ──► (Disease)

## 10.12 Data Platform Deliverables

Data platform menghasilkan:

- data ingestion pipeline;

- ETL/ELT pipeline;

- CDC pipeline bila diperlukan;

- data lake/lakehouse;

- data warehouse;

- dimensional model;

- data mart;

- semantic layer;

- metadata catalogue;

- data lineage;

- data quality dashboard.

Pipeline:

Operational Data

↓

Ingestion

↓

Raw Data

↓

Transformation

↓

Curated Data

↓

Warehouse / Lakehouse

↓

BI / AI / Analytics

## 10.13 Integration Deliverables

Integration deliverables mencakup:

- API specification;

- OpenAPI documentation;

- API Gateway configuration;

- external system connector;

- webhook;

- message schema;

- event catalogue;

- event broker configuration;

- retry mechanism;

- dead-letter queue;

- reconciliation mechanism;

- integration monitoring.

Setiap integrasi harus memiliki Integration Specification Document.

## 10.14 Security Deliverables

Security deliverables meliputi:

- Security Architecture

- Identity and Access Management Design

- RBAC Matrix

- Authentication Specification

- MFA Specification

- Encryption Specification

- Security Configuration Baseline

- Vulnerability Assessment Report

- Penetration Test Report

- Security Incident Procedure

- Audit Trail Specification

- Security Monitoring Dashboard.

Critical security finding harus memiliki remediation plan sebelum production release.

## 10.15 Testing Deliverables

Testing merupakan salah satu kelompok deliverable utama.

Deliverables:

- Test Strategy;

- Test Plan;

- Test Scenario;

- Test Case;

- Test Data;

- Unit Test Report;

- Integration Test Report;

- System Test Report;

- Regression Test Report;

- Performance Test Report;

- Security Test Report;

- Usability Test Report;

- User Acceptance Test Report;

- Defect Report;

- Test Closure Report.

Testing harus mencakup:

Unit

↓

Integration

↓

System

↓

Performance

↓

Security

↓

UAT

↓

Production Validation

## 10.16 DevOps Deliverables

DevOps deliverables meliputi:

- CI/CD pipeline;

- container image;

- deployment manifest;

- infrastructure configuration;

- environment configuration;

- secrets management;

- automated testing pipeline;

- release pipeline;

- rollback mechanism;

- monitoring configuration;

- logging configuration;

- backup configuration.

Environment minimal:

Development

↓

Testing

↓

Staging

↓

Production

↓

Disaster Recovery

## 10.17 Business Intelligence Deliverables

BI deliverables meliputi:

### Executive Dashboard

Menampilkan:

- revenue;

- profit;

- cash flow;

- production;

- inventory;

- sales;

- procurement;

- supply chain;

- operational efficiency;

- strategic KPI.

### Farm Dashboard

Menampilkan:

- planted area;

- crop cycle;

- crop health;

- expected yield;

- actual yield;

- resource utilization;

- harvest forecast.

### Production Dashboard

Menampilkan:

- production plan;

- actual production;

- production efficiency;

- downtime;

- yield;

- waste;

- quality.

### Supply Chain Dashboard

Menampilkan:

- supplier performance;

- procurement status;

- inventory;

- stockout;

- logistics;

- delivery performance.

Dashboard harus menyediakan drill-down dari:

Enterprise

↓

Business Unit

↓

Location

↓

Process

↓

Transaction

## 10.18 AI/ML Deliverables

Setiap AI use case harus menghasilkan:

- AI Use Case Specification

- Dataset Specification

- Feature Specification

- Data Preparation Pipeline

- Model Training Pipeline

- Model Evaluation Report

- Model Registry Entry

- Model Deployment

- Inference API

- Explainability Report

- Model Monitoring

- Model Drift Monitoring

- Model Documentation.

Contoh AI deliverables:

| Use Case | Output |
| --- | --- |
| Demand Forecast | Forecast model |
| Yield Prediction | Yield prediction model |
| Predictive Maintenance | Failure probability |
| Inventory Prediction | Stock demand forecast |
| Recommendation | Recommended action |
| Anomaly Detection | Anomaly score |
| Price Prediction | Price forecast |

## 10.19 IoT Deliverables

IoT deliverables mencakup:

- device catalogue;

- device registration service;

- device authentication;

- IoT gateway;

- telemetry ingestion;

- time-series storage;

- device monitoring;

- threshold rules;

- alert mechanism;

- device health dashboard;

- IoT integration API.

Contoh:

Soil Sensor

↓

IoT Gateway

↓

Message Broker

↓

Telemetry Platform

↓

Rule Engine

↓

Alert

↓

Farm Management

## 10.20 Digital Twin & Simulation Deliverables

Deliverables:

- Digital Twin Model

- Twin Entity Catalogue

- State Model

- Synchronization Mechanism

- Historical State Store

- Simulation Engine

- Scenario Model

- What-if Analysis

- Simulation Dashboard

- Scenario Comparison Report.

Contoh skenario:

- peningkatan luas tanam;

- perubahan harga input;

- perubahan permintaan;

- perubahan kapasitas produksi;

- keterlambatan distribusi;

- kerusakan mesin;

- perubahan supplier;

- perubahan strategi inventory.

## 10.21 Documentation Deliverables

Dokumentasi harus meliputi:

### Technical Documentation

- architecture;

- source code;

- API;

- database;

- deployment;

- configuration;

- integration.

### User Documentation

- user manual;

- administrator manual;

- operator manual;

- troubleshooting guide;

- FAQ.

### Operational Documentation

- SOP;

- runbook;

- monitoring procedure;

- backup procedure;

- restore procedure;

- incident response;

- disaster recovery procedure.

## 10.22 Training Deliverables

Training package sekurang-kurangnya terdiri atas:

- training plan;

- training material;

- user guide;

- video tutorial bila diperlukan;

- hands-on exercise;

- test/evaluation;

- attendance;

- training completion report.

Training dibedakan berdasarkan persona:

Executive Training

Management Training

Administrator Training

Functional User Training

Operational User Training

Technical Training

Support Training

## 10.23 Change Management Deliverables

Change management menghasilkan:

- change impact assessment;

- stakeholder impact map;

- communication plan;

- adoption plan;

- training plan;

- resistance management plan;

- adoption KPI;

- post-implementation evaluation.

## 10.24 Deployment Deliverables

Deployment package minimal terdiri atas:

- production build;

- deployment scripts;

- infrastructure configuration;

- database migration;

- environment configuration;

- security configuration;

- monitoring configuration;

- backup configuration;

- rollback procedure;

- deployment checklist;

- production readiness checklist.

## 10.25 Data Migration Deliverables

Apabila terdapat sistem lama, data migration harus menghasilkan:

- Data Migration Strategy

- Source Data Inventory

- Data Mapping

- Data Cleansing Rules

- Transformation Rules

- Migration Script

- Migration Validation

- Reconciliation Report

- Migration Sign-off.

Alur:

Legacy Data

↓

Profiling

↓

Cleansing

↓

Mapping

↓

Transformation

↓

Migration

↓

Validation

↓

Reconciliation

↓

Sign-off

## 10.26 Go-Live Deliverables

Sebelum go-live harus tersedia:

- Go-Live Plan;

- Cutover Plan;

- Production Readiness Assessment;

- User Readiness Assessment;

- Data Migration Sign-off;

- Security Sign-off;

- UAT Sign-off;

- Infrastructure Sign-off;

- Operational Readiness Sign-off;

- Go-Live Checklist.

Go-live hanya dilakukan setelah critical blocker dinyatakan closed atau memperoleh formal risk acceptance dari pihak berwenang.

## 10.27 Handover Deliverables

Serah terima sistem menghasilkan:

- source code;

- executable/build;

- database;

- configuration;

- architecture documentation;

- API documentation;

- user manual;

- administrator manual;

- SOP;

- test report;

- security report;

- deployment documentation;

- backup documentation;

- DR documentation;

- training material;

- license information;

- asset inventory;

- credential handover melalui mekanisme aman;

- warranty/support documentation.

## 10.28 Deliverable Acceptance Matrix

| No | Deliverable | Acceptance Evidence | Approver |
| --- | --- | --- | --- |
| 1 | Business Requirement | BRD approved | Business Owner |
| 2 | Business Process | BPMN approved | Process Owner |
| 3 | Architecture | Architecture Review | Architecture Board |
| 4 | Functional Design | Functional Sign-off | Business Owner |
| 5 | Software | System Test + UAT | Product Owner |
| 6 | Database | Data Validation | Data Owner |
| 7 | API | Integration Test | Technical Lead |
| 8 | Security | Security Assessment | Security Lead |
| 9 | BI | KPI Validation | Management |
| 10 | AI | Model Evaluation | AI Lead |
| 11 | Knowledge Graph | Graph Validation | Data/Knowledge Owner |
| 12 | IoT | Device Validation | IoT Lead |
| 13 | Digital Twin | Simulation Validation | Business Owner |
| 14 | Documentation | Document Review | Project Manager |
| 15 | Training | Training Completion | Business Owner |
| 16 | Production | Go-Live Checklist | Steering Committee |
| 17 | Handover | Handover Certificate | Project Owner |

## 10.29 Minimum Deliverable Package

Minimum package untuk setiap release harus terdiri atas:

Release Package

│

├── Application

├── Database

├── API

├── Configuration

├── Documentation

├── Test Report

├── Security Report

├── Deployment Package

├── User Manual

├── Release Notes

└── Acceptance Evidence

Release tidak boleh dinyatakan complete hanya berdasarkan keberhasilan deployment aplikasi. Bukti pengujian, dokumentasi, keamanan, konfigurasi, dan acceptance harus tersedia.

## 10.30 Deliverable Versioning

Seluruh deliverable menggunakan version control.

Contoh:

FNE-ARCH-001-v1.0

FNE-BRD-001-v1.0

FNE-FRS-001-v1.2

FNE-API-001-v1.1

FNE-TEST-001-v1.0

FNE-UAT-001-v1.0

Version classification:

- Draft – sedang dikembangkan;

- Review – sedang direview;

- Approved – telah disetujui;

- Baseline – menjadi acuan resmi;

- Superseded – digantikan versi baru;

- Archived – tidak aktif tetapi tetap disimpan untuk kebutuhan audit.

## 10.31 Definition of Done untuk Deliverables

Suatu deliverable dinyatakan Done apabila:

- seluruh isi yang dipersyaratkan telah tersedia;

- requirement terkait telah dipenuhi;

- review telah dilakukan;

- defect kritis telah diselesaikan;

- acceptance evidence tersedia;

- dokumentasi telah diperbarui;

- version telah ditetapkan;

- approval telah diperoleh;

- artefak tersimpan pada repository resmi;

- dependency terkait telah diverifikasi.

## 10.32 Struktur Final Deliverable Repository

Repository proyek direkomendasikan memiliki struktur:

FNE-PROJECT

│

├── 01_Project_Management

├── 02_Business_Analysis

├── 03_Business_Process

├── 04_Functional_Design

├── 05_Architecture

├── 06_UI_UX

├── 07_Source_Code

├── 08_Database

├── 09_Integration

├── 10_Security

├── 11_Testing

├── 12_DevOps

├── 13_Data_Platform

├── 14_BI_Analytics

├── 15_AI_ML

├── 16_Knowledge_Graph

├── 17_IoT

├── 18_Digital_Twin

├── 19_Training

├── 20_Operations

├── 21_Deployment

├── 22_Handover

└── 23_Archive

Struktur tersebut harus mengikuti kebijakan configuration management organisasi dan dapat disesuaikan dengan platform repository yang digunakan.

## 10.33 Ringkasan Deliverables Utama

Secara ringkas, keluaran proyek FNE terdiri atas:

| Kelompok | Deliverable Utama |
| --- | --- |
| Governance | Project Charter, Project Plan |
| Business | BRD, Capability Map |
| Process | BPMN, Process Catalogue |
| Functional | FRS, Use Case, Workflow |
| Architecture | Enterprise & Solution Architecture |
| UI/UX | Prototype, Design System |
| Software | Source Code, Build |
| Data | Database, Data Model, Data Dictionary |
| Integration | API, Event, Connector |
| Security | IAM, Security Assessment |
| Testing | Test Plan, Test Report, UAT |
| DevOps | CI/CD, Deployment |
| BI | Dashboard, KPI |
| AI | Model, API, Monitoring |
| Knowledge Graph | Ontology, Graph Model |
| IoT | Gateway, Telemetry |
| Digital Twin | Twin Model, Simulation |
| Training | Training Package |
| Operations | SOP, Runbook |
| Deployment | Go-Live Package |
| Handover | Handover Package |

## 10.34 Outcome Deliverables

Outcome tertinggi proyek bukan sekadar aplikasi ERP, melainkan terbentuknya enterprise digital operating capability yang terdiri atas:

FARM NATION ENTERPRISE

│

┌────────────────┼────────────────┐

▼                ▼                ▼

TRANSACTION        DATA           KNOWLEDGE

│                │                │

└────────────────┼────────────────┘

▼

INTELLIGENCE

│

┌────────────────┼────────────────┐

▼                ▼                ▼

BI                AI          KNOWLEDGE GRAPH

│                │                │

└────────────────┼────────────────┘

▼

SIMULATION

│

▼

DECISION SUPPORT

│

▼

BUSINESS ACTION

│

▼

NEW BUSINESS DATA

│

└──────────► LEARNING LOOP

Deliverable akhir FNE harus mampu membuktikan bahwa sistem telah membentuk integrasi antara people, process, data, application, technology, intelligence, dan physical operation dalam satu enterprise ecosystem.

Kriteria keberhasilan deliverable akan menjadi dasar bagi proses acceptance, SLA, pembayaran berbasis milestone, operasional, maintenance, serta pengembangan fase berikutnya.

# 11. SUMBER DAYA MANUSIA (SDM)

## 11.1 Ketentuan Umum

Pengembangan Super ERP Farm Nation Enterprise (FNE) membutuhkan struktur sumber daya manusia yang mampu mengintegrasikan perspektif bisnis, proses, teknologi informasi, data, keamanan, artificial intelligence, IoT, dan operasional pertanian.

Komposisi tim harus mengikuti prinsip multidisciplinary team, clear accountability, separation of duties, dan business-technology alignment.

Struktur SDM FNE dibagi menjadi:

- Steering Committee;

- Project Governance;

- Business Team;

- Product Management Team;

- Architecture Team;

- Development Team;

- Data & AI Team;

- Infrastructure & DevOps Team;

- Security Team;

- Quality Assurance Team;

- Implementation & Change Management Team;

- Support & Operations Team.

## 11.2 Struktur Organisasi Proyek

Struktur organisasi proyek direkomendasikan sebagai berikut:

STEERING COMMITTEE

│

▼

PROJECT SPONSOR

│

▼

PROJECT MANAGER

│

┌──────────────────┼──────────────────┐

│                  │                  │

▼                  ▼                  ▼

Business Lead       Technical Lead       QA Lead

│                  │                  │

│          ┌───────┼────────┐         │

│          │       │        │         │

▼          ▼       ▼        ▼         ▼

Process       Application Data   Infra     QA/Test

Team          Team        & AI    & DevOps   Team

│

┌─────┴─────┐

▼           ▼

KG          IoT

Team        Team

│

▼

Digital Twin

Team

Struktur tersebut dapat disesuaikan dengan skala organisasi, kompleksitas implementasi, jumlah business unit, dan jumlah pengguna.

## 11.3 Steering Committee

Steering Committee merupakan badan pengarah strategis proyek.

### Tanggung jawab

- menetapkan arah strategis;

- memberikan keputusan strategis;

- menyetujui scope utama;

- menyetujui perubahan signifikan;

- menyetujui baseline anggaran;

- menyelesaikan eskalasi tingkat tinggi;

- mengevaluasi pencapaian milestone;

- memberikan keputusan go/no-go;

- menyetujui production deployment;

- mengevaluasi manfaat bisnis proyek.

### Komposisi

Anggota dapat terdiri atas:

- executive sponsor;

- representative management;

- business owner;

- IT leadership;

- finance representative;

- operations representative;

- project sponsor.

## 11.4 Project Sponsor

Project Sponsor bertanggung jawab terhadap legitimasi dan dukungan organisasi terhadap proyek.

Tanggung jawab:

- menyediakan dukungan manajemen;

- menetapkan strategic priority;

- menyediakan organizational authority;

- menyelesaikan konflik lintas unit;

- menyetujui keputusan strategis;

- memastikan ketersediaan sumber daya;

- memberikan approval pada milestone utama.

## 11.5 Project Manager

Project Manager merupakan penanggung jawab utama pelaksanaan proyek.

Tanggung jawab:

- project planning;

- schedule management;

- resource management;

- budget coordination;

- risk management;

- issue management;

- stakeholder management;

- communication;

- quality coordination;

- vendor coordination;

- progress reporting;

- milestone management;

- change control.

Kompetensi minimum:

- project management;

- software development lifecycle;

- ERP implementation;

- risk management;

- stakeholder management;

- agile/hybrid project management;

- financial awareness;

- communication.

## 11.6 Product Owner

Product Owner bertanggung jawab memastikan sistem menghasilkan business value.

Tanggung jawab:

- product vision;

- product roadmap;

- backlog;

- requirement prioritization;

- acceptance;

- stakeholder coordination;

- feature prioritization;

- release planning;

- business value evaluation.

Product Owner harus memiliki pemahaman yang kuat terhadap proses bisnis perusahaan dan mampu menerjemahkan kebutuhan bisnis menjadi product requirement.

## 11.7 Business Process Owner

Business Process Owner bertanggung jawab terhadap domain proses tertentu.

Contoh:

- Farm Process Owner;

- Supply Chain Process Owner;

- Production Process Owner;

- Sales Process Owner;

- Finance Process Owner;

- HCM Process Owner;

- Logistics Process Owner.

Tanggung jawab:

- mendefinisikan proses;

- menetapkan business rules;

- melakukan process validation;

- menyetujui functional requirement;

- melakukan UAT;

- memastikan adoption;

- mengevaluasi process KPI.

## 11.8 Enterprise Architect

Enterprise Architect bertanggung jawab terhadap konsistensi arsitektur enterprise.

Tanggung jawab:

- enterprise architecture;

- capability architecture;

- application architecture;

- integration architecture;

- technology roadmap;

- architecture governance;

- architecture standard;

- technology evaluation;

- architecture review.

Enterprise Architect memastikan pengembangan modul tidak menghasilkan technical silo baru.

## 11.9 Solution Architect

Solution Architect bertanggung jawab terhadap desain solusi teknis.

Tanggung jawab:

- solution design;

- service decomposition;

- integration design;

- API architecture;

- application interaction;

- technical decision;

- scalability;

- performance;

- deployment design.

## 11.10 Data Architect

Data Architect bertanggung jawab terhadap arsitektur data enterprise.

Tanggung jawab:

- data architecture;

- data model;

- master data;

- data integration;

- data warehouse;

- data lake/lakehouse;

- data governance;

- data lineage;

- data quality;

- data security.

Data Architect juga memastikan interoperabilitas antara relational database, analytical platform, Knowledge Graph, time-series data, dan AI data pipeline.

## 11.11 Application Development Team

Development Team bertanggung jawab terhadap implementasi software.

Komposisi dapat meliputi:

- Backend Developer;

- Frontend Developer;

- Mobile Developer;

- Integration Developer;

- Database Engineer;

- QA Automation Engineer.

### Backend Developer

Tanggung jawab:

- business service;

- API;

- business logic;

- transaction processing;

- integration;

- security implementation;

- unit testing.

### Frontend Developer

Tanggung jawab:

- web application;

- dashboard;

- forms;

- workflow interface;

- responsive interface;

- frontend testing.

### Mobile Developer

Tanggung jawab:

- field application;

- offline transaction;

- synchronization;

- device integration;

- mobile security.

## 11.12 Data Engineering Team

Data Engineering Team bertanggung jawab terhadap data pipeline.

Tanggung jawab:

- data ingestion;

- ETL/ELT;

- CDC;

- data transformation;

- data quality;

- data warehouse;

- data lake/lakehouse;

- data pipeline monitoring.

Kompetensi:

- SQL;

- data modeling;

- ETL/ELT;

- distributed processing;

- data orchestration;

- cloud data platform;

- data governance.

## 11.13 AI/ML Team

AI/ML Team bertanggung jawab mengembangkan kemampuan intelligent enterprise.

Komposisi:

- Data Scientist;

- Machine Learning Engineer;

- ML Engineer/MLOps;

- AI Researcher bila diperlukan.

Use case:

- demand forecasting;

- yield prediction;

- predictive maintenance;

- inventory forecasting;

- anomaly detection;

- recommendation;

- optimization;

- intelligent decision support.

Tanggung jawab:

- dataset preparation;

- feature engineering;

- model development;

- model validation;

- deployment;

- model monitoring;

- model versioning;

- explainability;

- model governance.

## 11.14 Knowledge Graph Team

Knowledge Graph Team bertanggung jawab terhadap semantic enterprise intelligence.

Komposisi:

- Knowledge Engineer;

- Graph Database Engineer;

- Ontology Specialist;

- Data Engineer.

Tanggung jawab:

- ontology;

- graph schema;

- entity resolution;

- graph ingestion;

- graph query;

- relationship modeling;

- provenance;

- graph quality;

- semantic search;

- graph-based recommendation.

Knowledge Graph Team harus berkoordinasi erat dengan Data Architect dan AI/ML Team.

## 11.15 IoT Team

IoT Team bertanggung jawab terhadap integrasi perangkat fisik.

Komposisi:

- IoT Engineer;

- Embedded/Device Engineer bila diperlukan;

- IoT Data Engineer;

- Field Integration Engineer.

Tanggung jawab:

- device registration;

- device authentication;

- telemetry ingestion;

- gateway;

- protocol integration;

- device monitoring;

- threshold rules;

- alert;

- device lifecycle.

## 11.16 Digital Twin & Simulation Team

Tim ini bertanggung jawab membangun representasi digital dan model simulasi enterprise.

Komposisi:

- Simulation Engineer;

- Data Scientist;

- Systems Modeler;

- Optimization Specialist;

- Domain Expert.

Tanggung jawab:

- Digital Twin model;

- state model;

- synchronization;

- simulation engine;

- scenario model;

- what-if analysis;

- optimization;

- simulation validation.

## 11.17 UI/UX Team

UI/UX Team bertanggung jawab terhadap usability dan user experience.

Komposisi:

- UX Designer;

- UI Designer;

- UX Researcher;

- Design System Specialist.

Tanggung jawab:

- user research;

- persona;

- user journey;

- information architecture;

- wireframe;

- prototype;

- design system;

- usability testing;

- accessibility.

## 11.18 Quality Assurance Team

QA Team bertanggung jawab memastikan kualitas sistem.

Komposisi:

- QA Lead;

- Functional Tester;

- Automation Tester;

- Performance Tester;

- Security Tester.

Pengujian:

- unit;

- integration;

- system;

- regression;

- performance;

- security;

- usability;

- UAT;

- production validation.

QA memiliki independensi yang memadai dari development team dalam melakukan acceptance testing.

## 11.19 DevOps & Infrastructure Team

DevOps Team bertanggung jawab terhadap deployment dan reliability.

Komposisi:

- DevOps Engineer;

- Cloud Engineer;

- Infrastructure Engineer;

- Site Reliability Engineer;

- Database Administrator.

Tanggung jawab:

- infrastructure;

- CI/CD;

- container;

- orchestration;

- deployment;

- monitoring;

- backup;

- disaster recovery;

- performance;

- availability;

- incident response.

## 11.20 Cybersecurity Team

Security Team bertanggung jawab memastikan sistem memenuhi security requirement.

Tanggung jawab:

- IAM;

- RBAC;

- MFA;

- security architecture;

- vulnerability assessment;

- penetration testing;

- security monitoring;

- incident response;

- security policy;

- compliance.

Security review wajib dilakukan pada komponen yang memproses:

- financial data;

- employee data;

- customer data;

- supplier data;

- credential;

- restricted business information.

## 11.21 Business Analyst

Business Analyst menjadi penghubung antara business stakeholder dan development team.

Tanggung jawab:

- requirement elicitation;

- requirement analysis;

- process analysis;

- use case;

- user story;

- business rules;

- acceptance criteria;

- requirement traceability.

Business Analyst harus memahami:

- proses pertanian;

- supply chain;

- produksi;

- inventory;

- procurement;

- sales;

- finance;

- organizational workflow.

## 11.22 Change Management Team

Change Management Team bertanggung jawab memastikan organisasi mampu mengadopsi sistem baru.

Tanggung jawab:

- change impact analysis;

- communication;

- training;

- adoption;

- resistance management;

- user readiness;

- post-go-live adoption.

## 11.23 Support & Operations Team

Tim support bertanggung jawab terhadap operasional sistem setelah production.

Level support:

User

│

▼

Level 1 Support

│

▼

Level 2 Functional / Technical Support

│

▼

Level 3 Development / Specialist

│

▼

Vendor / Product Specialist

### Level 1

Menangani:

- password/access;

- basic usage;

- common error;

- user guidance.

### Level 2

Menangani:

- functional issue;

- integration issue;

- configuration issue;

- data issue.

### Level 3

Menangani:

- software defect;

- architecture issue;

- performance issue;

- database issue;

- AI/ML issue;

- complex integration.

## 11.24 Kompetensi SDM

Kompetensi SDM dikelompokkan menjadi:

| Kompetensi | Required |
| --- | --- |
| Business Process | Tinggi |
| ERP | Tinggi |
| Software Engineering | Tinggi |
| Database | Tinggi |
| API & Integration | Tinggi |
| Cloud/Infrastructure | Menengah-Tinggi |
| Cybersecurity | Tinggi |
| Data Engineering | Tinggi |
| AI/ML | Menengah-Tinggi |
| Knowledge Graph | Menengah-Tinggi |
| IoT | Menengah |
| Digital Twin | Menengah |
| Project Management | Tinggi |
| QA/Testing | Tinggi |
| UX | Menengah-Tinggi |
| Change Management | Tinggi |

Kompetensi dapat diperoleh melalui kombinasi:

- internal team;

- recruitment;

- training;

- consulting;

- system integrator;

- technology partner;

- specialist/vendor.

## 11.25 Estimasi Komposisi Tim Pengembangan

Untuk implementasi enterprise dengan cakupan FNE penuh, estimasi awal dapat menggunakan rentang berikut:

| Peran | Estimasi |
| --- | --- |
| Project Manager | 1–2 |
| Product Owner | 1–2 |
| Business Analyst | 3–6 |
| Process Specialist | 4–8 |
| Enterprise/Solution Architect | 2–4 |
| Backend Developer | 6–12 |
| Frontend Developer | 3–6 |
| Mobile Developer | 2–4 |
| Database Engineer | 1–3 |
| Data Engineer | 2–5 |
| Data Scientist | 2–4 |
| ML Engineer/MLOps | 1–3 |
| Knowledge Graph Engineer | 1–3 |
| IoT Engineer | 1–3 |
| Simulation/Digital Twin Specialist | 1–3 |
| UI/UX | 2–4 |
| QA Engineer | 4–8 |
| DevOps/SRE | 2–4 |
| Security Engineer | 1–3 |
| Technical Writer | 1–2 |
| Change Management | 2–4 |
| Trainer | 2–5 |
| Support | 3–8 |

Estimasi tersebut bersifat planning baseline, bukan jumlah personel final. Staffing aktual harus disesuaikan dengan jumlah business unit, jumlah pengguna, jumlah modul, tingkat customization, integration complexity, deployment model, target timeline, dan strategi build-versus-buy.

## 11.26 RACI Matrix

RACI digunakan untuk memastikan tanggung jawab tidak tumpang tindih.

Legenda:

- R = Responsible

- A = Accountable

- C = Consulted

- I = Informed

| Aktivitas | Sponsor | PM | PO | BA | Architect | Dev | QA | Security | Ops |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Planning | A | R | C | C | C | I | I | I | I |
| Requirement | I | C | A | R | C | C | C | C | I |
| Process Design | I | C | A | R | C | I | C | I | I |
| Architecture | I | C | C | C | A/R | C | C | C | C |
| Development | I | C | C | C | A | R | C | C | C |
| Testing | I | C | A | C | C | C | R | C | C |
| Security | I | C | C | I | C | C | C | A/R | C |
| Deployment | I | A | C | I | C | C | C | C | R |
| UAT | I | C | A | R | C | C | R | C | C |
| Go-Live | A | R | R | C | C | C | C | C | R |
| Handover | I | A | C | I | C | C | C | C | R |

RACI final harus disesuaikan dengan struktur organisasi dan kontrak implementasi.

## 11.27 Model Tim Agile-Hybrid

Pengembangan FNE direkomendasikan menggunakan pendekatan Agile-Hybrid.

Struktur:

Product Backlog

│

▼

Prioritization

│

▼

Sprint Planning

│

▼

Development

│

▼

Testing

│

▼

Sprint Review

│

▼

Business Acceptance

│

▼

Release

Governance enterprise tetap menggunakan:

- milestone;

- stage gate;

- architecture review;

- security review;

- budget control;

- formal acceptance.

Model ini memungkinkan fleksibilitas pengembangan tanpa menghilangkan kontrol enterprise.

## 11.28 Product Team Structure

Setiap domain besar dapat membentuk squad.

Contoh:

FNE Product

│

├── Farm Squad

├── Supply Chain Squad

├── Production Squad

├── Commercial Squad

├── Finance Squad

├── HCM Squad

├── Data & BI Squad

├── AI & KG Squad

├── IoT & Digital Twin Squad

└── Platform & Security Squad

Setiap squad idealnya memiliki:

- Product/Business Representative;

- Product Owner atau delegated owner;

- Business Analyst;

- Developer;

- QA;

- domain specialist.

Platform dan security team berfungsi sebagai shared capability.

## 11.29 Key Person Risk

Proyek harus mengendalikan risiko ketergantungan pada individu tertentu.

Kontrol:

- documentation;

- pair programming;

- code review;

- knowledge transfer;

- backup resource;

- standard operating procedure;

- architecture repository;

- automated deployment;

- automated testing.

Tidak boleh terdapat satu individu yang menjadi satu-satunya pemegang pengetahuan kritis terhadap:

- database;

- architecture;

- deployment;

- security;

- integration;

- AI model;

- Knowledge Graph;

- Digital Twin.

## 11.30 Knowledge Transfer

Knowledge transfer harus dilakukan secara formal.

Metode:

- training;

- workshop;

- technical walkthrough;

- code walkthrough;

- architecture walkthrough;

- operational simulation;

- documentation;

- shadowing;

- reverse shadowing;

- competency assessment.

Handover dinyatakan berhasil apabila tim internal mampu menjalankan fungsi kritis tanpa ketergantungan operasional terhadap vendor.

## 11.31 SDM pada Tahap Operasional

Struktur operasional setelah go-live:

IT / Digital Leadership

│

▼

FNE Application Manager

│

┌──────┼─────────┐

▼      ▼         ▼

Support Data     Infrastructure

│

┌────┼────┐

▼    ▼    ▼

BI    AI    KG

Tim operasional minimal mencakup:

- application support;

- infrastructure support;

- database support;

- security;

- data/BI;

- functional support;

- vendor management.

## 11.32 Capacity Planning SDM

Kebutuhan SDM harus dievaluasi berdasarkan:

- number of users;

- number of transactions;

- number of business units;

- number of locations;

- integration count;

- IoT device count;

- data volume;

- AI workload;

- support ticket volume;

- SLA;

- application criticality.

Formula sederhana:

Required Capacity

=

Operational Workload

/

Available Capacity per Person

Capacity planning harus menggunakan data aktual setelah sistem memasuki production.

## 11.33 Performance Evaluation

Kinerja tim proyek diukur berdasarkan:

### Project KPI

- milestone achievement;

- schedule variance;

- budget variance;

- defect density;

- requirement completion;

- UAT pass rate.

### Engineering KPI

- deployment frequency;

- lead time;

- change failure rate;

- mean time to recovery;

- test automation coverage;

- code quality.

### Business KPI

- user adoption;

- process cycle time;

- transaction accuracy;

- operational efficiency;

- data quality;

- business value realization.

## 11.34 Governance SDM

Governance SDM menggunakan tiga tingkat:

Strategic

│

▼

Steering Committee

│

▼

Tactical

│

▼

Project / Product Management

│

▼

Operational

│

▼

Squad / Development / Operations

Setiap tingkat memiliki kewenangan yang berbeda untuk:

- scope;

- budget;

- architecture;

- technical decision;

- business decision;

- release;

- operational incident.

## 11.35 Prinsip Pengelolaan SDM

Pengelolaan SDM FNE harus mengikuti prinsip:

- Right Skill, Right Role

- Clear Accountability

- Business-Technology Collaboration

- Separation of Duties

- Knowledge Sharing

- Continuous Learning

- Documentation First

- Automation First

- Quality Ownership

- Security Responsibility

- Data Responsibility

- Continuous Improvement

## 11.36 Target Kompetensi Organisasi

Pada akhir implementasi, organisasi diharapkan memiliki kemampuan internal untuk:

- menjalankan ERP;

- mengelola master data;

- melakukan konfigurasi;

- melakukan troubleshooting;

- mengelola database;

- mengelola API;

- mengelola integrasi;

- menjalankan BI;

- memonitor AI;

- mengelola Knowledge Graph;

- mengoperasikan IoT;

- menjalankan Digital Twin;

- melakukan security operation;

- melakukan backup dan recovery;

- melakukan release management.

Target tersebut mengubah organisasi dari sekadar system user menjadi digital enterprise operator yang memiliki kemampuan internal untuk mempertahankan dan mengembangkan FNE secara berkelanjutan.

# 12. TIMELINE

## 12.1 Ketentuan Umum

Pengembangan Super ERP Farm Nation Enterprise (FNE) dilaksanakan menggunakan pendekatan multi-phase, incremental, Agile-Hybrid, dengan pengendalian proyek berbasis milestone dan stage gate.

Timeline dirancang agar pengembangan tidak dilakukan melalui pendekatan big-bang implementation. Modul dan kapabilitas prioritas dikembangkan secara bertahap, divalidasi melalui pilot, kemudian diperluas ke business unit dan lokasi berikutnya.

Estimasi baseline pengembangan untuk implementasi enterprise adalah 24 bulan, diikuti dengan periode stabilisasi dan continuous improvement.

Timeline dapat disesuaikan berdasarkan:

- jumlah business unit;

- jumlah lokasi;

- jumlah pengguna;

- kompleksitas proses;

- jumlah modul;

- jumlah integrasi;

- kesiapan data;

- kesiapan infrastruktur;

- tingkat customization;

- kesiapan organisasi;

- strategi build, buy, atau hybrid;

- kapasitas SDM;

- kebutuhan regulasi;

- hasil pilot implementation.

## 12.2 Model Tahapan Pengembangan

Tahapan utama:

PHASE 0

Initiation

↓

PHASE 1

Discovery & Business Analysis

↓

PHASE 2

Architecture & Detailed Design

↓

PHASE 3

Foundation Platform

↓

PHASE 4

Core ERP Development

↓

PHASE 5

Extended Enterprise

↓

PHASE 6

Data, BI, AI & Knowledge Graph

↓

PHASE 7

IoT, Digital Twin & Simulation

↓

PHASE 8

Integration Testing & UAT

↓

PHASE 9

Pilot Implementation

↓

PHASE 10

Enterprise Rollout

↓

PHASE 11

Stabilization & Optimization

## 12.3 Baseline Timeline

| Phase | Kegiatan | Durasi | Periode |
| --- | --- | --- | --- |
| 0 | Initiation & Governance | 1 bulan | M1 |
| 1 | Discovery & Business Analysis | 2 bulan | M1–M2 |
| 2 | Architecture & Detailed Design | 2 bulan | M2–M3 |
| 3 | Foundation Platform | 3 bulan | M3–M5 |
| 4 | Core ERP | 6 bulan | M5–M10 |
| 5 | Extended Enterprise | 4 bulan | M9–M12 |
| 6 | Data, BI, AI & KG | 5 bulan | M10–M14 |
| 7 | IoT & Digital Twin | 4 bulan | M13–M16 |
| 8 | Integration & UAT | 3 bulan | M15–M17 |
| 9 | Pilot | 2 bulan | M18–M19 |
| 10 | Enterprise Rollout | 3 bulan | M20–M22 |
| 11 | Stabilization | 2 bulan | M23–M24 |

Beberapa fase dapat berjalan overlapping untuk mempercepat delivery tanpa mengurangi quality gate.

## 12.4 Phase 0 – Initiation & Governance

### Durasi

Bulan 1

### Aktivitas

- project initiation;

- appointment project sponsor;

- pembentukan steering committee;

- pembentukan project team;

- project charter;

- project management plan;

- stakeholder identification;

- initial risk assessment;

- communication plan;

- initial architecture governance;

- repository setup;

- project baseline.

### Output

- Project Charter;

- Project Management Plan;

- Project Organization;

- Initial Risk Register;

- Communication Plan;

- Initial Project Schedule.

### Exit Criteria

Phase dinyatakan selesai apabila:

- sponsor telah ditetapkan;

- struktur governance telah disetujui;

- project team tersedia;

- project charter disetujui;

- baseline timeline tersedia.

## 12.5 Phase 1 – Discovery & Business Analysis

### Durasi

Bulan 1–2

### Aktivitas

- stakeholder interview;

- business process discovery;

- current-state assessment;

- application inventory;

- data inventory;

- infrastructure assessment;

- integration assessment;

- business capability mapping;

- requirement elicitation;

- pain-point identification;

- business priority identification.

### Fokus

AS-IS

↓

Pain Points

↓

Business Requirements

↓

TO-BE

### Output

- Business Requirement Document;

- Stakeholder Map;

- Business Capability Map;

- AS-IS Process;

- TO-BE Process;

- Requirement Catalogue;

- Initial RTM.

### Gate

Business Requirement Sign-off

## 12.6 Phase 2 – Architecture & Detailed Design

### Durasi

Bulan 2–3

### Aktivitas

- enterprise architecture;

- solution architecture;

- application architecture;

- data architecture;

- integration architecture;

- security architecture;

- infrastructure architecture;

- API design;

- event design;

- UI/UX design;

- database design;

- Knowledge Graph conceptual model;

- AI architecture;

- IoT architecture;

- Digital Twin architecture.

### Output

- Architecture Document;

- Solution Architecture;

- Data Model;

- API Specification;

- Integration Design;

- Security Design;

- UI/UX Prototype;

- Technology Stack Decision.

### Gate

Architecture Review Board Approval

# 12.7 Phase 3 – Foundation Platform

### Durasi

Bulan 3–5

### Aktivitas

Pengembangan fondasi:

- identity management;

- authentication;

- authorization;

- RBAC;

- organization;

- master data;

- configuration;

- workflow engine;

- notification;

- audit trail;

- API Gateway;

- event infrastructure;

- logging;

- monitoring;

- CI/CD;

- development environment;

- testing environment;

- staging environment.

### Output

FNE PLATFORM FOUNDATION

├── IAM

├── Master Data

├── Workflow

├── API

├── Event

├── Audit

├── Notification

├── Logging

├── Monitoring

└── DevOps

### Gate

Foundation Readiness Review

# 12.8 Phase 4 – Core ERP Development

### Durasi

Bulan 5–10

Core ERP menjadi prioritas utama.

### Modul

- Farm Management;

- Crop Management;

- Livestock;

- Procurement;

- Supplier;

- Production;

- Inventory;

- Warehouse;

- Quality;

- Asset;

- Sales;

- Customer;

- Finance;

- Accounting.

### Strategi pengembangan

Setiap modul melalui:

Requirement

↓

Design

↓

Development

↓

Unit Test

↓

Integration Test

↓

Business Review

↓

Release

### Output

- Core ERP modules;

- API;

- database;

- workflows;

- reports;

- audit;

- automated tests.

### Gate

Core ERP Feature Complete

# 12.9 Phase 5 – Extended Enterprise

### Durasi

Bulan 9–12

Kapabilitas enterprise diperluas dengan:

- CRM;

- logistics;

- marketplace;

- supplier portal;

- customer portal;

- HCM;

- project management;

- CAPEX;

- maintenance;

- advanced quality;

- external integration.

### Fokus

Internal ERP

↓

Extended Enterprise

↓

Supplier

Customer

Marketplace

Logistics

Partners

### Gate

Extended Enterprise Readiness

# 12.10 Phase 6 – Data, BI, AI & Knowledge Graph

### Durasi

Bulan 10–14

Fase ini membangun intelligent data platform.

### Data Platform

- data pipeline;

- data warehouse/lakehouse;

- data mart;

- data quality;

- metadata;

- lineage.

### BI

- executive dashboard;

- operational dashboard;

- farm dashboard;

- production dashboard;

- supply chain dashboard;

- financial dashboard.

### AI

Prioritas awal:

- demand forecasting;

- yield prediction;

- inventory forecasting;

- predictive maintenance;

- anomaly detection.

### Knowledge Graph

Aktivitas:

- ontology;

- entity mapping;

- relationship mapping;

- graph ingestion;

- graph query;

- graph analytics;

- recommendation.

### Gate

Intelligence Platform Readiness

# 12.11 Phase 7 – IoT, Digital Twin & Simulation

### Durasi

Bulan 13–16

Fase ini menghubungkan physical operation dengan digital platform.

### IoT

- device registration;

- gateway;

- telemetry;

- time-series storage;

- monitoring;

- alert.

### Digital Twin

Pilot object:

- farm;

- land parcel;

- crop cycle;

- production machine;

- warehouse.

### Simulation

Skenario awal:

- demand change;

- crop yield variation;

- production capacity;

- inventory policy;

- logistics disruption;

- machine downtime.

### Gate

Digital Intelligence & Simulation Readiness

# 12.12 Phase 8 – Integration Testing & UAT

### Durasi

Bulan 15–17

Pengujian dilakukan secara end-to-end.

### Test Layers

Unit Test

↓

Integration Test

↓

System Test

↓

Performance Test

↓

Security Test

↓

Regression Test

↓

UAT

### End-to-End Scenario

Contoh:

Demand

↓

Crop Planning

↓

Procurement

↓

Planting

↓

Cultivation

↓

Harvest

↓

Warehouse

↓

Production

↓

Sales Order

↓

Shipment

↓

Delivery

↓

Invoice

↓

Payment

↓

Financial Reporting

### Gate

UAT Sign-off

# 12.13 Phase 9 – Pilot Implementation

### Durasi

Bulan 18–19

Pilot dilakukan pada:

- satu business unit;

- satu atau beberapa lokasi representatif;

- subset pengguna;

- subset proses;

- subset integrasi.

Pilot dipilih berdasarkan kriteria:

- representatif;

- manageable;

- memiliki business value tinggi;

- memiliki user readiness;

- memiliki data cukup;

- memiliki management support.

### Pilot Activities

- data migration;

- user training;

- production deployment;

- operational monitoring;

- issue resolution;

- performance measurement;

- user adoption measurement.

### Gate

Pilot Acceptance

# 12.14 Phase 10 – Enterprise Rollout

### Durasi

Bulan 20–22

Rollout dilakukan secara bertahap.

Model:

Pilot

↓

Wave 1

↓

Wave 2

↓

Wave 3

↓

Enterprise Coverage

Setiap wave mencakup:

- readiness assessment;

- data migration;

- configuration;

- training;

- deployment;

- hypercare;

- acceptance.

Enterprise rollout tidak dilakukan apabila critical blocker dari wave sebelumnya belum diselesaikan.

# 12.15 Phase 11 – Stabilization & Optimization

### Durasi

Bulan 23–24

Aktivitas:

- defect resolution;

- performance tuning;

- infrastructure optimization;

- database optimization;

- AI model tuning;

- data quality improvement;

- user adoption improvement;

- process optimization;

- security hardening;

- operational handover.

### Output

- stabilization report;

- performance report;

- security report;

- adoption report;

- optimization backlog;

- operational handover.

# 12.16 Timeline Gantt Baseline

Representasi tingkat tinggi:

Aktivitas                         M1 M2 M3 M4 M5 M6 M7 M8 M9 M10 M11 M12

─────────────────────────────────────────────────────────────────────────

Initiation                        ██

Discovery                         ████

Architecture                         ████

Foundation                            ██████

Core ERP                                  ████████████

Extended Enterprise                              ████████

Data / BI / AI / KG                                ██████████

IoT / Digital Twin                                      ████████

Integration / UAT                                             ██████

Pilot                                                               ████

Rollout                                                                  ██████

Stabilization                                                              ████

Timeline detail harus dituangkan dalam project management system sebagai Work Breakdown Structure (WBS) dan baseline schedule.

# 12.17 Work Breakdown Structure Tingkat Tinggi

1.0 FNE Program

│

├── 1.1 Initiation

├── 1.2 Governance

├── 1.3 Business Analysis

├── 1.4 Architecture

├── 1.5 UX/UI

├── 1.6 Platform Foundation

├── 1.7 Core ERP

├── 1.8 Extended Enterprise

├── 1.9 Data Platform

├── 1.10 BI

├── 1.11 AI/ML

├── 1.12 Knowledge Graph

├── 1.13 IoT

├── 1.14 Digital Twin

├── 1.15 Integration

├── 1.16 Testing

├── 1.17 Migration

├── 1.18 Training

├── 1.19 Pilot

├── 1.20 Rollout

├── 1.21 Stabilization

└── 1.22 Handover

# 12.18 Sprint Planning

Pengembangan software menggunakan sprint dengan durasi:

2 minggu per sprint

Setiap sprint menghasilkan increment yang dapat diuji.

Siklus:

Backlog

↓

Sprint Planning

↓

Development

↓

Code Review

↓

Automated Test

↓

QA

↓

Sprint Review

↓

Retrospective

↓

Release

Setiap sprint harus memiliki:

- sprint goal;

- committed backlog;

- acceptance criteria;

- Definition of Done;

- test evidence;

- review result.

# 12.19 Release Strategy

Release dilakukan secara bertahap.

### Release 0 – Foundation

- IAM;

- master data;

- organization;

- workflow;

- API;

- audit.

### Release 1 – Agricultural Core

- Farm;

- Crop;

- Livestock;

- Harvest.

### Release 2 – Supply Chain & Production

- Procurement;

- Inventory;

- Warehouse;

- Production;

- Quality.

### Release 3 – Commercial & Finance

- Sales;

- Customer;

- Logistics;

- Finance.

### Release 4 – Extended Enterprise

- CRM;

- Marketplace;

- HCM;

- Supplier/Customer Portal.

### Release 5 – Intelligence

- BI;

- Data Platform;

- AI;

- Knowledge Graph.

### Release 6 – Advanced Intelligence

- IoT;

- Digital Twin;

- Simulation;

- Decision Intelligence.

# 12.20 Dependency Management

Dependency utama:

Master Data

↓

Core Transaction

↓

Integration

↓

Data Platform

↓

BI

↓

AI

↓

Knowledge Graph

↓

Digital Twin

↓

Simulation

Master Data dan architecture foundation harus tersedia sebelum pengembangan modul berskala besar.

Data quality harus mencapai tingkat minimum yang ditetapkan sebelum model AI production digunakan.

Integration contract harus tersedia sebelum integration testing dimulai.

# 12.21 Stage Gate

Setiap fase memiliki stage gate.

| Gate | Nama | Minimum Requirement |
| --- | --- | --- |
| G0 | Project Approval | Charter approved |
| G1 | Business Approval | BRD approved |
| G2 | Architecture Approval | Architecture approved |
| G3 | Foundation Approval | Platform operational |
| G4 | Core ERP Approval | Core features tested |
| G5 | Intelligence Approval | BI/AI/KG validated |
| G6 | Integration Approval | E2E test passed |
| G7 | Pilot Approval | Pilot accepted |
| G8 | Rollout Approval | Readiness approved |
| G9 | Final Acceptance | All acceptance criteria met |

Gate harus memiliki evidence yang terdokumentasi.

# 12.22 Critical Path

Critical path baseline:

Business Requirement

↓

Architecture

↓

Foundation

↓

Core ERP

↓

Integration

↓

UAT

↓

Pilot

↓

Rollout

↓

Final Acceptance

Aktivitas pada critical path harus mendapat prioritas resource dan monitoring lebih ketat.

# 12.23 Schedule Control

Schedule dikendalikan menggunakan:

- baseline schedule;

- actual progress;

- planned value;

- earned value;

- schedule variance;

- milestone tracking;

- critical path;

- dependency tracking;

- risk monitoring.

Threshold eskalasi dapat ditetapkan:

- variance ≤5%: monitoring;

- variance >5% dan ≤10%: corrective action;

- variance >10%: management escalation.

Threshold final dapat disesuaikan dengan kebijakan project governance.

# 12.24 Timeline Contingency

Project harus menyediakan contingency untuk:

- requirement change;

- integration delay;

- data migration issue;

- security remediation;

- infrastructure issue;

- vendor dependency;

- resource shortage;

- UAT defect;

- organizational readiness.

Baseline contingency direkomendasikan sekitar 10–15% dari durasi pengembangan untuk aktivitas yang memiliki uncertainty tinggi.

Contingency bukan alasan untuk menunda pekerjaan yang dapat diprediksi. Penggunaannya harus melalui change dan schedule control.

# 12.25 Parallel Development

Beberapa pekerjaan dapat dilaksanakan secara paralel:

Business Process

│

├──► Application Development

├──► Data Engineering

├──► UX/UI

├──► Infrastructure

├──► Security

└──► Integration

Parallel development harus menggunakan interface dan architecture baseline yang telah disepakati untuk mencegah rework.

# 12.26 Data Migration Timeline

Data migration dilakukan melalui beberapa siklus.

Migration Cycle 1

↓

Profiling

↓

Cleansing

↓

Mapping

↓

Trial Migration

↓

Validation

↓

Migration Cycle 2

↓

Final Migration

↓

Reconciliation

Final migration dilakukan mendekati cutover dan harus memiliki rollback plan.

# 12.27 Training Timeline

Training dilaksanakan sebelum setiap rollout.

System Training

↓

Hands-on

↓

Assessment

↓

Super User Training

↓

Operational Simulation

↓

Go-Live

↓

Hypercare

Super user dilatih lebih awal agar mampu menjadi first-line support pada business unit masing-masing.

# 12.28 Go-Live Timeline

Go-live memiliki sequence:

T-30

Readiness Assessment

↓

T-21

Training Completion

↓

T-14

Final Data Validation

↓

T-7

Cutover Rehearsal

↓

T-3

Final Backup

↓

T-1

System Freeze

↓

T

GO-LIVE

↓

T+1 to T+14

Hypercare

↓

T+30

Post-Go-Live Review

# 12.29 Hypercare

Periode hypercare berlangsung minimal 14 hari setelah setiap major rollout.

Fokus:

- incident resolution;

- user support;

- performance;

- data accuracy;

- transaction monitoring;

- integration monitoring;

- security monitoring.

Critical issue harus mendapat prioritas tertinggi selama hypercare.

# 12.30 Continuous Improvement Timeline

Setelah stabilization, pengembangan masuk ke continuous improvement cycle:

Measure

↓

Analyze

↓

Identify Improvement

↓

Prioritize

↓

Develop

↓

Test

↓

Release

↓

Measure Again

Backlog improvement dapat mencakup:

- process optimization;

- UI improvement;

- new integration;

- AI enhancement;

- new dashboard;

- automation;

- simulation model;

- Knowledge Graph enrichment;

- IoT expansion.

# 12.31 Long-Term Roadmap

Timeline 24 bulan merupakan baseline implementasi awal. Roadmap kapabilitas jangka panjang:

### Tahun 1

Digital Foundation + Core ERP

### Tahun 2

Integrated Enterprise + Intelligence

### Tahun 3

AI + Knowledge Graph + IoT + Digital Twin

### Tahun 4

Optimization + Simulation + Decision Intelligence

### Tahun 5

Adaptive / Autonomous Enterprise

Roadmap:

YEAR 1

Digitization

↓

YEAR 2

Integration

↓

YEAR 3

Intelligence

↓

YEAR 4

Optimization

↓

YEAR 5

Adaptive Enterprise

# 12.32 Timeline Success Condition

Timeline dianggap berhasil apabila:

- milestone tercapai sesuai baseline atau variance berada dalam tolerance;

- critical path terkendali;

- deliverables setiap fase diterima;

- tidak terdapat unresolved critical blocker;

- UAT memenuhi acceptance criteria;

- pilot berhasil;

- rollout berjalan sesuai readiness criteria;

- operational handover selesai;

- dokumentasi lengkap;

- business KPI mulai menunjukkan manfaat yang ditargetkan.

# 12.33 Baseline Timeline Final

Baseline pengembangan FNE ditetapkan sebagai:

24 bulan untuk implementasi enterprise tahap awal, terdiri atas initiation, discovery, architecture, foundation, core ERP, extended enterprise, intelligence, IoT/Digital Twin, integration, UAT, pilot, rollout, dan stabilization.

Struktur timeline:

M01–M02  Discovery

M02–M03  Architecture

M03–M05  Foundation

M05–M10  Core ERP

M09–M12  Extended Enterprise

M10–M14  Data / BI / AI / KG

M13–M16  IoT / Digital Twin

M15–M17  Integration / UAT

M18–M19  Pilot

M20–M22  Enterprise Rollout

M23–M24  Stabilization

Baseline tersebut menjadi acuan penyusunan detailed project schedule, resource loading, milestone, payment schedule, acceptance plan, dan SLA pada bagian-bagian KAK berikutnya.

# 13. MILESTONE

## 13.1 Prinsip Umum Milestone

Milestone merupakan titik kendali strategis yang digunakan untuk memastikan bahwa setiap fase pengembangan Super ERP Farm Nation Enterprise (FNE) telah menghasilkan keluaran yang dapat diverifikasi, memenuhi kriteria penerimaan, serta memiliki kesiapan untuk memasuki fase berikutnya.

Milestone tidak diperlakukan hanya sebagai penanda waktu. Setiap milestone harus merepresentasikan pencapaian kondisi bisnis, proses, teknologi, data, atau operasional yang memiliki bukti objektif.

Penerapan milestone FNE menggunakan prinsip:

- Outcome-Oriented — milestone berorientasi pada hasil yang dapat digunakan atau diverifikasi.

- Evidence-Based — pencapaian harus dibuktikan dengan artefak, hasil pengujian, dokumen persetujuan, atau bukti operasional.

- Stage-Gated — perpindahan fase harus melalui keputusan resmi berdasarkan kriteria masuk dan keluar.

- Traceable — setiap milestone harus dapat ditelusuri ke requirement, deliverable, test result, dan acceptance.

- Accountable — setiap milestone memiliki pihak yang bertanggung jawab dan pihak yang berwenang memberikan persetujuan.

- Measurable — pencapaian menggunakan indikator yang dapat diukur.

- Controlled — perubahan baseline milestone harus melalui mekanisme change control.

- Risk-Aware — risiko kritis yang dapat menghambat milestone harus dimonitor secara khusus.

- Business-Technology Aligned — pencapaian teknis harus tetap memiliki keterkaitan dengan kebutuhan bisnis.

- Incremental — sistem dibangun melalui sejumlah release dan fase sehingga risiko big-bang implementation dapat dikurangi.

## 13.2 Hierarki Milestone

Milestone FNE dibagi menjadi empat tingkat.

### Level 1 — Strategic Milestone

Milestone yang menentukan keberhasilan utama program, seperti:

- Business Requirement Approval;

- Architecture Approval;

- Core ERP Readiness;

- Pilot Go-Live;

- Enterprise Rollout;

- Final Acceptance.

### Level 2 — Phase Milestone

Milestone yang menandai penyelesaian suatu fase proyek.

Contoh:

- Foundation Ready;

- Core ERP Complete;

- Extended Enterprise Ready;

- Intelligence Platform Ready;

- IoT & Digital Twin Ready.

### Level 3 — Release Milestone

Milestone yang menandai kesiapan suatu release untuk digunakan.

Contoh:

- Release 1 Agricultural Core;

- Release 2 Supply Chain & Production;

- Release 3 Commercial & Finance;

- Release 4 Extended Enterprise;

- Release 5 Intelligence.

### Level 4 — Operational Milestone

Milestone yang berkaitan dengan kesiapan operasional, seperti:

- data migration completed;

- training completed;

- UAT passed;

- cutover readiness;

- production deployment;

- hypercare completed.

## 13.3 Stage Gate

Setiap milestone utama menggunakan mekanisme Stage Gate.

Stage Gate terdiri atas:

### Gate 0 — Initiation Gate

Memastikan proyek memiliki mandat, sponsor, organisasi, scope awal, dan baseline yang jelas.

### Gate 1 — Business Requirement Gate

Memastikan kebutuhan bisnis telah teridentifikasi, divalidasi, diprioritaskan, dan disetujui.

### Gate 2 — Architecture Gate

Memastikan arsitektur enterprise, application, data, integration, security, infrastructure, AI, Knowledge Graph, IoT, dan Digital Twin telah memiliki desain yang layak.

### Gate 3 — Foundation Gate

Memastikan platform dasar telah tersedia dan mampu mendukung pengembangan aplikasi enterprise.

### Gate 4 — Core ERP Gate

Memastikan proses inti ERP telah dapat digunakan secara end-to-end.

### Gate 5 — Extended Enterprise Gate

Memastikan kemampuan supply chain, commerce, logistics, customer, marketplace, dan fungsi enterprise tambahan telah tersedia.

### Gate 6 — Intelligence Gate

Memastikan BI, AI/ML, Knowledge Graph, dan decision intelligence telah dapat menghasilkan informasi dan rekomendasi yang dapat digunakan.

### Gate 7 — Advanced Technology Gate

Memastikan IoT, Digital Twin, dan simulation capability telah terintegrasi dengan ERP.

### Gate 8 — UAT Gate

Memastikan sistem memenuhi kebutuhan pengguna dan business acceptance criteria.

### Gate 9 — Pilot Gate

Memastikan sistem siap digunakan pada lingkungan operasional terbatas.

### Gate 10 — Rollout Gate

Memastikan sistem siap diperluas ke seluruh organisasi atau business unit yang menjadi target implementasi.

### Gate 11 — Final Acceptance Gate

Memastikan seluruh deliverables, sistem, dokumentasi, data, knowledge transfer, SLA, dan operational handover telah memenuhi kontrak dan KAK.

# 13.4 Daftar Milestone Utama

| ID | Milestone | Target | Output Utama | Acceptance Evidence | Approver |
| --- | --- | --- | --- | --- | --- |
| MS-00 | Project Initiation & Kick-off | M1 | Project Charter, Governance, Baseline | Kick-off approval | Sponsor |
| MS-01 | Business Requirements Approved | M2 | BRD, Process Catalogue, Requirement Catalogue | BRD approval & RTM | Steering Committee |
| MS-02 | Architecture Approved | M3 | Enterprise, Solution, Data, Security Architecture | Architecture Review | Steering Committee |
| MS-03 | Foundation Platform Ready | M5 | IAM, API, DB, DevOps, Monitoring | Technical readiness test | Technical Lead |
| MS-04 | Core ERP Feature Complete | M10 | Farm, Crop, Production, Inventory, Procurement, Finance Core | SIT & functional test | Product Owner |
| MS-05 | Extended Enterprise Ready | M12 | Sales, CRM, Logistics, Marketplace, HCM, Expansion | SIT & integration evidence | Business Lead |
| MS-06 | Intelligence Platform Ready | M14 | BI, AI/ML, Knowledge Graph | Model/API/dashboard validation | Product Owner |
| MS-07 | IoT & Digital Twin Ready | M16 | IoT Platform, Twin Model, Simulation | Integration & simulation test | Technical Lead |
| MS-08 | System Integration Complete | M17 | Integrated Solution | End-to-end SIT | QA Lead |
| MS-09 | UAT Passed | M17 | UAT Report, Defect Closure | Signed UAT approval | Business Process Owner |
| MS-10 | Pilot Go-Live | M18 | Production Pilot | Go-Live Checklist | Sponsor |
| MS-11 | Pilot Acceptance | M19 | Pilot Evaluation | Pilot Acceptance Report | Steering Committee |
| MS-12 | Enterprise Rollout Complete | M22 | Production Rollout | Rollout Acceptance | Sponsor |
| MS-13 | Stabilization Complete | M24 | Stable Production System | SLA & incident evaluation | Operations |
| MS-14 | Final Acceptance & Handover | M24 | Final System & Documentation | Final Acceptance Certificate | Sponsor |

# 13.5 MS-00 — Project Initiation & Kick-off

Target pencapaian adalah bulan pertama proyek.

Keluaran minimum:

- Project Charter;

- Project Management Plan;

- governance structure;

- stakeholder register;

- communication plan;

- risk register;

- initial issue register;

- initial scope statement;

- high-level roadmap;

- initial resource plan;

- initial technology strategy;

- project repository.

Kriteria penerimaan:

- Sponsor telah ditetapkan;

- Project Manager telah ditetapkan;

- governance structure telah disetujui;

- scope awal telah disepakati;

- baseline awal telah ditetapkan;

- mekanisme pelaporan telah tersedia.

# 13.6 MS-01 — Business Requirements Approved

Target pencapaian adalah bulan kedua.

Keluaran minimum:

- Business Requirement Document;

- stakeholder map;

- capability map;

- enterprise process architecture;

- business process catalogue;

- functional requirement catalogue;

- non-functional requirement catalogue;

- business rules;

- KPI catalogue;

- initial Requirement Traceability Matrix.

Kriteria penerimaan:

- kebutuhan seluruh domain prioritas telah terdokumentasi;

- requirement telah memiliki identifier;

- requirement telah diprioritaskan;

- requirement memiliki acceptance criteria;

- requirement telah direview oleh business owner;

- requirement kritis tidak memiliki status unresolved;

- baseline requirement telah disetujui.

# 13.7 MS-02 — Architecture Approved

Target pencapaian adalah bulan ketiga.

Keluaran minimum:

- Enterprise Architecture;

- Solution Architecture;

- Application Architecture;

- Data Architecture;

- Integration Architecture;

- Security Architecture;

- Infrastructure Architecture;

- API Architecture;

- Event Architecture;

- AI/ML Architecture;

- Knowledge Graph Architecture;

- IoT Architecture;

- Digital Twin Architecture;

- Disaster Recovery Architecture.

Kriteria penerimaan:

- architecture principle telah ditetapkan;

- technology stack telah memiliki rasionalisasi;

- integration pattern telah ditetapkan;

- security control telah ditentukan;

- data architecture telah tervalidasi;

- scalability strategy telah tersedia;

- HA/DR strategy telah tersedia;

- architecture review telah selesai;

- tidak terdapat architecture issue kritis yang belum memiliki mitigation plan.

# 13.8 MS-03 — Foundation Platform Ready

Target pencapaian adalah bulan kelima.

Foundation sekurang-kurangnya mencakup:

- Identity and Access Management;

- RBAC;

- API Gateway;

- database platform;

- application runtime;

- CI/CD;

- source control;

- environment development;

- environment testing;

- logging;

- monitoring;

- observability;

- backup;

- secrets management;

- configuration management.

Kriteria penerimaan:

- deployment dapat dilakukan melalui pipeline;

- authentication dan authorization berfungsi;

- database dapat digunakan oleh aplikasi;

- monitoring dapat mendeteksi operational failure;

- backup berhasil dijalankan;

- restore test berhasil;

- application environment tersedia;

- security baseline telah diterapkan.

# 13.9 MS-04 — Core ERP Feature Complete

Target pencapaian adalah bulan kesepuluh.

Core ERP minimal mencakup:

- Master Data Management;

- Organization & Workflow;

- Farm Management;

- Crop Management;

- Livestock Management;

- Procurement;

- Production;

- Inventory;

- Warehouse;

- Quality;

- Asset & Maintenance;

- Finance Core.

Proses end-to-end minimal yang harus dapat dijalankan meliputi:

Plan → Source → Grow → Harvest → Produce → Store → Cost

Kriteria penerimaan:

- functional requirement P0 telah selesai;

- proses utama dapat dijalankan end-to-end;

- critical defect = 0;

- high defect telah memenuhi threshold yang disepakati;

- data transaksi konsisten;

- audit trail tersedia;

- role dan authorization tervalidasi;

- SIT utama telah selesai.

# 13.10 MS-05 — Extended Enterprise Ready

Target pencapaian adalah bulan kedua belas.

Kemampuan minimum:

- Sales;

- CRM;

- Logistics;

- Marketplace;

- Customer Service;

- HCM;

- Project/CAPEX;

- Expansion Management;

- Supplier Management;

- Distribution Management.

Target proses:

Store → Sell → Deliver → Collect

Kriteria penerimaan:

- proses order-to-cash dapat dijalankan;

- shipment dapat dibuat dan dipantau;

- customer information terintegrasi;

- marketplace transaction dapat dicatat;

- supplier performance dapat dihitung;

- financial posting terintegrasi dengan transaksi bisnis.

# 13.11 MS-06 — Intelligence Platform Ready

Target pencapaian adalah bulan keempat belas.

Keluaran:

- Executive Dashboard;

- Operational Dashboard;

- KPI Engine;

- Data Warehouse/Lakehouse;

- Data Pipeline;

- AI/ML Platform;

- Model Registry;

- Knowledge Graph;

- Graph Query/API;

- Decision Intelligence capability.

Model prioritas dapat mencakup:

- demand forecasting;

- yield prediction;

- inventory forecasting;

- predictive maintenance;

- supplier performance prediction;

- customer recommendation;

- production optimization.

Kriteria penerimaan:

- data pipeline berjalan;

- dashboard menggunakan data tervalidasi;

- model memiliki versioning;

- model memiliki evaluation metrics;

- model memiliki monitoring;

- Knowledge Graph memiliki ontology/schema;

- graph entity dan relationship tervalidasi;

- output AI dapat ditelusuri ke data atau evidence yang relevan.

# 13.12 MS-07 — IoT & Digital Twin Ready

Target pencapaian adalah bulan keenam belas.

Keluaran:

- IoT device registry;

- telemetry ingestion;

- sensor data model;

- event processing;

- threshold alert;

- Digital Twin model;

- state synchronization;

- simulation engine;

- scenario management.

Kriteria penerimaan:

- perangkat dapat terdaftar;

- telemetry dapat diterima;

- data sensor memiliki timestamp;

- abnormal condition dapat menghasilkan alert;

- twin state dapat disinkronkan;

- historical state dapat ditelusuri;

- scenario simulation dapat dijalankan;

- hasil simulasi dapat dibandingkan.

# 13.13 MS-08 — System Integration Complete

Target pencapaian adalah bulan ketujuh belas.

Integrasi harus mencakup sekurang-kurangnya:

- application-to-application;

- ERP-to-data platform;

- ERP-to-Knowledge Graph;

- ERP-to-AI;

- ERP-to-IoT;

- ERP-to-Digital Twin;

- finance integration;

- logistics integration;

- notification integration;

- external partner integration.

Kriteria penerimaan:

- seluruh interface prioritas telah diuji;

- API contract telah tervalidasi;

- event processing berjalan;

- retry mechanism tersedia;

- failure handling tersedia;

- reconciliation mechanism tersedia;

- integration defect kritis = 0.

# 13.14 MS-09 — UAT Passed

UAT merupakan titik keputusan formal sebelum pilot implementation.

Kriteria penerimaan minimum:

- seluruh test scenario prioritas telah dieksekusi;

- business owner telah melakukan validasi;

- critical defect = 0;

- high-severity defect berada dalam threshold yang disetujui;

- data migrasi pilot telah divalidasi;

- role dan access control telah divalidasi;

- report dan dashboard utama telah divalidasi;

- performance requirement utama telah dipenuhi;

- security test utama telah selesai;

- business continuity procedure tersedia.

Dokumen minimum:

- UAT Plan;

- UAT Scenario;

- UAT Result;

- Defect Register;

- Defect Closure Evidence;

- UAT Sign-off.

# 13.15 MS-10 — Pilot Go-Live

Pilot dilaksanakan pada business unit atau operational area yang dipilih berdasarkan kesiapan proses, kualitas data, representativitas bisnis, dan tingkat risiko.

Kriteria Go-Live:

- UAT passed;

- production environment ready;

- data migration complete;

- user training complete;

- SOP tersedia;

- support team tersedia;

- monitoring aktif;

- backup aktif;

- rollback plan tersedia;

- incident management aktif;

- communication plan tersedia.

Pilot menggunakan pendekatan controlled deployment untuk memperoleh evidence operasional sebelum enterprise rollout.

# 13.16 MS-11 — Pilot Acceptance

Pilot acceptance dilakukan setelah periode operasional yang telah ditentukan.

Parameter evaluasi:

- system availability;

- transaction success rate;

- user adoption;

- business process completion;

- data accuracy;

- defect rate;

- incident rate;

- response time;

- user satisfaction;

- operational productivity;

- reconciliation accuracy.

Pilot dapat dinyatakan berhasil apabila indikator kritis memenuhi threshold yang telah ditetapkan dan tidak terdapat risiko residual yang dapat menghambat rollout.

# 13.17 MS-12 — Enterprise Rollout Complete

Target pencapaian adalah bulan kedua puluh dua.

Rollout mencakup:

- deployment production;

- data migration;

- organizational onboarding;

- user provisioning;

- training;

- SOP activation;

- integration activation;

- dashboard activation;

- operational support;

- monitoring.

Rollout dapat menggunakan strategi:

Pilot → Wave 1 → Wave 2 → Wave 3 → Enterprise Completion

Setiap wave harus memiliki readiness assessment dan acceptance tersendiri.

# 13.18 MS-13 — Stabilization Complete

Target pencapaian adalah bulan kedua puluh empat.

Aktivitas stabilisasi mencakup:

- incident reduction;

- defect closure;

- performance tuning;

- database optimization;

- integration reconciliation;

- model monitoring;

- security hardening;

- operational documentation;

- knowledge transfer;

- SLA validation.

Kriteria penerimaan:

- sistem berada dalam kondisi operasional stabil;

- critical incident tidak memiliki backlog;

- defect kritis = 0;

- SLA utama tercapai;

- monitoring aktif;

- support process berjalan;

- operational team mampu menangani incident sesuai prosedur.

# 13.19 MS-14 — Final Acceptance & Handover

Final acceptance merupakan milestone penutupan implementasi utama.

Keluaran minimum:

- production system;

- source code;

- database;

- configuration;

- infrastructure configuration;

- API documentation;

- architecture documentation;

- security documentation;

- test documentation;

- data migration documentation;

- user manual;

- administrator manual;

- operational manual;

- training material;

- knowledge transfer record;

- backup and DR documentation;

- SLA;

- support procedure;

- asset register;

- final RTM;

- final acceptance report.

Kriteria penerimaan:

- seluruh deliverable kontraktual telah diserahkan;

- seluruh requirement P0 telah memiliki status accepted;

- sistem production telah beroperasi;

- dokumentasi telah disetujui;

- knowledge transfer telah selesai;

- operational ownership telah berpindah;

- open issue kritis = 0;

- residual issue memiliki disposition resmi;

- SLA telah aktif;

- acceptance certificate telah ditandatangani.

# 13.20 Ketergantungan Antar-Milestone

Hubungan milestone utama ditetapkan sebagai berikut:

MS-00 → MS-01 → MS-02 → MS-03 → MS-04 → MS-05 → MS-06 → MS-07 → MS-08 → MS-09 → MS-10 → MS-11 → MS-12 → MS-13 → MS-14

Beberapa aktivitas dapat berlangsung paralel tanpa menghilangkan dependency antar-stage gate.

Contoh aktivitas paralel:

- Data engineering dapat dimulai sebelum Core ERP selesai.

- UI/UX dapat berjalan paralel dengan application development.

- Security engineering dapat berjalan sejak Foundation.

- Knowledge Graph modelling dapat dimulai sejak business analysis.

- AI data preparation dapat dimulai sebelum model deployment.

- IoT prototyping dapat dimulai sebelum enterprise rollout.

- Training material dapat dikembangkan sebelum UAT.

Dependency yang bersifat hard dependency tidak boleh dilewati tanpa formal risk acceptance atau change approval.

# 13.21 Milestone Acceptance Evidence

Setiap milestone wajib memiliki evidence package.

Struktur evidence minimum:

- Milestone ID;

- milestone description;

- target date;

- actual completion date;

- prerequisite;

- deliverable;

- acceptance criteria;

- test evidence;

- defect status;

- risk status;

- issue status;

- approval record;

- decision;

- exception;

- corrective action;

- supporting document;

- sign-off.

Evidence harus disimpan pada repository proyek dengan version control dan access control.

# 13.22 Status Milestone

Status milestone menggunakan klasifikasi:

| Status | Definisi |
| --- | --- |
| Not Started | Aktivitas belum dimulai |
| Planned | Telah masuk baseline schedule |
| In Progress | Aktivitas sedang berlangsung |
| At Risk | Target berpotensi tidak tercapai |
| Blocked | Milestone terhambat dependency/issue |
| Ready for Review | Evidence telah lengkap dan menunggu review |
| Passed | Kriteria telah dipenuhi |
| Passed with Exception | Diterima dengan residual issue resmi |
| Failed | Kriteria penerimaan tidak terpenuhi |
| Replanned | Target berubah melalui change control |
| Closed | Milestone telah diselesaikan dan diarsipkan |

Status Passed with Exception hanya dapat diberikan untuk issue non-kritis yang memiliki owner, target penyelesaian, risk assessment, dan persetujuan pihak berwenang.

# 13.23 Milestone Governance

Project Manager bertanggung jawab terhadap pengendalian jadwal dan kesiapan milestone.

Product Owner bertanggung jawab terhadap business acceptance.

Technical Lead bertanggung jawab terhadap technical readiness.

QA Lead bertanggung jawab terhadap test evidence dan defect status.

Business Process Owner bertanggung jawab terhadap business process acceptance.

Sponsor atau Steering Committee memberikan keputusan pada milestone strategis.

Setiap milestone review minimal membahas:

- progress;

- deliverables;

- acceptance criteria;

- quality;

- defects;

- risks;

- issues;

- dependencies;

- budget impact;

- schedule variance;

- resource readiness;

- security readiness;

- operational readiness;

- decision required.

# 13.24 Milestone dan Pengendalian Pembayaran

Milestone dapat digunakan sebagai dasar pembayaran berbasis pencapaian apabila model kontrak menggunakan milestone-based payment.

Pembayaran tidak hanya didasarkan pada persentase pekerjaan atau durasi waktu. Pembayaran harus dikaitkan dengan:

- deliverable completion;

- acceptance evidence;

- quality criteria;

- functional readiness;

- test result;

- business approval.

Contoh struktur:

| Kelompok | Bobot Indikatif |
| --- | --- |
| Initiation & Discovery | 10% |
| Architecture & Foundation | 15% |
| Core ERP | 25% |
| Extended Enterprise | 15% |
| Intelligence Platform | 10% |
| IoT & Digital Twin | 10% |
| Integration & UAT | 5% |
| Pilot & Rollout | 5% |
| Stabilization & Final Handover | 5% |
| Total | 100% |

Bobot tersebut merupakan baseline indikatif dan harus disesuaikan dengan struktur kontrak, scope final, risiko, serta strategi pengadaan.

# 13.25 Milestone Performance Indicator

Kinerja milestone dipantau menggunakan indikator:

### Schedule Performance

Schedule Variance (SV)

[
SV = EV - PV
]

Schedule Performance Index (SPI)

[
SPI = \frac{EV}{PV}
]

Keterangan:

- EV = Earned Value;

- PV = Planned Value.

### Quality Performance

[
Defect\ Density =
\frac{Jumlah\ Defect}{Ukuran\ Software}
]

### Milestone Achievement Rate

[
MAR =
\frac{Milestone\ Passed\ on\ Time}
{Total\ Milestone}
\times 100%
]

Target awal:

MAR ≥ 90%

### Acceptance Rate

[
Acceptance\ Rate =
\frac{Accepted\ Deliverables}
{Total\ Deliverables}
\times 100%
]

Target:

Acceptance Rate ≥ 95%

# 13.26 Pengendalian Keterlambatan Milestone

Keterlambatan harus diklasifikasikan berdasarkan dampaknya.

### Level 1 — Minor

Keterlambatan ≤ 5% dari baseline dan tidak memengaruhi critical path.

Tindakan:

- monitoring;

- corrective action;

- resource adjustment.

### Level 2 — Moderate

Keterlambatan >5% sampai 10% atau mulai memengaruhi dependency.

Tindakan:

- recovery plan;

- reallocation resource;

- schedule optimization;

- management review.

### Level 3 — Major

Keterlambatan >10% atau milestone critical path terancam.

Tindakan:

- escalation ke Steering Committee;

- root cause analysis;

- formal recovery plan;

- scope/dependency review;

- change control apabila diperlukan.

### Level 4 — Critical

Keterlambatan mengancam business objective, contractual commitment, security, atau go-live.

Tindakan:

- executive escalation;

- contingency activation;

- replanning;

- scope reprioritization;

- formal decision oleh Steering Committee.

# 13.27 Milestone Change Control

Perubahan milestone hanya dapat dilakukan melalui mekanisme Change Request apabila memengaruhi:

- target date;

- scope;

- dependency;

- resource;

- budget;

- acceptance criteria;

- architecture;

- security;

- quality;

- contractual obligation.

Change Request minimum mencakup:

- change description;

- reason;

- impact analysis;

- risk analysis;

- schedule impact;

- cost impact;

- resource impact;

- dependency impact;

- recommendation;

- approval.

Perubahan milestone tanpa change control tidak dianggap sebagai baseline resmi.

# 13.28 Target Akhir Milestone Program

Milestone terakhir harus menghasilkan kondisi:

Integrated → Operational → Accepted → Stable → Governed → Transferable

Super ERP FNE dinyatakan mencapai target implementasi apabila sistem telah:

- mengintegrasikan proses bisnis utama;

- menyediakan single source of truth;

- mendukung proses farm-to-market;

- mendukung ERP core;

- menyediakan enterprise analytics;

- menyediakan AI/ML capability;

- menyediakan Knowledge Graph;

- menyediakan IoT integration;

- menyediakan Digital Twin dan simulation capability;

- memenuhi security requirement;

- memenuhi performance dan availability requirement;

- melewati UAT;

- berhasil melalui pilot;

- selesai melalui enterprise rollout;

- mencapai kondisi operasional stabil;

- memiliki dokumentasi lengkap;

- memiliki operational ownership yang jelas;

- memiliki SLA dan support model;

- memiliki mekanisme continuous improvement.

## 13.29 Milestone Target State

Target akhir program dapat dirumuskan sebagai:

PLAN → SOURCE → GROW → HARVEST → PRODUCE → STORE → SELL → DELIVER → COLLECT → ANALYZE → LEARN → SIMULATE → DECIDE → OPTIMIZE

Rangkaian tersebut menjadi indikator bahwa milestone FNE tidak berhenti pada penyelesaian software development, melainkan mencapai kemampuan enterprise operating system yang mampu menghubungkan transaksi, data, proses, intelligence, physical operation, simulation, dan keputusan manajemen dalam satu siklus pengelolaan bisnis pertanian yang terintegrasi.

# 14. ACCEPTANCE CRITERIA

## 14.1 Ketentuan Umum

Acceptance Criteria merupakan seperangkat kriteria objektif, terukur, dapat diverifikasi, dan terdokumentasi yang digunakan untuk menentukan apakah suatu deliverable, fungsi, modul, proses bisnis, integrasi, model intelligence, atau keseluruhan sistem Super ERP Farm Nation Enterprise (FNE) telah memenuhi persyaratan yang ditetapkan.

Acceptance Criteria menjadi dasar formal untuk:

- menentukan status penerimaan deliverable;

- menentukan keberhasilan pengujian;

- menentukan kesiapan release;

- menentukan kesiapan pilot;

- menentukan kesiapan production;

- menentukan penerimaan business process;

- menentukan penerimaan sistem secara keseluruhan;

- mengendalikan pembayaran berbasis milestone;

- mengendalikan defect dan exception;

- melakukan final acceptance;

- melakukan handover kepada tim operasional.

Setiap acceptance harus didukung oleh objective evidence dan tidak boleh hanya didasarkan pada pernyataan bahwa suatu fungsi telah selesai dikembangkan.

# 14.2 Prinsip Acceptance

Penerimaan FNE menggunakan prinsip:

### 1. Requirement-Based Acceptance

Setiap hasil pengembangan harus dapat ditelusuri ke requirement yang telah disetujui.

### 2. Evidence-Based Acceptance

Penerimaan harus memiliki bukti berupa hasil pengujian, dokumen, screenshot, log, report, konfigurasi, source code, atau bukti operasional yang relevan.

### 3. Business-Based Acceptance

Fungsi harus memenuhi kebutuhan business process, bukan hanya memenuhi spesifikasi teknis.

### 4. Risk-Based Acceptance

Kriteria penerimaan untuk fungsi kritis harus memiliki tingkat pengujian dan kontrol yang lebih ketat.

### 5. End-to-End Acceptance

Proses utama harus diuji lintas modul untuk memastikan integrasi transaksi dan data.

### 6. Security Acceptance

Sistem tidak dapat dinyatakan accepted apabila terdapat vulnerability kritis yang belum ditangani.

### 7. Operational Acceptance

Sistem harus dapat dioperasikan, dimonitor, dipelihara, dibackup, dan dipulihkan sesuai ketentuan operasional.

### 8. Measurable Acceptance

Kriteria harus memiliki parameter yang dapat diukur.

# 14.3 Tingkatan Acceptance

Acceptance FNE terdiri atas:

- Deliverable Acceptance

- Functional Acceptance

- Technical Acceptance

- Integration Acceptance

- Data Acceptance

- Security Acceptance

- Performance Acceptance

- Business Process Acceptance

- User Acceptance

- Operational Acceptance

- Pilot Acceptance

- Production Acceptance

- Final System Acceptance

Setiap tingkat acceptance dapat menjadi prerequisite bagi tingkat berikutnya.

# 14.4 Deliverable Acceptance

Setiap deliverable harus memenuhi kriteria:

- sesuai scope;

- sesuai format;

- lengkap;

- memiliki version;

- memiliki owner;

- telah direview;

- memiliki evidence;

- tidak memiliki unresolved critical issue;

- memiliki hubungan dengan requirement atau milestone;

- tersimpan pada repository resmi.

Contoh deliverable:

- BRD;

- BPMN;

- FRS;

- architecture document;

- source code;

- database;

- API specification;

- test report;

- dashboard;

- AI model;

- Knowledge Graph;

- IoT configuration;

- Digital Twin;

- training material;

- operational manual.

# 14.5 Functional Acceptance

Functional Acceptance menentukan apakah fungsi aplikasi telah bekerja sesuai requirement.

Setiap functional requirement minimal harus memiliki:

- Requirement ID;

- Function Description;

- Input;

- Processing Rule;

- Expected Output;

- Validation Rule;

- Acceptance Criteria;

- Test Case;

- Test Result;

- Evidence.

Status functional requirement:

| Status | Definisi |
| --- | --- |
| Pass | Fungsi memenuhi seluruh acceptance criteria |
| Pass with Exception | Fungsi diterima dengan exception non-kritis |
| Failed | Fungsi tidak memenuhi acceptance criteria |
| Blocked | Pengujian tidak dapat dilakukan karena dependency |
| Deferred | Pengujian/penerimaan ditunda melalui keputusan resmi |

Target:

100% Functional Requirement P0 harus berstatus Pass atau Pass with Exception yang telah disetujui.

# 14.6 Business Process Acceptance

Business Process Acceptance digunakan untuk memastikan proses bisnis dapat dijalankan secara end-to-end.

Proses prioritas minimal:

### Plan-to-Harvest

Planning → Planting → Monitoring → Harvest

### Procure-to-Pay

Purchase Requisition → RFQ → Purchase Order → Receipt → Invoice → Payment

### Plan-to-Produce

Demand → Production Plan → Material Reservation → Production Order → Production Execution → Finished Goods

### Inventory-to-Delivery

Stock → Reservation → Picking → Packing → Shipment → Delivery

### Order-to-Cash

Customer → Sales Order → Fulfillment → Invoice → Payment → Settlement

### Farm-to-Market

Farm → Harvest → Production → Inventory → Marketplace/Sales → Delivery → Customer

### Record-to-Report

Transaction → Accounting Entry → Journal → Ledger → Closing → Financial Report

Acceptance process harus memastikan:

- seluruh aktivitas utama tersedia;

- workflow berjalan;

- approval berjalan;

- business rules diterapkan;

- inventory movement benar;

- financial impact benar;

- audit trail tersedia;

- notification berjalan;

- exception handling tersedia.

# 14.7 End-to-End Acceptance

FNE harus memiliki minimal satu skenario end-to-end yang mencakup seluruh rantai nilai.

Contoh:

Demand Forecast

↓
Crop Planning

↓
Procurement

↓
Planting

↓
Crop Monitoring

↓
Harvest

↓
Production

↓
Quality Inspection

↓
Warehouse

↓
Sales Order

↓
Shipment

↓
Delivery

↓
Invoice

↓
Payment

↓
Financial Reporting

↓
Analytics

↓
AI Prediction

↓
Simulation

↓
Decision

↓
Optimization

Skenario tersebut harus dapat ditelusuri berdasarkan transaction ID atau correlation ID.

# 14.8 Data Acceptance

Data Acceptance memastikan data yang diproses FNE memenuhi standar kualitas.

Dimensi minimum:

- accuracy;

- completeness;

- consistency;

- uniqueness;

- validity;

- timeliness;

- integrity;

- traceability.

Target awal:

| Dimensi | Target |
| --- | --- |
| Completeness | ≥ 98% untuk mandatory field |
| Validity | ≥ 99% |
| Duplicate Rate | ≤ 1% |
| Referential Integrity | ≥ 99.5% |
| Critical Data Accuracy | ≥ 99% |
| Migration Reconciliation | ≥ 99.5% |

Parameter final harus disesuaikan dengan karakteristik masing-masing domain data.

# 14.9 Master Data Acceptance

Master Data Management harus memenuhi:

- unique identifier;

- naming convention;

- classification;

- ownership;

- approval;

- lifecycle;

- versioning;

- duplicate prevention;

- referential integrity.

Master data kritis meliputi:

- company;

- business unit;

- location;

- farm;

- land parcel;

- crop;

- livestock;

- product;

- supplier;

- customer;

- employee;

- warehouse;

- asset;

- equipment;

- UOM;

- chart of accounts.

Tidak boleh terdapat master data kritis yang memiliki duplikasi aktif tanpa business justification.

# 14.10 Integration Acceptance

Integration Acceptance memastikan seluruh interface berfungsi sesuai kontrak integrasi.

Kriteria:

- API contract sesuai specification;

- authentication berhasil;

- authorization berhasil;

- request validation berjalan;

- response format sesuai;

- error handling tersedia;

- retry mechanism tersedia;

- timeout mechanism tersedia;

- idempotency diterapkan pada transaksi yang memerlukannya;

- event dapat diproses;

- duplicate event dapat ditangani;

- reconciliation tersedia;

- monitoring tersedia.

Target:

100% critical integration interface harus lulus integration test.

# 14.11 API Acceptance

API harus memenuhi:

- documented endpoint;

- versioning;

- authentication;

- authorization;

- request schema;

- response schema;

- HTTP status convention;

- error structure;

- validation;

- rate limiting;

- logging;

- correlation ID;

- monitoring;

- backward compatibility policy.

API kritis harus memiliki automated test.

# 14.12 Security Acceptance

Security Acceptance merupakan mandatory gate.

Kriteria minimum:

- authentication berjalan;

- RBAC berjalan;

- least privilege diterapkan;

- privileged access dikontrol;

- MFA diterapkan pada akun yang diwajibkan;

- password disimpan menggunakan secure hashing;

- sensitive data dienkripsi;

- TLS digunakan untuk komunikasi;

- secret tidak disimpan dalam source code;

- session management aman;

- audit trail tersedia;

- security logging aktif;

- vulnerability scanning selesai;

- penetration testing dilakukan pada scope yang ditetapkan.

Acceptance tidak dapat diberikan apabila terdapat:

- Critical vulnerability;

- unauthorized privilege escalation;

- authentication bypass;

- critical data exposure;

- critical injection vulnerability;

- broken access control pada fungsi kritis.

# 14.13 Performance Acceptance

Performance Acceptance mengacu pada baseline NFR.

Target minimum:

| Parameter | Target |
| --- | --- |
| Simple Query | ≤ 2 detik |
| Standard Transaction | ≤ 3 detik |
| Complex Transaction | ≤ 5 detik |
| Standard Dashboard | ≤ 5 detik |
| Search | ≤ 3 detik |
| Simple Report | ≤ 10 detik |
| Heavy Analytics | ≤ 30 detik |
| API Median | ≤ 500 ms |
| API P95 | ≤ 2 detik |
| API P99 | ≤ 5 detik |

Pengujian dilakukan pada kondisi beban yang telah disepakati.

Performance acceptance harus mempertimbangkan:

- concurrent users;

- transaction rate;

- data volume;

- peak workload;

- network condition;

- database workload;

- external dependency.

# 14.14 Availability Acceptance

Target availability:

≥ 99,9% per bulan

Availability dihitung menggunakan:

[
Availability =
\frac{Total\ Time - Downtime}
{Total\ Time}
\times100%
]

Planned maintenance harus dipisahkan dari unplanned downtime sesuai SLA.

Acceptance harus memverifikasi:

- monitoring;

- alerting;

- failover;

- recovery;

- service restart;

- database recovery;

- backup availability.

# 14.15 Reliability Acceptance

Sistem harus memenuhi:

- transaction durability;

- atomic transaction;

- retry safety;

- idempotency;

- error recovery;

- fault isolation;

- transaction rollback;

- queue recovery;

- reconciliation.

Critical transaction tidak boleh menghasilkan kondisi:

Financial Posted ≠ Operational Completed

tanpa mekanisme reconciliation yang dapat mendeteksi dan menyelesaikan discrepancy.

# 14.16 Backup & Recovery Acceptance

Backup harus diuji melalui restoration test.

Kriteria:

- automated backup aktif;

- backup berhasil;

- backup dapat ditemukan;

- backup integrity dapat diverifikasi;

- restore dapat dilakukan;

- database dapat dipulihkan;

- application dependency dapat dipulihkan;

- recovery procedure terdokumentasi.

Target:

RPO ≤ 15 menit

RTO ≤ 2 jam

Recovery test harus dilakukan sebelum production acceptance.

# 14.17 Mobile Acceptance

Aplikasi mobile harus memenuhi:

- responsive interface;

- authentication;

- role-based access;

- transaction capture;

- offline capture untuk fungsi yang ditetapkan;

- synchronization;

- conflict handling;

- retry;

- local validation;

- secure local storage;

- notification.

Offline transaction harus memiliki status:

Captured → Pending Sync → Synced → Confirmed

# 14.18 IoT Acceptance

IoT capability harus memenuhi:

- device registration;

- device identity;

- secure authentication;

- telemetry ingestion;

- timestamp;

- sensor validation;

- missing data handling;

- abnormal value detection;

- threshold management;

- alert generation;

- device health monitoring.

Acceptance test minimal mencakup:

Sensor → Gateway → IoT Platform → Event → ERP → Alert → Dashboard

# 14.19 AI/ML Acceptance

Model AI/ML harus memiliki:

- dataset definition;

- data preprocessing;

- feature definition;

- model version;

- training record;

- evaluation metrics;

- validation dataset;

- model registry;

- inference API;

- monitoring;

- drift detection;

- explainability;

- confidence score.

Acceptance tidak cukup berdasarkan akurasi model.

Model harus dievaluasi berdasarkan:

- predictive performance;

- robustness;

- stability;

- latency;

- explainability;

- business usefulness;

- data drift;

- operational reliability.

Model dengan confidence rendah harus memiliki mekanisme:

Prediction → Confidence Assessment → Human Review

# 14.20 Knowledge Graph Acceptance

Knowledge Graph harus memenuhi:

- ontology;

- entity schema;

- relationship schema;

- unique identity;

- entity resolution;

- provenance;

- relationship validity;

- versioning;

- query capability;

- API access.

Contoh relationship yang harus dapat direpresentasikan:

Farm → produces → Crop

Crop → becomes → Product

Product → stored_in → Warehouse

Product → supplied_by → Supplier

Product → ordered_by → Customer

Employee → manages → Farm

Asset → supports → Production

Graph query harus dapat menghasilkan path yang dapat dijelaskan kepada pengguna.

# 14.21 Digital Twin Acceptance

Digital Twin harus memiliki:

- unique twin identity;

- physical object mapping;

- state representation;

- historical state;

- event synchronization;

- relationship model;

- telemetry connection;

- scenario configuration;

- simulation execution;

- scenario comparison.

Acceptance scenario minimum:

Physical Asset/Farm → IoT Data → Digital Twin State → Simulation → Scenario Result → Decision

# 14.22 Reporting Acceptance

Report harus memenuhi:

- correct data source;

- defined calculation;

- KPI definition;

- filter;

- drill-down;

- role-based access;

- export;

- timestamp;

- data refresh information.

Financial report harus direkonsiliasi dengan General Ledger.

Operational report harus dapat ditelusuri kembali ke transaction-level data.

# 14.23 Audit Trail Acceptance

Audit trail minimal merekam:

- actor;

- timestamp;

- action;

- object;

- previous value;

- new value;

- source;

- IP/device information sesuai kebutuhan keamanan;

- correlation ID;

- approval information.

Transaksi kritis harus memiliki audit trail yang tidak dapat diubah oleh pengguna biasa.

# 14.24 User Acceptance Test

UAT dilakukan oleh representative end user dan Business Process Owner.

UAT harus menggunakan business scenario nyata atau representative.

Contoh:

Sales User

→ membuat Sales Order

Warehouse User

→ melakukan reservation dan picking

Logistics User

→ membuat shipment

Finance User

→ melakukan invoicing

Management

→ melihat revenue dashboard

Acceptance UAT harus memperoleh formal sign-off.

# 14.25 Operational Acceptance

Operational Acceptance memastikan organisasi mampu mengoperasikan sistem setelah deployment.

Kriteria:

- SOP tersedia;

- operational manual tersedia;

- administrator manual tersedia;

- monitoring aktif;

- alert aktif;

- backup aktif;

- DR procedure tersedia;

- support team tersedia;

- escalation matrix tersedia;

- incident management tersedia;

- service catalogue tersedia;

- knowledge transfer selesai.

# 14.26 Pilot Acceptance

Pilot dapat diterima apabila:

- business process berjalan;

- user dapat menggunakan sistem;

- transaction success rate memenuhi target;

- data accuracy memenuhi target;

- critical incident = 0;

- critical defect = 0;

- support response memenuhi target;

- user adoption memenuhi target;

- business owner memberikan approval.

Target indikatif:

| KPI | Target |
| --- | --- |
| Critical Incident | 0 |
| Critical Defect | 0 |
| Transaction Success | ≥ 99% |
| Mandatory Data Completeness | ≥ 98% |
| User Training Completion | ≥ 95% |
| Target User Adoption | ≥ 90% |
| Critical Process Availability | ≥ 99.9% |

# 14.27 Production Acceptance

Production Acceptance diberikan apabila:

- UAT telah passed;

- security gate telah passed;

- performance test telah passed;

- migration reconciliation telah passed;

- backup/restore test telah passed;

- monitoring telah aktif;

- support telah siap;

- training telah selesai;

- cutover plan telah disetujui;

- rollback plan tersedia;

- business owner menyetujui Go-Live.

# 14.28 Defect Acceptance

Defect dikategorikan:

| Severity | Deskripsi | Acceptance |
| --- | --- | --- |
| Critical | Sistem/data/security tidak dapat digunakan | Tidak diterima |
| High | Fungsi penting gagal | Harus ditutup atau memiliki formal exception |
| Medium | Gangguan terbatas | Dapat diterima dengan remediation plan |
| Low | Minor usability/cosmetic | Dapat diterima |

Target final acceptance:

Critical Defect = 0

High Defect = 0, kecuali telah mendapatkan formal exception.

Medium/Low Defect dapat dibawa ke post-go-live backlog apabila tidak mengganggu business-critical process.

# 14.29 Exception Acceptance

Exception hanya dapat diberikan apabila:

- issue tidak bersifat critical;

- business impact telah dianalisis;

- security impact telah dianalisis;

- workaround tersedia;

- owner telah ditetapkan;

- remediation target tersedia;

- residual risk telah diterima;

- pihak berwenang memberikan approval.

Exception harus memiliki expiry date apabila relevan.

# 14.30 Requirement Traceability Acceptance

Setiap requirement P0 dan P1 harus memiliki hubungan:

Requirement → Design → Development → Test Case → Test Result → Defect → Acceptance

Requirement Traceability Matrix harus menunjukkan status:

- Designed;

- Developed;

- Tested;

- Passed;

- Accepted;

- Deferred;

- Rejected.

Target:

100% Requirement P0 memiliki traceability lengkap.

# 14.31 Final System Acceptance

Final System Acceptance diberikan apabila seluruh domain acceptance telah memenuhi kriteria.

Persyaratan minimum:

### Business

- business process accepted;

- critical process operational;

- KPI utama tersedia.

### Application

- functional requirement accepted;

- critical module operational;

- workflow operational.

### Data

- migration accepted;

- data quality accepted;

- reconciliation accepted.

### Integration

- critical interfaces accepted;

- event processing accepted;

- reconciliation accepted.

### Security

- security assessment completed;

- critical vulnerability = 0.

### Performance

- performance baseline achieved.

### Availability

- availability target achieved.

### Operations

- SOP completed;

- support ready;

- monitoring active.

### Intelligence

- BI operational;

- AI/ML models accepted sesuai scope;

- Knowledge Graph operational.

### Advanced Capability

- IoT accepted sesuai scope;

- Digital Twin accepted sesuai scope.

### Documentation

- documentation complete;

- knowledge transfer complete.

### Governance

- ownership transferred;

- SLA active;

- support model active.

# 14.32 Final Acceptance Matrix

| Domain | Acceptance Requirement | Minimum Target | Evidence |
| --- | --- | --- | --- |
| Functional | P0 Requirement Accepted | 100% | RTM |
| Business Process | Critical Process Accepted | 100% | UAT |
| Data | Critical Data Accuracy | ≥ 99% | Data Quality Report |
| Migration | Reconciliation | ≥ 99.5% | Migration Report |
| Integration | Critical Interface Passed | 100% | SIT Report |
| Security | Critical Vulnerability | 0 | Security Report |
| Performance | Critical Transaction | ≤ 3 sec | Performance Report |
| API | P95 | ≤ 2 sec | API Test |
| Availability | Monthly | ≥ 99.9% | Monitoring Report |
| Backup | Restore Test | Passed | DR Evidence |
| RPO | Maximum | ≤ 15 min | DR Test |
| RTO | Maximum | ≤ 2 hr | DR Test |
| AI/ML | Model Validation | Passed | Model Evaluation |
| Knowledge Graph | Critical Schema | 100% | KG Validation |
| IoT | Critical Device Integration | 100% | IoT Test |
| Digital Twin | Critical Twin Scenario | 100% | Simulation Test |
| Training | Target Users Trained | ≥ 95% | Training Report |
| Adoption | Target Users Active | ≥ 90% | Usage Analytics |
| Documentation | Required Documents | 100% | Document Checklist |
| Critical Defect | Open | 0 | Defect Register |

# 14.33 Acceptance Authority

Kewenangan acceptance dibagi sebagai berikut:

| Acceptance | Responsible Authority |
| --- | --- |
| Technical Deliverable | Technical Lead |
| Functional Deliverable | Product Owner |
| Business Process | Business Process Owner |
| Data | Data Owner/Data Lead |
| Security | Security Lead |
| Integration | Solution Architect/Integration Lead |
| UAT | Business Process Owner |
| Pilot | Sponsor + Business Owner |
| Production | Change/Release Authority |
| SLA | Operations Lead |
| Final System | Sponsor/Steering Committee |

Vendor atau development team tidak dapat menjadi satu-satunya pihak yang memberikan acceptance terhadap hasil pekerjaannya sendiri.

# 14.34 Acceptance Workflow

Alur acceptance:

Deliverable Completed

↓

Internal Review

↓

QA Verification

↓

Business/Technical Validation

↓

Test Execution

↓

Evidence Compilation

↓

Defect Resolution

↓

Acceptance Review

↓

Sign-off

↓

Release / Stage Gate

↓

Operational Use

Setiap tahap harus menghasilkan status yang tercatat dalam repository proyek.

# 14.35 Acceptance Certificate

Setiap milestone strategis dapat menggunakan dokumen Milestone Acceptance Certificate yang sekurang-kurangnya berisi:

- Project Name;

- Milestone ID;

- Milestone Name;

- Target Date;

- Actual Date;

- Scope;

- Deliverables;

- Acceptance Criteria;

- Test Summary;

- Defect Summary;

- Risk Summary;

- Exception;

- Acceptance Decision;

- Follow-up Action;

- Responsible Owner;

- Approval;

- Date.

Keputusan acceptance terdiri atas:

ACCEPTED

ACCEPTED WITH EXCEPTION

REJECTED

# 14.36 Definition of Done untuk FNE

Suatu fitur atau capability hanya dapat dinyatakan Done apabila:

- requirement telah jelas;

- design telah disetujui;

- development selesai;

- code review selesai;

- automated test tersedia sesuai kebutuhan;

- functional test passed;

- integration test passed;

- security check selesai;

- documentation diperbarui;

- audit trail tersedia untuk transaksi kritis;

- monitoring tersedia untuk service kritis;

- acceptance criteria terpenuhi;

- tidak terdapat critical defect;

- Product Owner memberikan acceptance.

# 14.37 Definition of Ready for Go-Live

Capability atau release dapat dinyatakan Ready for Go-Live apabila:

- functional acceptance passed;

- integration acceptance passed;

- security acceptance passed;

- performance acceptance passed;

- data acceptance passed;

- UAT passed;

- migration ready;

- training ready;

- SOP ready;

- support ready;

- monitoring ready;

- backup ready;

- rollback ready;

- business owner approved.

# 14.38 Acceptance Repository

Seluruh evidence acceptance harus disimpan secara terstruktur.

Struktur minimum:

/Acceptance

/Requirements

/Functional-Test

/Integration-Test

/Security-Test

/Performance-Test

/Data-Migration

/UAT

/Pilot

/Go-Live

/Operations

/AI-ML

/Knowledge-Graph

/IoT

/Digital-Twin

/Milestone

/Exception

/Sign-Off

Repository harus menerapkan version control, access control, backup, dan auditability.

# 14.39 Prinsip Final Acceptance

Final Acceptance harus dipahami sebagai penerimaan terhadap enterprise capability, bukan hanya penerimaan terhadap source code atau aplikasi.

Super ERP FNE dapat dinyatakan Fully Accepted apabila seluruh komponen berikut telah memenuhi acceptance:

People + Process + Data + Application + Integration + Infrastructure + Security + Intelligence + Operations + Governance

Target akhirnya adalah terbentuknya platform:

Integrated → Reliable → Secure → Traceable → Intelligent → Operable → Scalable

Platform tersebut harus mampu menjalankan siklus:

PLAN → SOURCE → GROW → HARVEST → PRODUCE → STORE → SELL → DELIVER → COLLECT → ANALYZE → LEARN → SIMULATE → DECIDE → OPTIMIZE

Status Final Acceptance menjadi dasar formal bahwa implementasi utama Super ERP FNE telah selesai dan tanggung jawab sistem dapat dialihkan secara resmi kepada organisasi operasional sesuai mekanisme handover dan SLA.

# 15. SERVICE LEVEL AGREEMENT (SLA)

## 15.1 Ketentuan Umum

Service Level Agreement (SLA) merupakan kesepakatan tingkat layanan yang menetapkan standar kinerja, ketersediaan, keamanan, dukungan, pemulihan, penanganan insiden, pemeliharaan, serta pengelolaan layanan Super ERP Farm Nation Enterprise (FNE).

SLA menjadi instrumen pengendalian antara pemilik layanan, tim operasional internal, pengembang, vendor, dan pihak pendukung lainnya.

SLA berlaku setelah sistem memasuki tahap production operation dan menjadi bagian dari governance layanan FNE.

Tujuan SLA adalah:

- menjamin kontinuitas layanan;

- menetapkan target availability;

- menetapkan target response dan resolution time;

- memastikan insiden ditangani berdasarkan tingkat prioritas;

- menjamin dukungan pengguna;

- memastikan keamanan layanan;

- menjamin backup dan recovery;

- mengendalikan perubahan sistem;

- menyediakan mekanisme eskalasi;

- menyediakan dasar pengukuran kualitas layanan;

- mendukung continuous improvement;

- menetapkan akuntabilitas antara service provider dan service consumer.

# 15.2 Ruang Lingkup SLA

SLA mencakup seluruh komponen layanan Super ERP FNE, meliputi:

- web application;

- mobile application;

- API;

- database;

- integration services;

- message broker;

- data platform;

- data warehouse/lakehouse;

- Knowledge Graph;

- AI/ML services;

- IoT platform;

- Digital Twin;

- simulation services;

- reporting;

- dashboard;

- notification services;

- identity and access management;

- infrastructure;

- network;

- monitoring;

- backup;

- disaster recovery;

- security operations;

- service desk;

- incident management;

- problem management;

- change management;

- release management.

# 15.3 Model Service Management

Service management FNE menggunakan pendekatan:

Monitor → Detect → Classify → Respond → Resolve → Verify → Close → Analyze → Improve

Model tersebut memastikan pengelolaan layanan tidak berhenti pada penyelesaian insiden, tetapi menghasilkan pembelajaran untuk mencegah insiden berulang.

# 15.4 Kategori Layanan

Layanan FNE diklasifikasikan menjadi:

### A. Business-Critical Service

Layanan yang secara langsung memengaruhi operasi utama perusahaan.

Contoh:

- ERP transaction;

- inventory;

- production;

- sales;

- procurement;

- finance;

- order processing.

### B. Business-Support Service

Layanan yang mendukung operasi bisnis tetapi tidak selalu menghentikan proses utama.

Contoh:

- reporting;

- dashboard;

- HCM;

- document management;

- notification.

### C. Intelligence Service

Layanan yang mendukung analitik dan pengambilan keputusan.

Contoh:

- AI forecasting;

- recommendation;

- Knowledge Graph;

- simulation;

- Digital Twin.

### D. Infrastructure Service

Layanan teknologi pendukung.

Contoh:

- database;

- API Gateway;

- message broker;

- storage;

- network;

- authentication;

- monitoring.

# 15.5 Service Availability

Target availability minimum:

| Service | Target Availability |
| --- | --- |
| Core ERP | ≥ 99.9% |
| Finance | ≥ 99.9% |
| Inventory | ≥ 99.9% |
| Production | ≥ 99.9% |
| Sales | ≥ 99.9% |
| Procurement | ≥ 99.9% |
| API Critical | ≥ 99.9% |
| Authentication | ≥ 99.95% |
| Database | ≥ 99.95% |
| Reporting | ≥ 99.5% |
| BI Dashboard | ≥ 99.5% |
| AI Service | ≥ 99.5% |
| Knowledge Graph | ≥ 99.5% |
| IoT Platform | ≥ 99.5% |
| Digital Twin | ≥ 99.0% |
| Development/Test Environment | ≥ 95% |

Target dapat diperketat berdasarkan business criticality, biaya infrastruktur, dan hasil capacity planning.

# 15.6 Perhitungan Availability

Availability dihitung menggunakan:

[
Availability =
\frac{Service\ Time-Downtime}
{Service\ Time}
\times 100%
]

Downtime harus diklasifikasikan menjadi:

- unplanned downtime;

- planned maintenance;

- emergency maintenance;

- infrastructure failure;

- application failure;

- database failure;

- network failure;

- external dependency failure.

Planned maintenance yang telah disetujui tidak dihitung sebagai SLA breach sesuai ketentuan maintenance window.

# 15.7 Service Window

Operasional FNE dibagi menjadi:

### Critical Business Service

24 × 7

Layanan yang mendukung proses bisnis kritis harus tersedia sepanjang waktu.

### Standard Business Service

Business Hours

Layanan tertentu dapat menggunakan jam operasional organisasi.

### Maintenance Window

Maintenance rutin dilakukan pada periode dengan business impact minimal.

Contoh:

00:00–04:00 waktu lokal

Maintenance window final ditentukan berdasarkan pola transaksi aktual.

# 15.8 Incident Classification

Insiden diklasifikasikan berdasarkan business impact dan urgency.

| Priority | Severity | Definisi |
| --- | --- | --- |
| P1 | Critical | Layanan kritis berhenti atau terjadi dampak bisnis sangat besar |
| P2 | High | Fungsi penting terganggu dan berdampak pada banyak pengguna |
| P3 | Medium | Fungsi terganggu tetapi terdapat workaround |
| P4 | Low | Gangguan minor atau cosmetic issue |

# 15.9 P1 — Critical Incident

Contoh:

- seluruh ERP tidak dapat digunakan;

- transaksi keuangan berhenti;

- database production gagal;

- authentication system gagal total;

- terjadi data corruption;

- terjadi security breach kritis;

- production environment tidak dapat diakses;

- transaksi menyebabkan kerusakan data massal.

Target:

| Parameter | Target |
| --- | --- |
| Initial Response | ≤ 15 menit |
| Technical Engagement | ≤ 15 menit |
| Workaround/Recovery Target | ≤ 1 jam |
| Resolution Target | ≤ 4 jam |
| Executive Escalation | ≤ 30 menit |
| Status Update | Setiap 30 menit |

Target resolution dapat menggunakan workaround apabila permanent fix membutuhkan perubahan terkontrol.

# 15.10 P2 — High Incident

Contoh:

- modul penting tidak berfungsi;

- sebagian besar user tidak dapat menjalankan proses tertentu;

- integrasi penting gagal;

- dashboard operasional kritis tidak tersedia;

- transaksi mengalami failure dengan workaround terbatas.

Target:

| Parameter | Target |
| --- | --- |
| Initial Response | ≤ 30 menit |
| Technical Engagement | ≤ 1 jam |
| Workaround | ≤ 4 jam |
| Resolution | ≤ 1 business day |
| Status Update | Setiap 2 jam |

# 15.11 P3 — Medium Incident

Contoh:

- fungsi tertentu mengalami gangguan;

- user tertentu mengalami masalah;

- report tertentu gagal;

- terdapat workaround yang layak.

Target:

| Parameter | Target |
| --- | --- |
| Initial Response | ≤ 2 jam |
| Technical Engagement | ≤ 4 jam |
| Resolution | ≤ 3 business days |
| Status Update | Harian |

# 15.12 P4 — Low Incident

Contoh:

- cosmetic issue;

- minor usability issue;

- enhancement request;

- non-critical reporting issue.

Target:

| Parameter | Target |
| --- | --- |
| Initial Response | ≤ 1 business day |
| Assessment | ≤ 2 business days |
| Resolution | ≤ 10 business days |
| Enhancement | Product Backlog |

Enhancement tidak otomatis dikategorikan sebagai incident.

# 15.13 Incident Lifecycle

Setiap incident mengikuti lifecycle:

New

↓

Acknowledged

↓

Assigned

↓

Investigating

↓

Workaround

↓

Resolved

↓

Verification

↓

Closed

↓

Post-Incident Review

Status incident harus tersimpan pada service management system.

# 15.14 Major Incident Management

P1 incident harus memiliki Major Incident Management.

Aktivitas minimum:

- incident declaration;

- incident commander appointment;

- technical bridge;

- stakeholder notification;

- impact assessment;

- containment;

- recovery;

- communication;

- service validation;

- incident closure;

- Root Cause Analysis;

- corrective action.

Major incident harus memiliki Post-Incident Review.

# 15.15 Root Cause Analysis

P1 dan incident berulang harus memiliki Root Cause Analysis (RCA).

RCA minimal mencakup:

- incident description;

- timeline;

- affected service;

- affected user;

- technical cause;

- process cause;

- organizational cause;

- contributing factors;

- containment;

- corrective action;

- preventive action;

- owner;

- target completion;

- verification.

Metode RCA dapat menggunakan:

- 5 Why;

- Fishbone;

- Fault Tree Analysis;

- event timeline;

- log correlation;

- distributed tracing.

# 15.16 Problem Management

Problem Management digunakan untuk mengidentifikasi dan menghilangkan akar masalah yang menyebabkan incident berulang.

Problem Management mencakup:

- problem identification;

- trend analysis;

- recurring incident analysis;

- root cause investigation;

- known error database;

- workaround;

- permanent fix;

- preventive action.

Target utama:

menurunkan jumlah recurring incident dari waktu ke waktu.

# 15.17 Service Request

Service Request berbeda dari incident.

Contoh:

- pembuatan user;

- reset access;

- role change;

- report request;

- master data request;

- data correction;

- account activation;

- configuration request.

Target:

| Service Request | Target |
| --- | --- |
| Standard User Creation | ≤ 4 jam |
| Access Change | ≤ 4 jam setelah approval |
| Password Reset | ≤ 30 menit |
| Standard Report Request | ≤ 1 business day |
| Master Data Change | ≤ 1 business day |
| Non-standard Request | Berdasarkan assessment |

# 15.18 Service Desk

Service Desk menjadi single point of contact pengguna.

Channel minimum:

- web portal;

- email;

- application ticket;

- chat/helpdesk;

- telephone untuk P1/P2.

Service Desk melakukan:

- ticket creation;

- categorization;

- prioritization;

- initial diagnosis;

- assignment;

- communication;

- escalation;

- closure;

- satisfaction measurement.

# 15.19 Support Level

### L1 — Service Desk

Menangani:

- user assistance;

- password;

- basic troubleshooting;

- ticket classification;

- standard request.

### L2 — Application/Functional Support

Menangani:

- application error;

- workflow;

- configuration;

- business process;

- integration issue.

### L3 — Engineering/Architecture

Menangani:

- source code;

- database;

- architecture;

- performance;

- complex integration;

- infrastructure;

- AI/ML;

- Knowledge Graph;

- IoT;

- Digital Twin.

### L4 — External Vendor/Product Support

Digunakan apabila masalah berasal dari:

- third-party software;

- cloud provider;

- hardware vendor;

- licensed platform;

- external service.

# 15.20 Escalation Matrix

| Severity | L1 | L2 | L3 | Management |
| --- | --- | --- | --- | --- |
| P1 | Immediate | ≤ 15 min | ≤ 15 min | ≤ 30 min |
| P2 | Immediate | ≤ 1 hour | ≤ 2 hours | ≤ 4 hours |
| P3 | ≤ 2 hours | ≤ 4 hours | ≤ 1 day | As required |
| P4 | ≤ 1 day | ≤ 2 days | As required | As required |

Escalation dilakukan berdasarkan waktu, business impact, dan complexity.

# 15.21 Performance SLA

Performance service mengikuti baseline NFR.

Target utama:

- standard transaction ≤ 3 detik;

- API P95 ≤ 2 detik;

- API P99 ≤ 5 detik;

- standard dashboard ≤ 5 detik;

- search ≤ 3 detik;

- standard report ≤ 10 detik.

Performance SLA harus dipantau menggunakan actual production telemetry.

# 15.22 Capacity SLA

Capacity monitoring harus mencakup:

- CPU;

- memory;

- storage;

- database connection;

- transaction rate;

- API throughput;

- queue depth;

- network utilization;

- concurrent users;

- IoT telemetry rate.

Alert threshold awal:

| Resource | Warning | Critical |
| --- | --- | --- |
| CPU | ≥ 70% | ≥ 85% |
| Memory | ≥ 75% | ≥ 90% |
| Storage | ≥ 75% | ≥ 90% |
| DB Connection | ≥ 70% | ≥ 85% |
| Queue Depth | ≥ 70% | ≥ 90% |

Threshold harus dikalibrasi berdasarkan workload aktual.

# 15.23 Backup SLA

Backup minimum:

- daily full backup;

- incremental backup;

- transaction log/PITR sesuai database capability;

- off-site copy;

- encrypted backup;

- backup monitoring.

Target:

RPO ≤ 15 menit

Backup failure harus menghasilkan alert.

Backup yang gagal harus memiliki retry atau remediation procedure.

# 15.24 Disaster Recovery SLA

Target:

RTO ≤ 2 jam

RPO ≤ 15 menit

DR harus mencakup:

- infrastructure recovery;

- database recovery;

- application recovery;

- configuration recovery;

- integration recovery;

- authentication recovery;

- data validation;

- business process validation.

DR drill minimal dilakukan secara periodik dan sekurang-kurangnya satu kali dalam satu tahun.

# 15.25 Business Continuity

Business Continuity Plan harus menetapkan:

- critical business process;

- minimum operating capability;

- manual workaround;

- emergency contact;

- alternative infrastructure;

- recovery priority;

- communication procedure;

- decision authority.

Prioritas recovery:

Finance → Core ERP → Inventory → Production → Sales → Logistics → Analytics → Non-critical Services

Urutan final ditentukan berdasarkan Business Impact Analysis.

# 15.26 Security SLA

Security incident memiliki SLA khusus.

| Security Event | Response Target |
| --- | --- |
| Critical Security Incident | ≤ 15 menit |
| High Security Incident | ≤ 30 menit |
| Medium Security Incident | ≤ 4 jam |
| Low Security Finding | ≤ 1 business day |

Critical vulnerability harus segera dilakukan:

- triage;

- containment;

- impact assessment;

- remediation;

- verification.

# 15.27 Vulnerability Remediation SLA

Target remediation:

| Severity | Target Remediation |
| --- | --- |
| Critical | ≤ 24 jam |
| High | ≤ 7 hari |
| Medium | ≤ 30 hari |
| Low | ≤ 90 hari |

Target dapat disesuaikan berdasarkan exploitability, exposure, compensating control, dan business risk.

# 15.28 Patch Management

Patch management mencakup:

- operating system;

- database;

- application framework;

- container;

- library;

- middleware;

- security component;

- IoT platform.

Patch critical harus diprioritaskan berdasarkan risk assessment.

Production patch wajib menggunakan change management.

# 15.29 Change Management SLA

Perubahan sistem dikategorikan:

### Standard Change

Perubahan berulang dengan risiko rendah.

### Normal Change

Perubahan yang membutuhkan assessment dan approval.

### Emergency Change

Perubahan yang diperlukan untuk mengatasi:

- P1 incident;

- critical security vulnerability;

- major service failure.

Emergency Change tetap harus memiliki post-implementation review.

# 15.30 Release Management

Setiap release harus memiliki:

- release plan;

- release scope;

- version;

- dependency;

- test result;

- security assessment;

- deployment plan;

- rollback plan;

- communication plan;

- monitoring plan.

Release production harus memperoleh approval sesuai governance.

# 15.31 Data Quality SLA

Data quality harus dipantau secara periodik.

Target:

- mandatory field completeness ≥ 98%;

- critical data accuracy ≥ 99%;

- referential integrity ≥ 99.5%;

- duplicate rate ≤ 1%.

Data quality breach harus menghasilkan corrective action.

# 15.32 AI/ML Service SLA

AI service harus memiliki:

- model availability;

- inference latency;

- model error rate;

- prediction volume;

- confidence distribution;

- data drift;

- model drift;

- model version.

Target indikatif:

| Metric | Target |
| --- | --- |
| AI Service Availability | ≥ 99.5% |
| Standard Inference | ≤ 3 detik |
| Model API P95 | ≤ 5 detik |
| Critical Model Monitoring | 100% |
| Model Version Traceability | 100% |

Model tidak boleh digunakan untuk keputusan otomatis pada kondisi yang berada di luar confidence threshold tanpa human review apabila proses tersebut memiliki business risk tinggi.

# 15.33 Knowledge Graph SLA

Knowledge Graph service harus dipantau berdasarkan:

- graph availability;

- query latency;

- ingestion success;

- relationship consistency;

- entity resolution;

- data freshness.

Target:

- availability ≥ 99.5%;

- standard graph query ≤ 3 detik;

- critical ingestion success ≥ 99%;

- provenance coverage = 100% untuk knowledge object kritis.

# 15.34 IoT SLA

IoT platform harus memenuhi:

- telemetry availability;

- ingestion success;

- device connectivity;

- timestamp integrity;

- event processing;

- alert latency.

Target indikatif:

| Metric | Target |
| --- | --- |
| IoT Platform Availability | ≥ 99.5% |
| Telemetry Ingestion Success | ≥ 99% |
| Critical Alert Delivery | ≥ 99% |
| Device Registration Accuracy | 100% |
| Timestamp Validity | ≥ 99.9% |

# 15.35 Digital Twin SLA

Digital Twin harus memiliki:

- state synchronization;

- telemetry freshness;

- model availability;

- simulation availability;

- scenario execution.

Target ditentukan berdasarkan jenis twin.

Twin yang digunakan untuk operational decision harus memiliki monitoring terhadap:

- stale state;

- synchronization failure;

- data gap;

- model inconsistency.

# 15.36 Monitoring SLA

Monitoring harus tersedia untuk:

- application;

- API;

- database;

- infrastructure;

- network;

- integration;

- queue;

- IoT;

- AI;

- Knowledge Graph;

- Digital Twin;

- security.

Monitoring harus menghasilkan:

Metric → Threshold → Alert → Ticket → Escalation

# 15.37 Observability

Observability harus menggunakan tiga komponen utama:

### Metrics

Mengukur kondisi sistem.

### Logs

Merekam aktivitas dan error.

### Traces

Melacak perjalanan transaksi lintas service.

Critical transaction harus memiliki correlation ID agar dapat ditelusuri:

User → API → Service → Database → Event → Integration → External System

# 15.38 SLA Reporting

SLA performance report diterbitkan secara periodik.

Isi minimum:

- availability;

- downtime;

- incident count;

- incident severity;

- response time;

- resolution time;

- SLA breach;

- recurring incident;

- security incident;

- backup status;

- DR status;

- performance;

- capacity;

- data quality;

- user satisfaction.

# 15.39 SLA KPI

KPI utama:

### SLA Compliance

[
SLA\ Compliance =
\frac{Service\ Instances\ Meeting\ SLA}
{Total\ Service\ Instances}
\times100%
]

Target:

≥ 95%

### Incident Resolution Compliance

[
IRC =
\frac{Incident\ Resolved\ Within\ SLA}
{Total\ Incident}
\times100%
]

Target:

≥ 95%

### Availability

Target:

≥ 99.9% untuk core service

### Customer Satisfaction

Target:

≥ 90%

### Recurring Incident Reduction

Target:

penurunan ≥ 20% per periode evaluasi, setelah baseline production terbentuk.

# 15.40 SLA Breach

SLA breach terjadi apabila target yang telah disepakati tidak tercapai tanpa approved exception.

Setiap SLA breach harus memiliki:

- incident/service ID;

- target;

- actual;

- deviation;

- root cause;

- business impact;

- corrective action;

- preventive action;

- owner;

- deadline.

Repeated SLA breach harus masuk ke Problem Management.

# 15.41 Service Credit dan Remedial Action

Kontrak dengan external service provider dapat menggunakan:

- service credit;

- penalty;

- remediation plan;

- additional support;

- service improvement plan.

Mekanisme tersebut harus ditentukan secara kontraktual.

Service credit tidak menggantikan kewajiban melakukan remediation terhadap akar masalah.

# 15.42 SLA Review

SLA ditinjau secara berkala.

Review minimum mencakup:

- actual performance;

- business requirement;

- incident trend;

- capacity;

- security;

- technology change;

- user demand;

- cost;

- service criticality.

Review dapat menghasilkan:

- target tightening;

- target relaxation;

- service redesign;

- capacity expansion;

- architecture optimization;

- automation;

- process improvement.

# 15.43 Service Improvement Plan

Service Improvement Plan dibuat apabila:

- SLA breach berulang;

- availability menurun;

- incident meningkat;

- performance menurun;

- user satisfaction menurun;

- security risk meningkat;

- operational cost meningkat.

SIP harus memiliki:

- problem statement;

- root cause;

- baseline;

- target;

- action;

- owner;

- deadline;

- budget;

- expected improvement;

- verification method.

# 15.44 Service Governance

Struktur governance SLA:

Steering Committee

→ menetapkan strategic service objective.

Service Owner

→ bertanggung jawab terhadap kualitas layanan.

Operations Manager

→ mengendalikan operasional harian.

Service Desk

→ mengelola incident dan request.

Application/Technical Team

→ menangani problem teknis.

Security Team

→ menangani security event.

Business Process Owner

→ memastikan business impact dan priority.

Vendor Manager

→ mengendalikan SLA pihak ketiga.

# 15.45 SLA Dashboard

Dashboard SLA minimal menampilkan:

- current availability;

- monthly availability;

- SLA compliance;

- open P1;

- open P2;

- average response time;

- average resolution time;

- SLA breach;

- recurring incident;

- system performance;

- capacity utilization;

- backup status;

- security status;

- DR readiness;

- user satisfaction.

Dashboard harus mendukung drill-down dari:

Enterprise → Business Unit → Service → Incident → Root Cause

# 15.46 Target SLA Operasional FNE

Baseline SLA FNE dirumuskan sebagai:

| Area | Target |
| --- | --- |
| Core ERP Availability | ≥ 99.9% |
| Critical Authentication | ≥ 99.95% |
| Critical Incident Response | ≤ 15 menit |
| High Incident Response | ≤ 30 menit |
| Critical Incident Recovery Target | ≤ 1 jam |
| RPO | ≤ 15 menit |
| RTO | ≤ 2 jam |
| Critical Vulnerability Remediation | ≤ 24 jam |
| High Vulnerability Remediation | ≤ 7 hari |
| Critical Data Accuracy | ≥ 99% |
| Migration Reconciliation | ≥ 99.5% |
| SLA Compliance | ≥ 95% |
| Incident Resolution Compliance | ≥ 95% |
| User Satisfaction | ≥ 90% |
| Critical Defect in Production | 0 |

# 15.47 SLA Lifecycle

SLA FNE mengikuti lifecycle:

Define

↓

Approve

↓

Implement

↓

Monitor

↓

Measure

↓

Report

↓

Review

↓

Improve

↓

Renew/Revise

Lifecycle tersebut menjadikan SLA sebagai mekanisme continuous service governance, bukan hanya dokumen kontraktual.

# 15.48 Target Kondisi Layanan

Kondisi layanan target Super ERP FNE adalah:

Available → Secure → Performant → Reliable → Observable → Recoverable → Supportable → Measurable → Continuously Improved

SLA menjadi instrumen untuk memastikan Super ERP FNE tetap memberikan nilai bisnis setelah fase implementasi selesai.

Keberhasilan SLA tidak hanya diukur dari rendahnya jumlah incident. Ukuran yang lebih penting adalah kemampuan organisasi mempertahankan business continuity, data integrity, operational reliability, decision availability, dan continuous improvement pada seluruh ekosistem Super ERP FNE.

# 16. KEAMANAN (SECURITY)

## 16.1 Ketentuan Umum

Keamanan Super ERP Farm Nation Enterprise (FNE) merupakan bagian integral dari arsitektur, proses bisnis, pengelolaan data, pengembangan aplikasi, infrastruktur, serta operasional sistem.

Security tidak diposisikan sebagai lapisan tambahan setelah sistem selesai dibangun. Seluruh komponen FNE harus dirancang dan dikembangkan menggunakan prinsip Security by Design, Privacy by Design, Defense in Depth, Least Privilege, Zero Trust, Secure by Default, dan Continuous Verification.

Keamanan FNE harus melindungi:

- confidentiality;

- integrity;

- availability;

- authenticity;

- accountability;

- traceability;

- non-repudiation untuk transaksi tertentu;

- privacy;

- business continuity;

- intellectual property;

- operational technology;

- artificial intelligence;

- enterprise knowledge.

# 16.2 Tujuan Keamanan

Tujuan keamanan FNE adalah:

- mencegah akses tidak sah;

- mencegah manipulasi data;

- melindungi data sensitif;

- menjamin integritas transaksi;

- menjaga availability layanan;

- mencegah kebocoran informasi;

- melindungi API dan integration layer;

- mengamankan perangkat IoT;

- mengamankan AI/ML lifecycle;

- melindungi Knowledge Graph;

- melindungi Digital Twin;

- menyediakan auditability;

- mendeteksi aktivitas abnormal;

- mempercepat respons terhadap security incident;

- memastikan pemulihan setelah security incident;

- memenuhi persyaratan regulasi dan kebijakan organisasi.

# 16.3 Security Principles

Arsitektur keamanan FNE menggunakan prinsip berikut.

### 1. Zero Trust

Tidak ada user, device, service, network, atau application yang otomatis dipercaya hanya berdasarkan lokasi jaringan.

Setiap akses harus diverifikasi berdasarkan:

- identity;

- authentication;

- authorization;

- device/context;

- resource;

- risk;

- policy.

### 2. Least Privilege

User dan service hanya memperoleh hak akses minimum yang diperlukan.

### 3. Separation of Duties

Fungsi yang memiliki risiko konflik harus dipisahkan.

Contoh:

Create Purchase Order ≠ Approve Purchase Order

Create Payment ≠ Approve Payment

Create User ≠ Approve Privileged Access

### 4. Defense in Depth

Keamanan harus diterapkan pada beberapa lapisan.

### 5. Secure by Default

Konfigurasi default harus menggunakan konfigurasi paling aman yang masih memungkinkan sistem beroperasi.

### 6. Fail Secure

Kegagalan autentikasi atau authorization harus menghasilkan denial, bukan pemberian akses.

### 7. Continuous Verification

Identity, privilege, device, service, dan transaction harus dapat diverifikasi secara berkelanjutan.

### 8. Assume Breach

Arsitektur harus dirancang dengan asumsi bahwa sebagian komponen suatu saat dapat mengalami compromise.

# 16.4 Security Architecture

Arsitektur keamanan FNE mencakup:

User/Device

↓

Identity & Access Management

↓

WAF / API Gateway

↓

Application Security

↓

Business Authorization

↓

Service Security

↓

Database Security

↓

Data Security

↓

Infrastructure Security

↓

Monitoring & Detection

↓

Incident Response

Security control harus diterapkan secara cross-layer.

# 16.5 Security Governance

Governance keamanan minimal terdiri atas:

- Security Steering/Committee;

- Security Officer;

- CISO atau fungsi yang ekuivalen;

- Application Security;

- Infrastructure Security;

- Network Security;

- Data Security;

- IAM Administrator;

- Security Operations;

- Incident Response Team;

- Business Owner;

- Data Owner;

- Vendor Security Manager.

Tanggung jawab harus ditetapkan menggunakan RACI.

# 16.6 Information Security Policy

Organisasi harus memiliki kebijakan keamanan yang mencakup:

- acceptable use;

- identity management;

- password;

- MFA;

- privileged access;

- data classification;

- encryption;

- backup;

- logging;

- incident response;

- vulnerability management;

- patch management;

- secure development;

- remote access;

- mobile security;

- IoT security;

- third-party security;

- AI security;

- data retention;

- data disposal.

Kebijakan harus ditinjau secara periodik.

# 16.7 Data Classification

Data FNE diklasifikasikan minimum menjadi:

| Classification | Contoh | Perlindungan |
| --- | --- | --- |
| Public | Informasi publik | Basic integrity |
| Internal | SOP, data operasional umum | Authenticated access |
| Confidential | Data bisnis, supplier, customer | Restricted access + encryption |
| Restricted | Financial, credential, security, personal data tertentu | Strong access control + encryption + monitoring |

Data classification harus menjadi metadata pada data object yang relevan.

# 16.8 Identity and Access Management

IAM menjadi komponen sentral keamanan FNE.

IAM harus menyediakan:

- user identity;

- service identity;

- device identity;

- authentication;

- authorization;

- role management;

- group management;

- privilege management;

- session management;

- access review;

- account lifecycle.

Lifecycle user:

Joiner → Mover → Leaver

Setiap perubahan organisasi harus dapat menghasilkan perubahan privilege yang sesuai.

# 16.9 Authentication

Authentication harus mendukung:

- username/password;

- MFA;

- SSO;

- OAuth 2.x/OIDC untuk application integration;

- service-to-service authentication;

- certificate-based authentication untuk kebutuhan tertentu;

- device authentication.

MFA wajib diterapkan sekurang-kurangnya pada:

- administrator;

- privileged user;

- remote access;

- security-sensitive function;

- akses terhadap data Restricted.

# 16.10 Password Security

Password policy harus mencakup:

- minimum password strength;

- secure password hashing;

- password history;

- failed login protection;

- account lockout/rate limiting;

- secure reset;

- credential rotation sesuai risk;

- larangan menyimpan plaintext password.

Password tidak boleh disimpan dalam:

- database plaintext;

- source code;

- configuration file plaintext;

- log;

- API response;

- backup yang tidak terlindungi.

# 16.11 Authorization

Authorization menggunakan kombinasi:

- RBAC;

- ABAC untuk kebutuhan tertentu;

- resource-level permission;

- transaction-level permission;

- data-level permission.

Contoh:

Role: Finance Manager

dapat:

- view financial report;

- approve selected transaction;

- review journal.

Role tersebut tidak otomatis memperoleh:

- database administration;

- user administration;

- security administration.

# 16.12 Role-Based Access Control

Role minimum dapat meliputi:

- Super Administrator;

- Enterprise Administrator;

- Farm Manager;

- Crop Manager;

- Livestock Manager;

- Production Manager;

- Warehouse Manager;

- Procurement Officer;

- Sales Officer;

- Logistics Officer;

- Finance Officer;

- HR Officer;

- Quality Officer;

- Maintenance Officer;

- Data Analyst;

- Data Scientist;

- AI Administrator;

- Knowledge Graph Administrator;

- IoT Administrator;

- Security Administrator;

- Auditor;

- Executive.

Role harus disesuaikan dengan organizational structure aktual.

# 16.13 Privileged Access Management

Privileged account harus memiliki kontrol khusus.

Kontrol minimum:

- separate privileged account;

- MFA;

- approval;

- session monitoring;

- activity logging;

- periodic review;

- credential rotation;

- emergency access procedure.

Administrator tidak boleh menggunakan privileged account untuk aktivitas bisnis sehari-hari.

# 16.14 Segregation of Duties

FNE harus menerapkan SoD pada transaksi berisiko tinggi.

Contoh:

### Procurement

Request → Approve → Purchase → Receive → Invoice → Pay

Role kritis tidak boleh mengendalikan seluruh lifecycle tanpa independent control.

### Finance

Create Journal → Approve Journal → Post → Close

### User Administration

Request Access → Approve Access → Provision Access → Review Access

Conflict matrix harus dikembangkan sebagai bagian dari security design.

# 16.15 Access Review

Access review dilakukan secara periodik.

Review minimal mencakup:

- inactive account;

- excessive privilege;

- privileged account;

- role conflict;

- orphan account;

- terminated user;

- temporary access;

- service account.

Target:

100% privileged account direview secara periodik.

# 16.16 Session Security

Session management harus menerapkan:

- secure cookie;

- HTTPS;

- session expiration;

- idle timeout;

- token expiration;

- refresh token control;

- session revocation;

- concurrent session policy;

- protection against session fixation.

# 16.17 Application Security

Aplikasi FNE harus menerapkan secure coding.

Kontrol minimum:

- input validation;

- output encoding;

- authentication;

- authorization;

- secure session;

- CSRF protection;

- injection protection;

- secure file handling;

- error handling;

- secret management;

- dependency security;

- logging;

- rate limiting.

# 16.18 Secure Software Development Lifecycle

Software Development Lifecycle harus memiliki security gate:

Requirement

→ Threat Modeling

→ Secure Design

→ Secure Coding

→ Code Review

→ SAST

→ Dependency Scan

→ DAST

→ Security Test

→ Penetration Test

→ Release Approval

→ Runtime Monitoring

Security testing harus dilakukan sepanjang lifecycle.

# 16.19 Threat Modeling

Threat modeling dilakukan untuk sistem kritis.

Metode dapat menggunakan pendekatan seperti:

- STRIDE;

- attack tree;

- misuse case;

- data flow analysis;

- trust boundary analysis.

Objek threat modeling:

- authentication;

- API;

- payment;

- financial transaction;

- customer data;

- IoT;

- AI;

- Knowledge Graph;

- Digital Twin;

- integration;

- administrative interface.

# 16.20 API Security

API harus memiliki:

- authentication;

- authorization;

- TLS;

- schema validation;

- rate limiting;

- input validation;

- request size limitation;

- abuse detection;

- logging;

- correlation ID;

- versioning;

- API key management apabila digunakan;

- token expiration.

API gateway harus menjadi control point untuk API exposure.

# 16.21 Database Security

Database security mencakup:

- database authentication;

- role separation;

- encryption at rest;

- encryption in transit;

- network segmentation;

- restricted administrative access;

- backup encryption;

- audit logging;

- query monitoring;

- database activity monitoring sesuai kebutuhan.

Application user tidak boleh memiliki database superuser privilege.

# 16.22 Data Encryption

Data harus dilindungi saat:

### In Transit

Menggunakan secure communication protocol seperti TLS.

### At Rest

Data sensitif harus menggunakan encryption at rest.

### Backup

Backup yang mengandung data Confidential atau Restricted harus terenkripsi.

### Key Management

Encryption key harus dikelola secara terpisah dari encrypted data.

# 16.23 Key Management

Key management harus mencakup:

- key generation;

- key storage;

- key rotation;

- key revocation;

- access control;

- key backup;

- key recovery;

- audit.

Key tidak boleh disimpan dalam source code.

# 16.24 Data Loss Prevention

DLP controls harus digunakan untuk mengurangi risiko kebocoran data.

Kontrol dapat mencakup:

- sensitive data detection;

- export restriction;

- download control;

- email protection;

- API access restriction;

- unusual data transfer detection;

- privileged data access monitoring.

# 16.25 Data Privacy

Pengelolaan data pribadi harus mengikuti prinsip:

- purpose limitation;

- data minimization;

- accuracy;

- transparency;

- access control;

- retention limitation;

- secure processing;

- accountability.

Data pribadi tidak boleh dikumpulkan atau diproses tanpa tujuan bisnis yang jelas dan dasar pemrosesan yang sesuai.

# 16.26 Data Retention

Data retention harus memiliki:

- retention period;

- data owner;

- archival policy;

- deletion policy;

- legal hold;

- backup retention;

- disposal procedure.

Retention period harus dibedakan berdasarkan jenis data dan kebutuhan bisnis/regulasi.

# 16.27 Audit Trail

Audit trail wajib tersedia untuk aktivitas kritis.

Informasi minimal:

- user/service identity;

- timestamp;

- action;

- object;

- previous state;

- new state;

- source;

- IP/device/context sesuai kebutuhan;

- transaction ID;

- correlation ID.

Audit log harus memiliki perlindungan terhadap unauthorized modification.

# 16.28 Security Logging

Log security minimal mencatat:

- authentication;

- failed authentication;

- authorization failure;

- privilege escalation;

- privileged activity;

- configuration change;

- security policy change;

- data export;

- sensitive data access;

- API abuse;

- suspicious activity.

Log harus dikirim ke centralized logging platform untuk kebutuhan monitoring.

# 16.29 Security Monitoring

Security monitoring harus mencakup:

- authentication anomaly;

- brute force;

- privilege anomaly;

- unusual transaction;

- unusual data access;

- suspicious API activity;

- malware indicator;

- endpoint anomaly;

- network anomaly;

- database anomaly;

- IoT anomaly.

Security monitoring dapat menggunakan SIEM atau platform ekuivalen.

# 16.30 Security Operations

Security Operations melakukan:

- monitoring;

- detection;

- triage;

- investigation;

- containment;

- eradication;

- recovery;

- evidence preservation;

- reporting;

- lessons learned.

Security operations harus terhubung dengan Incident Management.

# 16.31 Security Incident Response

Security Incident Response Lifecycle:

Detect

↓

Triage

↓

Classify

↓

Contain

↓

Investigate

↓

Eradicate

↓

Recover

↓

Validate

↓

Report

↓

Improve

Incident response plan harus diuji melalui simulation atau tabletop exercise.

# 16.32 Security Incident Classification

| Level | Contoh |
| --- | --- |
| Critical | Data breach besar, ransomware production, admin compromise |
| High | Privilege escalation, significant data exposure |
| Medium | Suspicious access, malware detection terbatas |
| Low | Minor policy violation |

Severity harus mempertimbangkan:

- impact;

- likelihood;

- data sensitivity;

- affected users;

- service criticality;

- regulatory impact.

# 16.33 Endpoint Security

Endpoint yang mengakses FNE harus memiliki security baseline.

Kontrol dapat mencakup:

- endpoint protection;

- patching;

- disk encryption;

- screen lock;

- malware protection;

- device inventory;

- mobile security;

- remote wipe untuk perangkat yang didukung.

# 16.34 Network Security

Network architecture menggunakan segmentation.

Zona minimum:

Internet

→

DMZ

→

Application Zone

→

Service Zone

→

Data Zone

→

Management Zone

IoT environment dapat ditempatkan pada segment terpisah:

IoT Zone

Akses antar-zone harus menggunakan explicit policy.

# 16.35 Firewall

Firewall harus menggunakan prinsip:

Deny by Default → Explicit Allow

Rule harus memiliki:

- source;

- destination;

- port;

- protocol;

- purpose;

- owner;

- expiry/review date.

Firewall rule harus direview secara berkala.

# 16.36 Web Application Firewall

WAF digunakan untuk melindungi public-facing application dari serangan seperti:

- injection;

- malicious request;

- bot abuse;

- request flooding;

- common web attack pattern.

WAF tidak menggantikan secure application development.

# 16.37 DDoS Protection

Public-facing service harus memiliki mekanisme mitigasi DDoS sesuai risk level.

Control dapat berupa:

- rate limiting;

- traffic filtering;

- CDN;

- WAF;

- upstream protection;

- autoscaling;

- traffic anomaly detection.

# 16.38 IoT Security

IoT memiliki attack surface tambahan.

Setiap device harus memiliki:

- unique identity;

- authentication;

- secure communication;

- firmware integrity;

- configuration control;

- device lifecycle;

- certificate/key management;

- device revocation.

Device yang compromised harus dapat diisolasi.

# 16.39 AI/ML Security

AI/ML security mencakup:

- dataset access control;

- model access control;

- model registry security;

- training pipeline security;

- inference API security;

- model artifact protection;

- adversarial input monitoring;

- data poisoning detection;

- model theft protection;

- prompt/input validation apabila menggunakan generative AI;

- output validation.

Model production tidak boleh dapat dimodifikasi langsung oleh end user.

# 16.40 AI Governance

Setiap model AI harus memiliki:

- model owner;

- purpose;

- training data lineage;

- model version;

- evaluation result;

- risk classification;

- approval;

- deployment date;

- monitoring;

- retirement criteria.

Model berisiko tinggi harus memiliki human oversight.

# 16.41 Knowledge Graph Security

Knowledge Graph harus menerapkan:

- graph-level access control;

- node-level permission sesuai kebutuhan;

- relationship-level security untuk data sensitif;

- query authorization;

- provenance protection;

- write access control;

- graph administration separation;

- query audit.

Informasi yang memiliki classification Restricted tidak boleh dapat diakses hanya karena pengguna memiliki akses umum ke Knowledge Graph.

# 16.42 Digital Twin Security

Digital Twin harus melindungi:

- physical asset identity;

- state data;

- telemetry;

- configuration;

- simulation model;

- scenario;

- control command.

Command yang dapat memengaruhi physical operation harus menggunakan authorization tambahan.

# 16.43 Command Security

Command yang dapat menghasilkan physical atau financial impact harus memiliki:

- authentication;

- authorization;

- validation;

- approval;

- transaction logging;

- non-repudiation sesuai kebutuhan;

- emergency stop.

Contoh:

IoT Sensor → AI Recommendation → Digital Twin → Human Approval → Physical Command

Human approval menjadi mandatory untuk command berisiko tinggi.

# 16.44 Financial Security

Transaksi finansial harus memiliki:

- maker-checker;

- approval matrix;

- transaction limit;

- anomaly detection;

- audit trail;

- reconciliation;

- segregation of duties.

Transaksi di atas threshold tertentu harus memperoleh approval tambahan.

# 16.45 Fraud Detection

FNE dapat menyediakan fraud detection menggunakan:

- rule-based detection;

- anomaly detection;

- graph-based analysis;

- behavioral analytics;

- transaction pattern analysis.

Contoh indikator:

- transaksi tidak biasa;

- supplier relationship anomaly;

- duplicate payment;

- unusual refund;

- unusual approval;

- excessive privilege;

- suspicious master data change.

# 16.46 Supply Chain Security

Security supply chain mencakup:

- supplier identity;

- supplier access;

- third-party integration;

- API credentials;

- software dependency;

- hardware;

- IoT devices;

- logistics partner.

Vendor dengan akses sistem harus melalui security assessment.

# 16.47 Third-Party Security

Pihak ketiga harus memenuhi security requirement sesuai level risiko.

Assessment dapat mencakup:

- security policy;

- access control;

- encryption;

- vulnerability management;

- incident response;

- backup;

- business continuity;

- compliance;

- subcontractor;

- data processing.

Contract harus menetapkan kewajiban security dan notification terhadap security incident.

# 16.48 Software Supply Chain Security

Source code dan dependency harus dilindungi melalui:

- source repository access control;

- branch protection;

- code review;

- dependency scanning;

- Software Composition Analysis;

- secret scanning;

- artifact signing;

- container image scanning;

- provenance;

- SBOM.

Build artifact production harus dapat ditelusuri ke source commit dan pipeline.

# 16.49 Vulnerability Management

Vulnerability management lifecycle:

Discover → Assess → Prioritize → Remediate → Verify → Close

Sumber vulnerability:

- SAST;

- DAST;

- dependency scanning;

- infrastructure scanning;

- container scanning;

- penetration testing;

- security monitoring.

# 16.50 Security Testing

Security testing minimal mencakup:

- vulnerability assessment;

- SAST;

- DAST;

- dependency scan;

- container scan;

- penetration test;

- authentication test;

- authorization test;

- privilege escalation test;

- API security test;

- data protection test.

Testing dilakukan sebelum production release.

# 16.51 Penetration Testing

Penetration testing dilakukan pada:

- web application;

- mobile application;

- API;

- infrastructure;

- external interface;

- selected IoT environment.

Scope, rules of engagement, dan timing harus disetujui sebelum pengujian.

Critical finding harus diselesaikan sebelum production acceptance.

# 16.52 Security Configuration Baseline

Komponen production harus memiliki baseline configuration.

Baseline mencakup:

- OS;

- database;

- web server;

- API gateway;

- container;

- Kubernetes;

- network;

- IAM;

- logging;

- monitoring.

Configuration drift harus dapat dideteksi.

# 16.53 Secrets Management

Secret mencakup:

- password;

- API key;

- token;

- certificate private key;

- database credential;

- encryption key.

Secret harus dikelola menggunakan centralized secrets management.

Secret tidak boleh disimpan pada:

- Git repository;

- source code;

- public configuration;

- log;

- ticket tanpa protection.

# 16.54 Backup Security

Backup harus:

- encrypted;

- access controlled;

- isolated;

- monitored;

- integrity checked;

- protected against unauthorized deletion.

Backup critical dapat menggunakan immutable backup untuk meningkatkan resilience terhadap ransomware.

# 16.55 Disaster Recovery Security

DR environment harus memiliki security control yang setara dengan production untuk komponen yang menangani data sensitif.

DR test harus memastikan:

- access control;

- encryption;

- network security;

- logging;

- monitoring;

- backup integrity.

# 16.56 Security Awareness

Seluruh pengguna harus mendapatkan security awareness training.

Materi minimum:

- password security;

- MFA;

- phishing;

- social engineering;

- data classification;

- secure data handling;

- incident reporting;

- mobile security;

- acceptable use.

Administrator dan privileged user memperoleh training tambahan.

# 16.57 Security Training untuk Developer

Developer harus memahami:

- secure coding;

- OWASP principles;

- authentication;

- authorization;

- cryptography;

- input validation;

- API security;

- dependency security;

- secrets management;

- logging;

- threat modeling.

# 16.58 Security Awareness untuk Operator Farm

Pengguna operasional farm harus memahami:

- keamanan perangkat mobile;

- credential protection;

- penggunaan IoT;

- reporting incident;

- penggunaan shared device;

- data capture;

- offline synchronization;

- physical security.

# 16.59 Physical Security

Infrastructure fisik harus dilindungi dari:

- unauthorized access;

- theft;

- tampering;

- environmental damage;

- power failure;

- fire;

- water damage.

Data center atau cloud infrastructure harus menggunakan physical security control yang sesuai service provider dan deployment model.

# 16.60 Security for Mobile Application

Mobile application harus menerapkan:

- secure authentication;

- secure token storage;

- certificate validation;

- encryption;

- session timeout;

- device security;

- jailbreak/root detection sesuai risk;

- remote session revocation;

- secure offline data.

Data Restricted tidak boleh disimpan secara lokal tanpa encryption dan business justification.

# 16.61 Offline Security

Offline transaction harus:

- memiliki local identity;

- memiliki transaction signature;

- menggunakan secure local storage;

- memiliki expiration;

- memiliki synchronization authentication;

- memiliki duplicate detection;

- memiliki conflict resolution.

Transaksi offline tidak boleh dianggap final sebelum server-side validation.

# 16.62 Security for Marketplace

Marketplace harus melindungi:

- buyer identity;

- seller identity;

- product listing;

- transaction;

- price;

- payment-related information;

- reputation;

- fraud indicators.

Marketplace transaction harus memiliki audit trail.

# 16.63 Security for Customer Data

Customer data harus menggunakan:

- role-based access;

- data minimization;

- export control;

- audit;

- encryption;

- retention;

- deletion/anonymization sesuai kebutuhan.

Customer service personnel hanya memperoleh data yang diperlukan untuk menjalankan tugas.

# 16.64 Security for Supplier Data

Supplier data harus dilindungi karena dapat mengandung:

- commercial information;

- pricing;

- contract;

- performance;

- financial information;

- contact information.

Supplier information harus memiliki owner dan access policy.

# 16.65 Security Metrics

Security KPI minimum:

| KPI | Target |
| --- | --- |
| Critical Vulnerability Open | 0 |
| Critical Vulnerability Remediation | ≤ 24 jam |
| High Vulnerability Remediation | ≤ 7 hari |
| Privileged Account Review | 100% |
| Critical Security Log Coverage | 100% |
| MFA Privileged Account | 100% |
| Critical Security Incident Response | ≤ 15 menit |
| Backup Security Verification | 100% |
| Security Training Completion | ≥ 95% |
| Critical Application Penetration Test | 100% scope |
| Security Incident RCA | 100% P1 |

# 16.66 Security Maturity

Security maturity FNE ditargetkan berkembang melalui:

### Level 1 — Basic

Password, firewall, backup, basic access control.

### Level 2 — Controlled

RBAC, MFA, logging, patch management.

### Level 3 — Managed

SIEM, vulnerability management, security testing, formal incident response.

### Level 4 — Advanced

Zero Trust, behavioral analytics, automated detection, privileged access management.

### Level 5 — Adaptive

Risk-based security, AI-assisted detection, automated response, continuous control validation.

Target jangka menengah FNE adalah Level 4 — Advanced Security.

# 16.67 Security Architecture Review

Security Architecture Review dilakukan pada:

- requirement stage;

- architecture stage;

- major release;

- major integration;

- production deployment;

- significant architecture change.

Review mencakup:

- threat model;

- trust boundary;

- identity;

- data protection;

- attack surface;

- vulnerability;

- monitoring;

- recovery.

# 16.68 Security Exception Management

Security exception hanya dapat diberikan apabila:

- business justification tersedia;

- risk assessment tersedia;

- compensating control tersedia;

- owner ditetapkan;

- expiry date ditentukan;

- approval diberikan oleh security authority.

Critical security risk tidak boleh dibiarkan tanpa formal risk acceptance.

# 16.69 Security Audit

Audit keamanan dilakukan secara periodik.

Audit dapat mencakup:

- IAM;

- privileged access;

- data access;

- API;

- database;

- infrastructure;

- source code;

- cloud configuration;

- IoT;

- AI/ML;

- Knowledge Graph;

- Digital Twin;

- third-party access.

Audit finding harus memiliki:

- severity;

- owner;

- remediation;

- target date;

- verification.

# 16.70 Compliance

FNE harus memenuhi peraturan dan standar yang relevan dengan:

- perlindungan data pribadi;

- keamanan informasi;

- transaksi elektronik;

- pencatatan keuangan;

- ketenagakerjaan;

- agribisnis;

- perpajakan;

- kontrak;

- pengelolaan data;

- kebutuhan audit.

Standar internasional dapat dijadikan referensi, termasuk:

- ISO/IEC 27001;

- ISO/IEC 27002;

- ISO/IEC 27005;

- ISO/IEC 27701;

- NIST Cybersecurity Framework;

- OWASP;

- CIS Controls.

Pemilihan framework final disesuaikan dengan regulatory requirement dan organizational governance.

# 16.71 Security Documentation

Dokumentasi keamanan minimum:

- Information Security Policy;

- Security Architecture;

- IAM Policy;

- RBAC Matrix;

- SoD Matrix;

- Data Classification Policy;

- Encryption Policy;

- Key Management Procedure;

- Secure SDLC;

- Threat Model;

- Vulnerability Management Procedure;

- Patch Management;

- Incident Response Plan;

- Disaster Recovery Security Plan;

- Security Monitoring Plan;

- Penetration Test Report;

- Security Assessment Report;

- Security Exception Register;

- Access Review Report;

- Security Audit Report.

# 16.72 Security Incident Evidence

Evidence security incident harus diperlakukan sebagai informasi sensitif.

Evidence dapat berupa:

- log;

- network record;

- authentication event;

- database event;

- system image;

- forensic artifact;

- ticket;

- communication record.

Evidence harus memiliki chain of custody apabila digunakan untuk investigasi formal.

# 16.73 Security Architecture untuk Closed-Loop FNE

Security harus melindungi seluruh closed-loop:

PLAN

↓

SOURCE

↓

GROW

↓

HARVEST

↓

PRODUCE

↓

STORE

↓

SELL

↓

DELIVER

↓

COLLECT

↓

ANALYZE

↓

LEARN

↓

SIMULATE

↓

DECIDE

↓

OPTIMIZE

Setiap tahap harus memiliki:

Identity → Authorization → Validation → Audit → Monitoring

# 16.74 Security Acceptance Criteria

Security acceptance minimal mensyaratkan:

- authentication berjalan;

- authorization berjalan;

- RBAC tervalidasi;

- SoD tervalidasi;

- MFA diterapkan pada privileged access;

- encryption aktif;

- secrets terlindungi;

- audit trail aktif;

- security logging aktif;

- vulnerability assessment selesai;

- critical vulnerability = 0;

- penetration test selesai sesuai scope;

- backup security tervalidasi;

- DR security tervalidasi;

- incident response tersedia;

- security monitoring aktif;

- security documentation lengkap.

# 16.75 Security Target State

Target keamanan Super ERP FNE adalah:

Identity-Centric + Zero Trust + Least Privilege + Defense in Depth + Data Protection + Continuous Monitoring + Automated Detection + Resilient Recovery

Arsitektur keamanan harus mampu melindungi tidak hanya aplikasi ERP, tetapi seluruh Integrated Agricultural Enterprise Operating System, termasuk:

People + Process + Data + Application + API + Infrastructure + IoT + AI + Knowledge Graph + Digital Twin + Physical Operation

Keamanan akhir FNE harus menghasilkan kondisi:

Trusted Identity → Secure Transaction → Protected Data → Controlled Access → Continuous Monitoring → Rapid Response → Reliable Recovery → Continuous Improvement

Target tersebut menjadi fondasi bagi pengoperasian Super ERP FNE secara aman, resilient, auditable, dan berkelanjutan.

# 17. ANGGARAN

## 17.1 Prinsip Umum Penganggaran

Anggaran pengembangan Super ERP Farm Nation Enterprise (FNE) disusun sebagai instrumen pengendalian finansial proyek sekaligus dasar pengambilan keputusan investasi teknologi. Struktur anggaran harus mencerminkan keseluruhan lifecycle sistem, mulai dari inisiasi, analisis kebutuhan, desain, pengembangan, integrasi, migrasi data, pengujian, implementasi, pelatihan, hingga operasional pasca-go-live.

Prinsip penganggaran FNE meliputi:

- Total Cost of Ownership (TCO)
Perhitungan tidak hanya mencakup biaya pembangunan sistem, tetapi juga biaya lisensi, cloud/infrastruktur, keamanan, pemeliharaan, support, pengembangan lanjutan, backup, disaster recovery, dan biaya operasional.

- Value-Based Budgeting
Anggaran dikaitkan dengan business value, criticality proses, risiko, dan manfaat yang diharapkan.

- Phased Investment
Investasi dilakukan secara bertahap mengikuti roadmap 24 bulan sehingga risiko investasi dapat dikendalikan.

- Modular Budgeting
Setiap domain sistem mempunyai cost center dan baseline anggaran yang dapat dipantau secara independen.

- Evidence-Based Estimation
Estimasi didasarkan pada jumlah modul, kompleksitas proses, jumlah pengguna, volume transaksi, kebutuhan integrasi, volume data, kebutuhan IoT, kompleksitas AI, dan kebutuhan infrastruktur.

- Contingency-Based Planning
Anggaran menyediakan cadangan untuk risiko teknis, perubahan kebutuhan, integrasi, migrasi data, security hardening, serta kenaikan kebutuhan kapasitas.

- Lifecycle Cost Control
Pengendalian biaya dilakukan sejak tahap discovery sampai maintenance, bukan hanya pada tahap development.

- Open Architecture Economics
Penggunaan open-source dipertimbangkan untuk mengurangi vendor lock-in tanpa mengorbankan security, reliability, maintainability, dan enterprise support.

## 17.2 Tujuan Penyusunan Anggaran

Anggaran FNE bertujuan untuk:

- menentukan kebutuhan investasi pengembangan sistem;

- menentukan kebutuhan biaya operasional teknologi;

- menyediakan baseline biaya proyek;

- mengalokasikan anggaran berdasarkan work breakdown structure;

- menghubungkan pembayaran dengan milestone dan deliverable;

- mengendalikan cost overrun;

- menyediakan dasar evaluasi vendor;

- menyediakan dasar penyusunan BoQ;

- menghitung TCO;

- mendukung analisis Return on Investment (ROI);

- mengendalikan perubahan scope;

- menyediakan contingency budget;

- memastikan keberlanjutan operasional setelah go-live.

## 17.3 Ruang Lingkup Anggaran

Komponen biaya sekurang-kurangnya mencakup:

- project management;

- business analysis;

- business process management;

- enterprise architecture;

- solution architecture;

- application development;

- UI/UX;

- database;

- data engineering;

- data migration;

- integration;

- quality assurance;

- cybersecurity;

- infrastructure;

- cloud;

- DevOps/SRE;

- BI;

- AI/ML;

- Knowledge Graph;

- IoT;

- Digital Twin;

- simulation;

- training;

- change management;

- deployment;

- go-live;

- hypercare;

- technical documentation;

- support;

- maintenance;

- software licensing;

- third-party services;

- backup;

- disaster recovery;

- contingency.

## 17.4 Struktur Work Breakdown Cost

Anggaran mengikuti struktur biaya berikut:

C01 – Project Management
Biaya PM, governance, project control, meeting, reporting, risk management, issue management, dan project administration.

C02 – Business Analysis & Process Engineering
Biaya requirement engineering, process discovery, BPMN, business rules, KPI, process redesign, dan validation.

C03 – Architecture & Design
Biaya enterprise architecture, solution architecture, application architecture, data architecture, integration architecture, security architecture, UI/UX, dan technical design.

C04 – Application Development
Biaya backend, frontend, mobile application, workflow, ERP modules, API, reporting, notification, audit trail, dan administrative functions.

C05 – Data Platform & Migration
Biaya database, ETL/ELT, data warehouse/lakehouse, master data, data cleansing, data migration, reconciliation, dan data quality.

C06 – Integration
Biaya API gateway, event broker, external systems, third-party services, IoT integration, marketplace integration, payment integration, serta integration testing.

C07 – Infrastructure & DevOps
Biaya cloud/on-premise infrastructure, compute, storage, networking, container platform, CI/CD, monitoring, backup, DR, dan observability.

C08 – Cybersecurity
Biaya IAM, MFA, WAF, security monitoring, vulnerability assessment, penetration testing, SIEM, security tooling, hardening, dan security audit.

C09 – Quality Assurance & Testing
Biaya functional testing, integration testing, regression testing, performance testing, security testing, UAT, automation testing, dan defect management.

C10 – Business Intelligence
Biaya data mart, semantic layer, KPI, dashboard, reporting, visualization, drill-down, dan executive analytics.

C11 – Artificial Intelligence & Machine Learning
Biaya forecasting, prediction, recommendation, model development, MLOps, model registry, model monitoring, explainability, dan AI governance.

C12 – Knowledge Graph
Biaya ontology engineering, entity resolution, graph database, graph ingestion, relationship modelling, graph analytics, graph API, dan provenance.

C13 – IoT
Biaya sensor integration, device management, gateway, telemetry, time-series data, monitoring, alerting, dan device security.

C14 – Digital Twin & Simulation
Biaya digital representation, state synchronization, simulation engine, scenario modelling, what-if analysis, dan decision simulation.

C15 – Training & Change Management
Biaya training, training material, user adoption, communication, change impact assessment, super-user program, dan organizational readiness.

C16 – Deployment & Go-Live
Biaya deployment, cutover, migration final, operational readiness, command center, hypercare, dan stabilization.

C17 – Support & Maintenance
Biaya L1–L3 support, corrective maintenance, preventive maintenance, adaptive maintenance, monitoring, patching, dan minor enhancement.

C18 – Contingency
Cadangan biaya untuk risiko dan ketidakpastian yang telah diidentifikasi.

## 17.5 CAPEX dan OPEX

Struktur investasi dibedakan menjadi CAPEX, OPEX, dan biaya transisional.

### CAPEX

Komponen CAPEX dapat mencakup:

- pembangunan software;

- pengembangan custom module;

- pengembangan mobile application;

- pembangunan integration platform;

- pembangunan data platform;

- pembangunan Knowledge Graph;

- pembangunan AI/ML platform;

- pengembangan Digital Twin;

- perangkat IoT tertentu;

- server apabila menggunakan on-premise;

- jaringan dan perangkat pendukung;

- perpetual license apabila tersedia;

- initial implementation.

### OPEX

Komponen OPEX dapat mencakup:

- cloud compute;

- cloud storage;

- database subscription;

- software subscription;

- SaaS;

- API subscription;

- monitoring;

- security service;

- backup;

- disaster recovery;

- support;

- maintenance;

- internet/network;

- domain dan certificate;

- observability;

- managed services;

- AI inference;

- data processing;

- IoT connectivity.

### Transitional Cost

Biaya transisional dapat mencakup:

- data cleansing;

- data migration;

- parallel operation;

- training;

- change management;

- pilot;

- hypercare;

- temporary infrastructure;

- legacy system integration;

- system retirement.

## 17.6 Metode Estimasi Biaya

Estimasi anggaran menggunakan kombinasi:

### 17.6.1 Bottom-Up Estimation

Setiap work package dihitung berdasarkan:

Cost = Quantity × Unit Cost

Contoh:

- jumlah person-month;

- jumlah server;

- jumlah device;

- jumlah user;

- jumlah API;

- jumlah modul;

- jumlah lokasi;

- jumlah training session;

- jumlah migration cycle.

### 17.6.2 Parametric Estimation

Estimasi dapat menggunakan parameter:

- jumlah pengguna;

- jumlah transaksi per detik;

- jumlah modul;

- jumlah business process;

- jumlah integration endpoint;

- jumlah data;

- jumlah lokasi;

- jumlah perangkat IoT;

- jumlah model AI;

- jumlah dashboard;

- jumlah entity Knowledge Graph.

### 17.6.3 Three-Point Estimation

Untuk komponen berisiko tinggi digunakan:

Expected Cost = (Optimistic + 4 × Most Likely + Pessimistic) / 6

Pendekatan tersebut relevan untuk:

- data migration;

- integration;

- AI;

- IoT;

- Digital Twin;

- legacy integration;

- cybersecurity;

- infrastructure sizing.

## 17.7 Asumsi Baseline Anggaran

Baseline anggaran menggunakan asumsi:

| Parameter | Baseline |
| --- | --- |
| Durasi implementasi | 24 bulan |
| Model pengembangan | Agile-Hybrid |
| Arsitektur | Modular, API-first, cloud/hybrid-ready |
| Pengguna awal | ±1.000 concurrent users |
| Target scalability | 5.000–10.000+ users |
| Modul | Enterprise-wide |
| Database | PostgreSQL + analytical platform + Neo4j |
| Integration | API + event + batch + IoT |
| AI/ML | Multi-use-case |
| Knowledge Graph | Enterprise KG |
| IoT | Pilot sampai production-ready |
| Digital Twin | Production-ready pilot |
| Mobile | Ya |
| BI | Executive + operational |
| Security | Enterprise security |
| DR | RPO ≤15 menit, RTO ≤2 jam |
| Availability | ≥99,9% untuk core ERP |
| Support | L1–L3 |
| Hypercare | Minimum 14 hari |
| Contingency | 10–15% |

## 17.8 Skenario Anggaran

Tiga skenario investasi dapat digunakan untuk perencanaan awal.

| Skenario | Karakteristik | Estimasi Investasi |
| --- | --- | --- |
| Minimum | Core ERP, sebagian extended module, AI/KG/IoT terbatas | Rp15–20 miliar |
| Recommended | Full Core ERP + Extended Enterprise + BI + AI + KG + IoT + Digital Twin | Rp25–35 miliar |
| Enterprise Advanced | Scope penuh, multi-site, high availability, advanced AI, extensive IoT, Digital Twin, automation | Rp35–50+ miliar |

Nilai tersebut merupakan indikasi perencanaan, bukan quotation vendor. Besaran aktual sangat bergantung pada build-versus-buy, jumlah lokasi, jumlah pengguna, volume transaksi, kebutuhan cloud, harga perangkat IoT, lisensi software, tingkat customisasi, serta kompleksitas integrasi.

Skenario Recommended digunakan sebagai baseline awal KAK karena paling sesuai dengan target FNE sebagai Integrated Agricultural Enterprise Operating System, bukan sekadar implementasi ERP konvensional.

## 17.9 Baseline Anggaran Recommended

Baseline indikatif sebesar Rp30 miliar digunakan sebagai contoh financial planning.

| No | Komponen | Proporsi | Indikatif |
| --- | --- | --- | --- |
| 1 | Project Management | 4% | Rp1,20 M |
| 2 | Business Analysis & Process | 5% | Rp1,50 M |
| 3 | Architecture & UI/UX | 5% | Rp1,50 M |
| 4 | Application Development | 22% | Rp6,60 M |
| 5 | Data Platform & Migration | 7% | Rp2,10 M |
| 6 | Integration | 6% | Rp1,80 M |
| 7 | Infrastructure & DevOps | 8% | Rp2,40 M |
| 8 | Cybersecurity | 4% | Rp1,20 M |
| 9 | QA & Testing | 6% | Rp1,80 M |
| 10 | BI & Analytics | 4% | Rp1,20 M |
| 11 | AI/ML | 5% | Rp1,50 M |
| 12 | Knowledge Graph | 3% | Rp0,90 M |
| 13 | IoT | 4% | Rp1,20 M |
| 14 | Digital Twin & Simulation | 4% | Rp1,20 M |
| 15 | Training & Change Management | 3% | Rp0,90 M |
| 16 | Deployment & Go-Live | 2% | Rp0,60 M |
| 17 | Contingency | 8% | Rp2,40 M |
|  | Total | 100% | Rp30,00 M |

Nilai setiap komponen harus dikonfirmasi kembali melalui BoQ, staffing plan, procurement plan, infrastructure sizing, dan hasil detailed design.

## 17.10 Alokasi Anggaran Berdasarkan Fase

Baseline Rp30 miliar dapat direncanakan sebagai berikut:

| Fase | Periode | Proporsi | Indikatif |
| --- | --- | --- | --- |
| Initiation & Discovery | M1–M2 | 6% | Rp1,80 M |
| Architecture & Foundation | M2–M5 | 12% | Rp3,60 M |
| Core ERP | M5–M10 | 28% | Rp8,40 M |
| Extended Enterprise | M9–M12 | 12% | Rp3,60 M |
| Data, BI, AI & KG | M10–M14 | 15% | Rp4,50 M |
| IoT & Digital Twin | M13–M16 | 8% | Rp2,40 M |
| Integration & UAT | M15–M17 | 6% | Rp1,80 M |
| Pilot | M18–M19 | 4% | Rp1,20 M |
| Rollout | M20–M22 | 5% | Rp1,50 M |
| Stabilization | M23–M24 | 4% | Rp1,20 M |
| Total |  | 100% | Rp30,00 M |

Alokasi tersebut dapat berubah mengikuti hasil earned value analysis, perubahan scope yang disetujui, dan hasil actual costing.

## 17.11 Anggaran SDM

Komponen SDM menjadi salah satu cost driver terbesar. Estimasi person-month harus disusun berdasarkan:

- role;

- seniority;

- jumlah personel;

- durasi keterlibatan;

- allocation percentage;

- work package;

- lokasi kerja;

- outsourcing/internal;

- specialist requirement.

Contoh formula:

SDM Cost = Σ(Person-Month × Rate per Person-Month)

Specialist dengan kompetensi langka dapat dialokasikan secara shared resource untuk:

- Enterprise Architecture;

- Cybersecurity;

- Data Architecture;

- AI/ML;

- Knowledge Graph;

- IoT;

- Digital Twin;

- DevOps/SRE.

## 17.12 Anggaran Infrastruktur dan Cloud

Infrastructure budget sekurang-kurangnya mencakup:

- compute;

- memory;

- block/object storage;

- database;

- backup;

- network;

- load balancer;

- WAF;

- CDN bila diperlukan;

- container platform;

- message broker;

- observability;

- logging;

- monitoring;

- security tooling;

- disaster recovery;

- development environment;

- staging environment;

- production environment.

Sizing dilakukan berdasarkan:

Infrastructure Requirement = Transaction Volume + Data Volume + Concurrent Users + Growth Factor + HA/DR Requirement

Growth factor direkomendasikan mempertimbangkan horizon minimal tiga sampai lima tahun.

## 17.13 Anggaran Software dan Lisensi

Pemilihan software menggunakan prinsip Total Cost of Ownership, bukan hanya harga lisensi awal.

Kategori yang harus dievaluasi:

- operating system;

- database;

- ERP component;

- BI;

- API gateway;

- message broker;

- monitoring;

- security;

- IAM;

- GIS;

- AI platform;

- Knowledge Graph;

- IoT platform;

- Digital Twin;

- backup;

- disaster recovery.

Open-source dapat digunakan untuk komponen seperti PostgreSQL, Redis, Kafka/RabbitMQ, Neo4j Community/Enterprise sesuai kebutuhan, Python, serta berbagai komponen observability.

Keputusan final mempertimbangkan:

- license model;

- enterprise support;

- security;

- scalability;

- performance;

- maintainability;

- talent availability;

- interoperability;

- upgrade path;

- vendor lock-in;

- TCO lima tahun.

## 17.14 Anggaran Data Migration

Data migration harus mempunyai anggaran tersendiri karena prosesnya tidak terbatas pada pemindahan data.

Komponen biaya meliputi:

- source assessment;

- data profiling;

- data cleansing;

- deduplication;

- transformation;

- mapping;

- master data harmonization;

- ETL/ELT;

- migration tooling;

- reconciliation;

- migration rehearsal;

- migration execution;

- validation;

- legacy archive.

Kriteria keberhasilan mengikuti acceptance criteria pada bagian sebelumnya, termasuk target reconciliation minimal 99,5% untuk data migrasi yang telah ditetapkan sebagai critical.

## 17.15 Anggaran AI/ML

Anggaran AI/ML mencakup:

- data preparation;

- feature engineering;

- model development;

- training;

- model registry;

- inference;

- MLOps;

- monitoring;

- explainability;

- model governance;

- retraining;

- compute/GPU bila diperlukan.

Model AI harus mempunyai business use case yang jelas. Pengembangan model tanpa business value yang terukur tidak menjadi prioritas investasi.

Prioritas awal:

- demand forecasting;

- yield prediction;

- inventory forecasting;

- predictive maintenance;

- sales recommendation;

- anomaly detection;

- production optimization.

## 17.16 Anggaran Knowledge Graph

Komponen Knowledge Graph mencakup:

- ontology design;

- entity modelling;

- relationship modelling;

- entity resolution;

- data mapping;

- graph ingestion;

- graph database;

- provenance;

- graph query;

- graph analytics;

- visualization;

- graph API;

- maintenance.

Knowledge Graph diposisikan sebagai lapisan semantic intelligence yang menghubungkan:

Farm → Crop → Activity → Harvest → Product → Production → Inventory → Customer → Order → Shipment → Employee → Asset → Supplier

Struktur tersebut memungkinkan FNE menghasilkan relationship-aware analytics dan explainable decision path.

## 17.17 Anggaran IoT

Anggaran IoT dibedakan antara software dan hardware.

### Software

- IoT gateway;

- device management;

- telemetry ingestion;

- time-series database;

- alerting;

- dashboard;

- device authentication;

- device monitoring.

### Hardware

- sensor;

- gateway;

- connectivity;

- controller;

- edge computing;

- power supply;

- installation;

- calibration;

- replacement.

Pilot IoT sebaiknya dimulai dari use case yang mempunyai business value terukur, misalnya monitoring lingkungan produksi, kondisi aset, kelembapan, temperatur, atau parameter produksi.

## 17.18 Anggaran Digital Twin dan Simulation

Digital Twin memerlukan biaya untuk:

- twin model;

- state model;

- synchronization;

- historical data;

- simulation engine;

- scenario engine;

- what-if analysis;

- visualization;

- decision interface;

- model calibration.

Prioritas implementasi dapat diarahkan pada:

- production capacity simulation;

- inventory scenario;

- crop yield scenario;

- resource allocation;

- expansion planning;

- supply-chain disruption;

- pricing scenario;

- workforce capacity.

## 17.19 Contingency Budget

Contingency direkomendasikan sebesar 10–15% dari direct project cost pada tahap preliminary budgeting.

Contingency digunakan untuk:

- requirement uncertainty;

- integration complexity;

- data quality problem;

- migration effort;

- security remediation;

- infrastructure scaling;

- unexpected third-party dependency;

- additional testing;

- regulatory requirement;

- technology change.

Contingency tidak digunakan untuk membiayai uncontrolled scope expansion.

Perubahan scope harus melalui Change Request (CR) dan Change Control Board.

## 17.20 Mekanisme Pembayaran

Pembayaran vendor atau pelaksana proyek direkomendasikan berbasis milestone.

Contoh struktur:

| Milestone | Bobot Pembayaran |
| --- | --- |
| Project Initiation | 5% |
| Requirements Approved | 7% |
| Architecture Approved | 8% |
| Foundation Ready | 10% |
| Core ERP Complete | 20% |
| Extended Enterprise | 10% |
| Intelligence Platform | 10% |
| IoT & Digital Twin | 8% |
| Integration & UAT | 7% |
| Pilot Acceptance | 5% |
| Enterprise Rollout | 5% |
| Final Acceptance & Handover | 5% |
| Total | 100% |

Pembayaran harus dikaitkan dengan bukti penerimaan, bukan sekadar elapsed time.

## 17.21 Pengendalian Anggaran

Project Manager bersama Project Control melakukan monitoring:

- Planned Value (PV);

- Earned Value (EV);

- Actual Cost (AC);

- Cost Variance (CV);

- Cost Performance Index (CPI);

- Estimate at Completion (EAC);

- Estimate to Complete (ETC);

- Variance at Completion (VAC).

Formula utama:

CV = EV − AC

CPI = EV / AC

EAC = BAC / CPI

Interpretasi:

| Kondisi | Tindakan |
| --- | --- |
| CPI ≥ 1,00 | Cost performance baik |
| CPI 0,95–0,99 | Monitoring |
| CPI 0,90–0,94 | Corrective action |
| CPI < 0,90 | Escalation dan recovery plan |

Ambang tersebut dapat disesuaikan dengan governance organisasi.

## 17.22 Change Control Anggaran

Setiap perubahan yang memiliki dampak biaya harus memuat:

- change request ID;

- alasan perubahan;

- business justification;

- affected requirement;

- affected module;

- affected process;

- cost impact;

- schedule impact;

- resource impact;

- risk impact;

- security impact;

- architecture impact;

- recommendation;

- approval authority.

Perubahan minor dapat disetujui sesuai delegated authority. Perubahan yang meningkatkan baseline project budget harus mendapat persetujuan Steering Committee atau otoritas yang ditetapkan dalam governance.

## 17.23 Strategi Cost Optimization

Optimalisasi biaya dilakukan melalui:

- reuse komponen;

- modular architecture;

- open-source technology;

- cloud right-sizing;

- autoscaling;

- reserved capacity untuk workload stabil;

- serverless untuk workload tertentu;

- shared services;

- API reuse;

- centralized observability;

- centralized IAM;

- automation testing;

- CI/CD;

- infrastructure as code;

- containerization;

- phased IoT deployment;

- phased AI deployment;

- selective Digital Twin deployment;

- vendor competition;

- avoidance of unnecessary customization.

Prinsip utama adalah minimizing TCO while preserving business capability, security, reliability, and scalability.

## 17.24 Procurement Strategy

Pengadaan dapat menggunakan kombinasi:

- internal development;

- strategic vendor;

- system integrator;

- specialist vendor;

- managed service;

- SaaS;

- cloud provider;

- open-source;

- commercial enterprise software.

Evaluasi vendor minimal menggunakan:

| Kriteria | Bobot Indikatif |
| --- | --- |
| Functional Fit | 20% |
| Technical Capability | 15% |
| Architecture & Scalability | 10% |
| Security | 15% |
| Implementation Capability | 10% |
| Total Cost of Ownership | 15% |
| Support & SLA | 5% |
| Interoperability | 5% |
| Vendor Sustainability | 5% |
| Total | 100% |

## 17.25 Five-Year Total Cost of Ownership

Perencanaan investasi tidak berhenti pada 24 bulan implementasi.

Contoh struktur TCO:

| Tahun | Fokus | Estimasi Relatif |
| --- | --- | --- |
| Year 1 | Discovery, Foundation, Core Development | Tinggi |
| Year 2 | Extended Enterprise, Intelligence, Rollout | Tinggi |
| Year 3 | Operation & Optimization | Menengah |
| Year 4 | Expansion & Advanced Intelligence | Menengah |
| Year 5 | Optimization & Technology Refresh | Menengah |

Formula sederhana:

TCO₅ = Initial Investment + Σ(OPEX Year 1–5) + Upgrade Cost + Expansion Cost − Residual Value

Komponen OPEX harus mencakup cloud, support, maintenance, security, backup, DR, licensing, AI inference, IoT connectivity, dan operational staffing.

## 17.26 Asumsi dan Pengecualian Anggaran

Anggaran indikatif tidak termasuk secara otomatis:

- pembelian lahan;

- pembangunan fisik fasilitas pertanian;

- pembangunan pabrik;

- kendaraan operasional;

- mesin produksi utama;

- perangkat produksi non-IT;

- biaya legal perusahaan;

- pajak yang bergantung pada skema pengadaan;

- biaya perubahan regulasi di luar baseline;

- integrasi legacy yang belum diketahui;

- ekspansi internasional;

- kebutuhan hardware IoT berskala besar di luar pilot;

- customization di luar approved scope.

Item tersebut harus dihitung sebagai separate investment package apabila diperlukan.

## 17.27 Anggaran Operasional Pasca-Go-Live

Estimasi OPEX tahunan pasca-implementasi direkomendasikan berada pada kisaran 15–25% dari initial software implementation cost, bergantung pada model cloud, licensing, support, jumlah pengguna, jumlah lokasi, dan tingkat managed service.

Komponen utama:

- application maintenance;

- infrastructure;

- cloud;

- database;

- security;

- backup;

- DR;

- monitoring;

- support;

- AI/ML;

- Knowledge Graph;

- IoT;

- Digital Twin;

- minor enhancement;

- training refresh.

## 17.28 Financial Governance

Governance anggaran melibatkan:

Steering Committee

- menyetujui baseline;

- menyetujui major change;

- mengawasi investment value.

Project Sponsor

- memastikan pendanaan;

- menyetujui keputusan strategis.

Project Manager

- mengendalikan budget harian;

- mengelola forecast;

- mengendalikan variance.

Finance/Controller

- melakukan financial verification;

- mengendalikan actual cost;

- melakukan reconciliation.

Procurement

- mengendalikan kontrak dan vendor.

Business Owner

- memvalidasi business value.

Technical Lead

- memvalidasi technical cost dan capacity requirement.

## 17.29 Indikator Pengendalian Anggaran

KPI anggaran minimal meliputi:

| KPI | Target |
| --- | --- |
| Budget variance | ≤10% |
| CPI | ≥0,95 |
| Unapproved cost | 0 |
| Milestone payment compliance | ≥95% |
| Change request with cost impact assessed | 100% |
| Vendor invoice reconciliation | 100% |
| Contingency usage documented | 100% |
| Major cost overrun without escalation | 0 |
| Contract compliance | ≥95% |
| TCO review | Minimal tahunan |

## 17.30 Rekomendasi Baseline Anggaran

Baseline perencanaan yang direkomendasikan untuk KAK adalah Rp30 miliar untuk implementasi 24 bulan, dengan rentang kewajaran awal sekitar Rp25–35 miliar untuk skenario Recommended.

Nilai Rp30 miliar diperlakukan sebagai Planning Budget Ceiling, bukan automatic spending authority. Nilai final harus diturunkan menjadi BoQ dan cost baseline berdasarkan:

- final scope;

- final WBS;

- resource loading;

- detailed architecture;

- infrastructure sizing;

- software licensing;

- data migration assessment;

- integration inventory;

- IoT sizing;

- AI workload sizing;

- Digital Twin complexity;

- vendor quotation;

- procurement result;

- approved contingency.

## 17.31 Prinsip Akhir Anggaran

Anggaran Super ERP FNE harus menghasilkan enterprise capability, bukan sekadar kumpulan software.

Investasi harus menghasilkan kemampuan organisasi untuk:

DIGITIZE → INTEGRATE → VISUALIZE → ANALYZE → PREDICT → SIMULATE → DECIDE → OPTIMIZE

Nilai investasi FNE dinilai berdasarkan peningkatan produktivitas, pengurangan waste, peningkatan inventory visibility, peningkatan production efficiency, peningkatan supply-chain reliability, peningkatan customer service, peningkatan data quality, pengurangan operational risk, dan peningkatan kualitas strategic decision-making.

Baseline anggaran menjadi sah setelah melalui proses scope validation → detailed estimation → BoQ → procurement evaluation → financial approval → budget baseline approval.

# 18. INDIKATOR KEBERHASILAN

## 18.1 Pengertian

Indikator Keberhasilan merupakan seperangkat Key Performance Indicators (KPI), Key Result Indicators (KRI), Service Level Indicators (SLI), dan outcome measures yang digunakan untuk menentukan tingkat keberhasilan pengembangan dan implementasi Super ERP Farm Nation Enterprise (FNE).

Keberhasilan FNE tidak ditentukan hanya berdasarkan apakah aplikasi telah selesai dikembangkan. Sistem dinilai berhasil apabila mampu menghasilkan perubahan terukur pada proses bisnis, kualitas data, produktivitas, pengendalian operasional, pengambilan keputusan, serta kemampuan organisasi dalam mengelola sumber daya pertanian dan agribisnis secara terintegrasi.

## 18.2 Tujuan Indikator Keberhasilan

Indikator keberhasilan bertujuan untuk:

- mengukur pencapaian sasaran strategis FNE;

- mengukur keberhasilan implementasi setiap modul;

- mengukur kualitas proses bisnis;

- mengukur kualitas dan integritas data;

- mengukur tingkat adopsi pengguna;

- mengukur reliability dan performance sistem;

- mengukur efektivitas integrasi;

- mengukur kontribusi BI dan AI;

- mengukur efektivitas Knowledge Graph;

- mengukur manfaat IoT;

- mengukur manfaat Digital Twin dan simulation;

- mengukur security posture;

- mengukur efisiensi operasional;

- mengukur manfaat finansial;

- mengukur digital maturity organisasi.

# 18.3 Prinsip Pengukuran

Pengukuran keberhasilan menggunakan prinsip:

### 1. Measurable

Setiap indikator mempunyai formula, satuan, baseline, target, dan sumber data.

### 2. Traceable

Setiap indikator dapat ditelusuri ke business objective, requirement, business process, dan deliverable.

### 3. Evidence-Based

Pencapaian indikator harus didukung oleh data aktual.

### 4. Time-Bound

Target mempunyai periode pengukuran yang jelas.

### 5. Comparable

Nilai dapat dibandingkan antara baseline, pilot, post-go-live, dan periode berikutnya.

### 6. Actionable

Hasil pengukuran dapat digunakan untuk corrective action dan continuous improvement.

### 7. Balanced

Pengukuran mencakup perspektif finansial, proses, teknologi, data, manusia, customer, dan innovation.

# 18.4 Hierarki Indikator Keberhasilan

Indikator FNE dibagi menjadi lima tingkatan:

Level 1 – Project Success
Mengukur keberhasilan pembangunan sistem.

Level 2 – System Success
Mengukur kualitas dan reliability sistem.

Level 3 – Adoption Success
Mengukur penggunaan sistem oleh organisasi.

Level 4 – Operational Success
Mengukur perubahan kinerja proses bisnis.

Level 5 – Strategic Business Value
Mengukur kontribusi FNE terhadap tujuan strategis perusahaan.

Hubungan pengukuran:

Project → System → Adoption → Operation → Business Value

# 18.5 Indikator Keberhasilan Proyek

| KPI | Formula/Metode | Target |
| --- | --- | --- |
| Schedule Performance | EV/PV | ≥0,95 |
| Cost Performance | EV/AC | ≥0,95 |
| Milestone Achievement | Milestone achieved / planned | ≥95% |
| Requirement Completion | Accepted requirement / total requirement | ≥98% |
| P0 Requirement Completion | Accepted P0 / total P0 | 100% |
| Critical Deliverable Acceptance | Accepted / total | 100% |
| Critical Open Defect | Jumlah | 0 |
| High Open Defect saat Final Acceptance | Jumlah | 0* |
| Documentation Completion | Completed / required | 100% |
| Training Completion | Trained / target users | ≥95% |

* Kecuali terdapat formal exception yang disetujui.

# 18.6 Indikator Keberhasilan Implementasi Sistem

| KPI | Target |
| --- | --- |
| Core ERP availability | ≥99,9% |
| Authentication/database availability | ≥99,95% |
| Critical transaction success | ≥99% |
| API p95 latency | ≤2 detik |
| Simple transaction | ≤3 detik |
| Complex transaction | ≤5 detik |
| Standard dashboard | ≤5 detik |
| Search | ≤3 detik |
| Critical system incidents during pilot | 0 |
| Critical production defects | 0 |
| Backup success | ≥99% |
| Recovery test success | 100% |
| RPO | ≤15 menit |
| RTO | ≤2 jam |

# 18.7 Indikator Integrasi Enterprise

FNE harus mampu menghilangkan silo aplikasi melalui integrasi antar-domain.

KPI yang digunakan:

| KPI | Target |
| --- | --- |
| Critical system integration completed | 100% |
| Critical API availability | ≥99,9% |
| Integration transaction success | ≥99% |
| Failed message recovery | ≥99% |
| Reconciliation completion | 100% |
| Duplicate transaction | ≤0,1% |
| Unprocessed critical message | 0 |
| Critical integration monitoring coverage | 100% |

Indikator tersebut berlaku untuk integrasi:

- Farm;

- Crop;

- Livestock;

- Procurement;

- Production;

- Warehouse;

- Sales;

- Finance;

- HCM;

- Logistics;

- Marketplace;

- IoT;

- BI;

- AI;

- Knowledge Graph;

- Digital Twin.

# 18.8 Indikator Data Quality

Data merupakan salah satu aset strategis FNE.

KPI minimal:

| Dimensi | Target |
| --- | --- |
| Completeness | ≥98% |
| Accuracy critical data | ≥99% |
| Validity | ≥99% |
| Referential integrity | ≥99,5% |
| Duplicate rate | ≤1% |
| Timeliness | ≥98% |
| Master data consistency | ≥99% |
| Migration reconciliation | ≥99,5% |
| Critical data lineage coverage | 100% |
| Critical data ownership | 100% |

Data quality diukur berdasarkan domain:

Master Data → Transaction Data → Analytical Data → AI Data → Knowledge Graph Data

# 18.9 Indikator Master Data Management

KPI MDM mencakup:

- product master completeness;

- supplier master completeness;

- customer master completeness;

- employee master completeness;

- farm master completeness;

- crop master completeness;

- asset master completeness;

- location master completeness.

Target minimum:

Critical Master Data Completeness ≥99%

Duplicate Critical Master Data ≤1%

Unresolved Critical Master Data = 0

# 18.10 Indikator Farm Management

FNE harus menghasilkan peningkatan visibility terhadap aktivitas pertanian.

KPI meliputi:

| KPI | Target Awal |
| --- | --- |
| Farm registration coverage | 100% |
| Land parcel registration | 100% |
| Crop plan digitalization | ≥95% |
| Farm activity recording | ≥95% |
| Harvest recording | ≥98% |
| Yield recording | ≥98% |
| Crop cycle traceability | ≥98% |
| Unrecorded critical activity | ≤2% |

# 18.11 Indikator Crop Management

KPI mencakup:

- crop planning accuracy;

- planting schedule compliance;

- harvest prediction accuracy;

- yield prediction accuracy;

- crop loss;

- resource utilization;

- crop cycle completion.

Contoh indikator:

Planting Schedule Compliance ≥95%

Harvest Recording Completeness ≥98%

Yield Prediction Accuracy ≥80%

Target model AI harus dikalibrasi terhadap karakteristik dataset dan business tolerance. Nilai accuracy bukan target universal untuk semua model karena jenis model, horizon prediksi, dan biaya prediction error berbeda.

# 18.12 Indikator Livestock Management

KPI mencakup:

- livestock registration;

- animal identification;

- feed recording;

- production recording;

- health-event recording;

- livestock productivity;

- feed efficiency;

- mortality/loss monitoring.

Target digital coverage:

Livestock Master Coverage = 100%

Production Recording Coverage ≥98%

# 18.13 Indikator Production/MES

KPI produksi meliputi:

| KPI | Target Awal |
| --- | --- |
| Production plan adherence | ≥95% |
| Production order traceability | ≥99% |
| Material consumption recording | ≥98% |
| Production completion recording | ≥98% |
| BOM usage compliance | ≥98% |
| Production yield | Baseline + improvement |
| Production downtime | Baseline − improvement |
| Production variance | Baseline − improvement |

Target improvement aktual ditentukan setelah baseline tiga sampai enam bulan tersedia.

# 18.14 Indikator Inventory dan Warehouse

KPI:

- inventory accuracy;

- stock visibility;

- stock-out;

- overstock;

- inventory turnover;

- reservation accuracy;

- warehouse transaction accuracy;

- picking accuracy;

- receiving accuracy;

- dispatch accuracy.

Target:

Inventory Accuracy ≥98%

Critical Stock Visibility = 100%

Critical Stock-out Reduction ≥10% dibanding baseline

Warehouse Transaction Accuracy ≥99%

# 18.15 Indikator Procurement

KPI procurement:

- Purchase Requisition cycle time;

- Purchase Order cycle time;

- supplier response time;

- supplier delivery performance;

- supplier quality;

- purchase price variance;

- contract compliance;

- procurement automation.

Target:

Digital Procurement Transaction Coverage ≥95%

PO Processing Time Reduction ≥20%

Supplier Performance Data Coverage ≥95%

# 18.16 Indikator Sales dan CRM

KPI:

- sales order processing time;

- order accuracy;

- customer response time;

- customer retention;

- customer satisfaction;

- sales forecast accuracy;

- order fulfillment;

- complaint resolution.

Target awal:

Sales Order Digitalization ≥98%

Order Accuracy ≥99%

Customer Service SLA Compliance ≥95%

Customer Satisfaction ≥90%

# 18.17 Indikator Logistics

KPI:

- on-time delivery;

- shipment accuracy;

- delivery tracking;

- logistics cost;

- shipment visibility;

- failed delivery;

- route efficiency.

Target:

Shipment Tracking Coverage ≥95%

On-Time Delivery ≥95%

Delivery Data Completeness ≥98%

# 18.18 Indikator Finance

KPI:

- financial transaction completeness;

- reconciliation accuracy;

- closing cycle time;

- invoice processing;

- account receivable aging;

- account payable processing;

- budget variance;

- financial reporting timeliness.

Target:

Financial Transaction Completeness = 100%

Critical Reconciliation Accuracy ≥99,5%

Financial Report Timeliness ≥95%

Unauthorized Financial Transaction = 0

# 18.19 Indikator HCM

KPI:

- employee master completeness;

- attendance accuracy;

- workforce planning;

- training completion;

- performance evaluation;

- critical-position coverage.

Target:

Employee Master Completeness = 100%

Critical HCM Data Accuracy ≥99%

Mandatory Training Completion ≥95%

# 18.20 Indikator Quality Management

KPI:

- inspection coverage;

- non-conformance recording;

- corrective action closure;

- traceability;

- quality incident;

- product rejection.

Target:

Critical Quality Inspection Coverage = 100%

Critical Non-Conformance Recording = 100%

Critical Traceability Coverage = 100%

Critical Unresolved Quality Issue = 0

# 18.21 Indikator Traceability

FNE harus mampu melakukan backward dan forward traceability.

Contoh:

Customer Order → Shipment → Finished Product → Production Order → Raw Material → Supplier

dan:

Farm Parcel → Crop Cycle → Harvest → Batch → Production → Product → Customer

Target:

Critical End-to-End Traceability ≥99%

Critical batch harus dapat ditelusuri dalam waktu maksimal:

≤5 menit

# 18.22 Indikator BI dan Decision Support

KPI:

- dashboard availability;

- KPI data freshness;

- dashboard adoption;

- report automation;

- drill-down availability;

- executive decision support usage.

Target:

| KPI | Target |
| --- | --- |
| Critical dashboard availability | ≥99,5% |
| KPI data freshness | ≥98% compliant |
| Executive dashboard adoption | ≥90% |
| Critical report automation | ≥90% |
| KPI definition coverage | 100% |

# 18.23 Indikator AI/ML

AI/ML dievaluasi berdasarkan empat dimensi:

### Model Quality

- accuracy;

- precision;

- recall;

- F1;

- MAE;

- RMSE;

- MAPE;

- calibration.

### Operational Quality

- inference latency;

- availability;

- throughput;

- model failure rate.

### Governance

- model versioning;

- model lineage;

- explainability;

- monitoring;

- drift detection.

### Business Value

- cost reduction;

- forecast improvement;

- productivity improvement;

- waste reduction;

- decision quality.

Target:

100% production AI model mempunyai model registry, version, owner, lineage, monitoring, dan documented evaluation.

# 18.24 Indikator Knowledge Graph

KPI Knowledge Graph meliputi:

| KPI | Target |
| --- | --- |
| Critical entity coverage | ≥98% |
| Relationship completeness | ≥95% |
| Entity duplicate rate | ≤1% |
| Provenance coverage | ≥98% |
| Graph query availability | ≥99% |
| Critical relationship integrity | ≥99% |
| Critical decision-path explainability | ≥95% |

Knowledge Graph dinilai bukan berdasarkan jumlah node semata-mata. Nilai utamanya berasal dari kemampuan menghubungkan entity, relationship, provenance, context, dan reasoning yang relevan terhadap business decision.

# 18.25 Indikator IoT

KPI:

- device availability;

- telemetry completeness;

- telemetry latency;

- sensor data validity;

- device authentication;

- alert accuracy;

- anomaly detection;

- device failure detection.

Target:

Critical Device Availability ≥95%

Telemetry Completeness ≥98%

Critical IoT Device Authentication = 100%

Critical Alert Delivery ≥99%

# 18.26 Indikator Digital Twin

Digital Twin dinilai melalui:

- object coverage;

- state synchronization;

- data freshness;

- model fidelity;

- simulation accuracy;

- scenario execution;

- decision usefulness.

Target awal:

| KPI | Target |
| --- | --- |
| Critical twin object coverage | ≥95% |
| State synchronization | ≥98% |
| Simulation execution success | ≥99% |
| Scenario reproducibility | ≥95% |
| Decision scenario availability | ≥95% |

# 18.27 Indikator User Adoption

KPI adopsi:

Active User Rate = Active Users / Registered Users × 100%

Target:

Monthly Active User ≥90%

Critical Process Digital Execution ≥95%

Manual Workaround Reduction ≥50%

Training Completion ≥95%

User Satisfaction ≥90%

# 18.28 Indikator Business Process Transformation

Transformasi proses diukur melalui:

- cycle time;

- manual activity;

- approval time;

- process compliance;

- process exception;

- rework;

- duplicate entry;

- process visibility.

Target:

| KPI | Target |
| --- | --- |
| Critical process digitalization | ≥95% |
| Manual duplicate entry reduction | ≥70% |
| Approval cycle-time reduction | ≥30% |
| Process compliance | ≥95% |
| Critical process visibility | 100% |
| Critical uncontrolled exception | 0 |

# 18.29 Indikator Produktivitas

KPI produktivitas harus membandingkan baseline sebelum implementasi dengan kondisi setelah stabilisasi.

Contoh:

Productivity Improvement = (Post-Implementation Productivity − Baseline Productivity) / Baseline Productivity × 100%

Target awal:

Productivity Improvement ≥10%

Nilai aktual harus ditentukan berdasarkan baseline masing-masing business unit.

# 18.30 Indikator Efisiensi Operasional

KPI meliputi:

- cost per transaction;

- processing time;

- administrative effort;

- resource utilization;

- waste;

- rework;

- downtime;

- inventory carrying cost.

Target:

Administrative Processing Cost Reduction ≥10%

Critical Process Cycle Time Reduction ≥20%

Rework Reduction ≥15%

# 18.31 Indikator Supply Chain

KPI:

- forecast accuracy;

- supplier reliability;

- inventory availability;

- order fulfillment;

- delivery performance;

- lead time;

- stock-out;

- logistics cost.

Target:

Supply Chain Visibility ≥95%

Order Fulfillment ≥95%

Critical Supply Chain Event Visibility = 100%

# 18.32 Indikator Customer Experience

KPI:

- customer response time;

- complaint resolution;

- order accuracy;

- service availability;

- customer satisfaction;

- Net Promoter Score bila digunakan;

- repeat order.

Target:

Customer Satisfaction ≥90%

Critical Customer Complaint SLA Compliance ≥95%

Order Accuracy ≥99%

# 18.33 Indikator Security

KPI keamanan mengikuti security baseline pada bagian 16:

| KPI | Target |
| --- | --- |
| Critical vulnerability | 0 |
| Critical vulnerability remediation | ≤24 jam |
| High vulnerability remediation | ≤7 hari |
| Privileged account review | 100% |
| MFA privileged account | 100% |
| Critical log coverage | 100% |
| Critical security incident response | ≤15 menit |
| Critical application pentest | 100% scope |
| P1 RCA completion | 100% |
| Security training | ≥95% |

# 18.34 Indikator SLA

KPI operasional:

SLA Compliance ≥95%

Core ERP Availability ≥99,9%

Incident Resolution Compliance ≥95%

Backup Success ≥99%

DR Test Success = 100%

Recurring Incident Reduction ≥20%

# 18.35 Indikator Financial Value

FNE harus memberikan manfaat finansial yang dapat diukur.

KPI:

- cost reduction;

- revenue improvement;

- working capital improvement;

- inventory cost reduction;

- waste reduction;

- maintenance cost reduction;

- administrative cost reduction.

Formula ROI:

ROI = (Net Benefit − Investment) / Investment × 100%

Formula Payback Period:

Payback Period = Initial Investment / Annual Net Benefit

Target ROI dan payback period ditetapkan setelah business case final tersedia.

# 18.36 Indikator Data-Driven Decision Making

Transformasi menuju data-driven organization diukur melalui:

- keputusan menggunakan dashboard;

- keputusan menggunakan predictive analytics;

- keputusan menggunakan recommendation;

- penggunaan scenario simulation;

- penggunaan Knowledge Graph;

- penggunaan real-time operational data.

Target:

Critical Management Decision Supported by FNE ≥90%

Critical KPI Available Digitally = 100%

Critical Decision Data Lineage ≥95%

# 18.37 Indikator Digital Maturity

FNE menggunakan model maturity enam tingkat:

| Level | Maturity | Karakteristik |
| --- | --- | --- |
| 1 | Digitization | Data mulai terdigitalisasi |
| 2 | Integration | Sistem mulai terintegrasi |
| 3 | Visibility | Enterprise memperoleh operational visibility |
| 4 | Intelligence | Predictive dan intelligent decision support |
| 5 | Optimization | Process dan resource dioptimalkan |
| 6 | Adaptive/Autonomous | Sistem mampu beradaptasi berdasarkan feedback |

Target implementasi 24 bulan:

Minimum Level 4 – Intelligent Enterprise

Target jangka panjang:

Level 5 – Optimized Enterprise

Arah strategis:

Level 6 – Adaptive/Autonomous Enterprise

# 18.38 Balanced Scorecard FNE

Indikator keberhasilan dapat dirangkum melalui empat perspektif.

### Financial

- ROI;

- cost reduction;

- revenue improvement;

- inventory carrying cost;

- operational cost.

### Customer

- customer satisfaction;

- order accuracy;

- delivery performance;

- complaint resolution;

- service SLA.

### Internal Process

- process digitalization;

- cycle time;

- inventory accuracy;

- production efficiency;

- traceability;

- quality.

### Learning & Innovation

- user adoption;

- training;

- AI adoption;

- Knowledge Graph utilization;

- IoT adoption;

- simulation usage;

- digital maturity.

# 18.39 Dashboard Keberhasilan

FNE harus menyediakan Enterprise Success Dashboard yang menampilkan:

- Project Health;

- Budget;

- Schedule;

- System Health;

- User Adoption;

- Data Quality;

- Process Performance;

- Production;

- Inventory;

- Supply Chain;

- Sales;

- Finance;

- Customer;

- Security;

- AI;

- Knowledge Graph;

- IoT;

- Digital Twin;

- Business Value;

- Digital Maturity.

Dashboard harus menyediakan:

Enterprise → Business Unit → Process → Transaction → Root Cause

sehingga manajemen dapat melakukan drill-down dari KPI strategis sampai evidence operasional.

# 18.40 Baseline dan Target Setting

Target indikator tidak boleh ditetapkan secara arbitrer untuk KPI yang memerlukan historical performance.

Proses penetapan target:

Baseline Assessment → Data Validation → Target Setting → Approval → Monitoring → Review

Baseline dilakukan sebelum implementasi atau pada periode awal pilot.

Perbandingan dilakukan minimal pada:

- T-90;

- T-30;

- Go-Live;

- T+30;

- T+90;

- T+180;

- T+365.

# 18.41 Pengukuran Post-Implementation

Evaluasi manfaat dilakukan secara bertahap.

### T+30 Hari

Fokus pada:

- stability;

- critical defect;

- availability;

- transaction success;

- user adoption.

### T+90 Hari

Fokus pada:

- process compliance;

- data quality;

- productivity;

- operational efficiency.

### T+180 Hari

Fokus pada:

- business process improvement;

- inventory;

- production;

- supply chain;

- customer service.

### T+365 Hari

Fokus pada:

- financial benefit;

- ROI;

- productivity;

- strategic decision quality;

- digital maturity.

# 18.42 Benefit Realization Management

Setiap manfaat harus memiliki:

- Benefit ID;

- business owner;

- baseline;

- target;

- measurement formula;

- data source;

- measurement frequency;

- realization date;

- financial/non-financial classification;

- status;

- evidence.

Contoh:

BEN-001 – Inventory Accuracy Improvement

Baseline: 90%
Target: ≥98%
Owner: Warehouse Manager
Data Source: FNE Inventory Module
Frequency: Monthly
Benefit Type: Operational

# 18.43 RAG Status

Setiap KPI menggunakan status:

### Green

Target tercapai.

### Amber

Kinerja berada dalam toleransi deviasi.

### Red

Target tidak tercapai dan membutuhkan corrective action.

Contoh threshold:

| Status | Pencapaian |
| --- | --- |
| Green | ≥100% target |
| Amber | 90–99% target |
| Red | <90% target |

KPI yang mempunyai karakteristik lower-is-better, seperti defect, downtime, latency, cost, atau incident, menggunakan formula threshold terbalik.

# 18.44 Governance Indikator

Pengelolaan KPI melibatkan:

Steering Committee

- mengevaluasi strategic KPI.

Project Manager

- mengelola project KPI.

Process Owner

- mengelola process KPI.

IT Operations

- mengelola system KPI dan SLA.

Data Governance

- mengelola data quality KPI.

Security Officer

- mengelola security KPI.

Data/AI Team

- mengelola AI dan analytics KPI.

Business Owner

- mengelola benefit realization.

# 18.45 Frekuensi Pengukuran

| Jenis KPI | Frekuensi |
| --- | --- |
| System availability | Real-time/Daily |
| Performance | Real-time |
| Security | Real-time/Daily |
| Data quality | Daily/Weekly |
| Operational KPI | Daily/Weekly |
| Financial KPI | Monthly |
| Customer KPI | Weekly/Monthly |
| Project KPI | Weekly |
| Adoption KPI | Weekly/Monthly |
| AI KPI | Daily/Weekly |
| IoT KPI | Real-time/Daily |
| Digital Twin KPI | Daily/Weekly |
| Strategic KPI | Monthly/Quarterly |
| ROI | Quarterly/Annually |
| Digital maturity | Semiannual/Annual |

# 18.46 Target Utama Keberhasilan FNE

Target utama FNE dirangkum sebagai berikut:

| Dimensi | Target |
| --- | --- |
| Core ERP availability | ≥99,9% |
| Critical P0 requirement | 100% |
| Critical defect at final acceptance | 0 |
| Critical transaction success | ≥99% |
| Data completeness | ≥98% |
| Critical data accuracy | ≥99% |
| Referential integrity | ≥99,5% |
| Migration reconciliation | ≥99,5% |
| Critical traceability | ≥99% |
| Critical integration coverage | 100% |
| User training | ≥95% |
| User adoption | ≥90% |
| Critical process digitalization | ≥95% |
| Inventory accuracy | ≥98% |
| Customer satisfaction | ≥90% |
| SLA compliance | ≥95% |
| Privileged MFA | 100% |
| Critical vulnerability | 0 |
| AI production governance | 100% |
| Critical KG provenance | ≥98% |
| Critical IoT authentication | 100% |
| Digital Twin critical object coverage | ≥95% |
| Productivity improvement | ≥10% |
| Administrative cost reduction | ≥10% |
| Critical process cycle-time reduction | ≥20% |
| Target digital maturity | Level 4 |

# 18.47 Kriteria Keberhasilan Final

Super ERP FNE dapat dinyatakan berhasil secara strategis apabila memenuhi kondisi berikut:

- seluruh critical business process telah terdigitalisasi;

- core ERP telah terintegrasi;

- tidak terdapat critical defect pada production acceptance;

- core system memenuhi availability ≥99,9%;

- data kritis memenuhi quality threshold;

- critical transaction mempunyai end-to-end traceability;

- pengguna mencapai adoption target;

- organisasi menggunakan FNE sebagai operational system of record;

- manajemen menggunakan FNE sebagai decision-support platform;

- BI menyediakan enterprise visibility;

- AI memberikan predictive/prescriptive capability yang tervalidasi;

- Knowledge Graph menyediakan semantic relationship dan explainability;

- IoT menyediakan operational sensing;

- Digital Twin menyediakan scenario simulation;

- security controls memenuhi baseline;

- SLA memenuhi target;

- terdapat measurable operational improvement;

- terdapat measurable financial/non-financial benefit;

- terdapat mekanisme continuous improvement;

- organisasi mencapai minimal Level 4 – Intelligent Enterprise.

# 18.48 Target Operating Model Akhir

Indikator keberhasilan diarahkan pada transformasi operating model:

PLAN
↓
SOURCE
↓
GROW
↓
HARVEST
↓
PRODUCE
↓
STORE
↓
SELL
↓
DELIVER
↓
COLLECT
↓
ANALYZE
↓
LEARN
↓
PREDICT
↓
SIMULATE
↓
DECIDE
↓
OPTIMIZE

Siklus tersebut harus menghasilkan feedback kembali ke proses PLAN, sehingga FNE membentuk closed-loop enterprise management system.

# 18.49 Ultimate Success Indicator

Indikator tertinggi keberhasilan FNE bukan sekadar jumlah modul yang berhasil dikembangkan.

Indikator tertinggi adalah kemampuan perusahaan mengubah:

Operational Data → Information → Knowledge → Intelligence → Decision → Action → Feedback → Optimization

Transformasi tersebut menunjukkan bahwa FNE telah berkembang dari sistem transaksi menjadi Enterprise Intelligence Platform.

Target akhir adalah terbentuknya:

Integrated, Data-Driven, Intelligent, Traceable, Secure, Scalable, Adaptive Agricultural Enterprise.

# 18.50 Penutup KAK

KAK Pengembangan Super ERP Farm Nation Enterprise (FNE) secara keseluruhan membentuk kerangka pengembangan enterprise digital yang mengintegrasikan proses bisnis pertanian, produksi, supply chain, perdagangan, keuangan, sumber daya manusia, data, teknologi, dan intelligence.

FNE dirancang bukan sebagai implementasi ERP konvensional yang hanya berorientasi pada pencatatan transaksi. Platform diarahkan menjadi Integrated Agricultural Enterprise Operating System yang menghubungkan aktivitas fisik perusahaan dengan sistem informasi, data platform, analytics, Artificial Intelligence, Knowledge Graph, Internet of Things, Digital Twin, simulation, dan Decision Intelligence.

Keseluruhan rancangan KAK membentuk rantai pengendalian:

Business Strategy → Business Process → Functional Requirement → Architecture → Development → Data → Integration → Security → Testing → Deployment → SLA → Measurement → Continuous Improvement

Arsitektur tersebut memungkinkan FNE berkembang secara bertahap dari:

Digitized Enterprise → Integrated Enterprise → Visible Enterprise → Intelligent Enterprise → Optimized Enterprise → Adaptive Enterprise

Keberhasilan akhir ditentukan oleh kemampuan FNE menghasilkan measurable business value, meningkatkan kualitas pengambilan keputusan, meningkatkan efisiensi sumber daya, mengurangi operational risk, memperkuat traceability, meningkatkan agility, serta membangun fondasi teknologi untuk pertumbuhan agribisnis jangka panjang.